## Slide 1: Three stories, three scenarios
What was actually built, where it lives, what it is built on — and what each path costs at list price WISeKey group CRM · HubSpot portal 9201667 · as of 2026-10-01

## Slide 2: Three stories, three scenarios
Story 1 · The DIY technical debt · Story 2 · The types of teams
S1 · DIY with the cloud stack and AI · S2 · DIY + an expert CRM partner · S3 · HubSpot-native tools
A presentation layer, not a decision layer — no choice is offered. Press Space to advance, ← to go back, N for provenance notes.
Notes: Title slide: no measured number. Portal id and the scenario wording come from projects/crm-three-scenarios/brief.md §1 (lines 3–5, 38–49); the scenario wording is cited as C148 on slide 12.

## Slide 3: A boundary beats sixty projects (1/3)
Why stories
Between the desired outcome and the measured reality sits a presentation layer, not a decision layer
The year in numbers
21 weekly reports
6 work categories · roughly 60 projects (self-reported; the deck itemises 38) · Jan–Sep 2026
Notes: C001 caveat · 21 weekly reports, ~60 projects tracked, 6 work categories (Jan-Sep 2026). caveat → 21 weekly reports (dated list on slide 16), 6 work categories, and roughly 60 projects (self-reported on slide 1; the deck itemises 38) - Jan-Sep 2026. source: projects/crm-three-scenarios/sources/aya-work2026-pptx-extract.txt · locator: SLIDE 1 Text 12-17 · as-of: 2026-10-01 · tag: deck-aya-work2026-pptx
C149 confirmed · The governing rule in the user’s words: ‘by keeping the tight boundary between the desired outcome and the reality you provide a PRESENTATION LAYER, rather than a DECISION LAYER’; ‘present grounded truth against the scenarios WITHOUT PROVIDING CHOICE but presentation only’. source: projects/crm-three-scenarios/brief.md · locator: lines 31-33 · as-of: 2026-10-01 · tag: brief-2026-10-01
C150 caveat · The stories and images are the user’s own visual metaphors (iceberg, sports team, speedometer, messy landlord, Team B); their wording is the brief’s, and where no measurement grounds an element the deck labels it ‘illustrative, not measured’. caveat → Stories and images are the user’s own metaphors (iceberg, sports team, speedometer, messy landlord, Team B) per BRIEF lines 62-101; the brief (lines 9-10) requires ungrounded elements to be labelled ‘illustrative, not measured’ — applied in the project docs, to be carried into the deck’s speaker notes when the deck is built. source: projects/crm-three-scenarios/brief.md · locator: lines 62-101 · as-of: 2026-10-01 · tag: brief-2026-10-01

## Slide 4: A boundary beats sixty projects (2/3)
The governing rule
“by keeping the tight boundary between the desired outcome and the reality you provide a PRESENTATION LAYER, rather than a DECISION LAYER”
“present grounded truth against the scenarios WITHOUT PROVIDING CHOICE but presentation only”
Notes: Provenance notes: see the first slide of “A boundary beats sixty projects”.

## Slide 5: A boundary beats sixty projects (3/3)
Four images, one ledger
Iceberg — the DIY technical debt
Sports team — Team A, then Team B
Speedometer — three data problems
Messy landlord — a shared, shaky floor
The metaphors are the brief’s; where no measurement grounds an element it is labelled “illustrative, not measured”.
claim id C0xx → source · locator · as-of
Notes: Provenance notes: see the first slide of “A boundary beats sixty projects”.

## Slide 6: The iceberg: what you see, and what holds it up (1/3)
Notes: Story 1 · The DIY technical debt
Deviation from the metagraph plan: the iceberg blocks are sized by weeks on the weekly-report list, so C030 (top-10 list), C011 (six-week strips), C028 (7-week shared row) and C082 (hermes 0/76) are cited here as well as on slides 4 and 13.
C002 caveat · Focus mix of active project-weeks: Data 35%, DevOps 22%, Marketing 17%, Process/Ops 17%, Admin 6%, Other 3%. caveat → Focus mix of active project-weeks (slide 4, sums to 100%): Data 35%, DevOps 22%, Marketing 17%, Process/Ops 17%, Admin 6%, Other 3%. Note: the per-category slides of the same deck give Data 40% and Marketing 8%*, so quote slide 4 only and tag it ‘self-reported, deck-internal variance’. source: projects/crm-three-scenarios/sources/aya-work2026-pptx-extract.txt · locator: SLIDE 4 Text 103-120 · as-of: 2026-10-01 · tag: deck-aya-work2026-pptx
C003 caveat · Code share of active project-weeks grew 41% (Q1) to 53% (Q3); the last reported week (14 Sep) reached 63% code; weekly code share rose from 34% (12 Jan). caveat → Code share of active project-weeks (manual/UI / code / people split) rose from 41% in Q1 to 53% in Q3; the last reported week (14 Sep) was 63% code, versus 34% on 12 Jan (deck notes, not recomputable). Avoid the deck’s ‘1.2:1’ Q1 ratio: 41/36 = 1.1:1. source: projects/crm-three-scenarios/sources/aya-work2026-pptx-extract.txt · locator: SLIDE 3 Text 12-16 · as-of: 2026-10-01 · tag: deck-aya-work2026-pptx
C025 confirmed · Switched to code in 2026: regional weekly report (11 weeks by hand, then a workflow in Jun); deal stages (HubSpot UI, then Go CDC client + SQL, Aug); BIBA (local Python, then scheduled push into HubSpot, Aug); Mir-Load (laptop, then GCP instance, Sep); lead triage (19 weeks manual, AI from 7 Sep). source: projects/crm-three-scenarios/sources/aya-work2026-pptx-extract.txt · locator: SLIDE 3 Text 15 · as-of: 2026-10-01 · tag: deck-aya-work2026-pptx
C018 caveat · ‘What keeps coming back’ (deck): the role changed yet few understand; upgrading infrastructure is no longer an option if we want to scale; SEALSQ seems to attempt isolation in its BUs; the data is poor but nobody wants to look at it; AI is severely underutilized; sales stakeholder turnover is concerning. caveat → Locator: SLIDE 12 Text 13/15/17 (six boxes, ids reused). Quote verbatim: ‘Upgrading infrastructure is no longer an option if we want to scale’ and ‘SEALSQ seems to attempt isolation in it’s Bu’s to cope with pressure’; do not harden ‘seems’ into a fact. source: projects/crm-three-scenarios/sources/aya-work2026-pptx-extract.txt · locator: SLIDE 12 Text 13-15 · as-of: 2026-10-01 · tag: deck-aya-work2026-pptx
C001 caveat · 21 weekly reports, ~60 projects tracked, 6 work categories (Jan-Sep 2026). caveat → 21 weekly reports (dated list on slide 16), 6 work categories, and roughly 60 projects (self-reported on slide 1; the deck itemises 38) - Jan-Sep 2026. source: projects/crm-three-scenarios/sources/aya-work2026-pptx-extract.txt · locator: SLIDE 1 Text 12-17 · as-of: 2026-10-01 · tag: deck-aya-work2026-pptx
C150 caveat · The stories and images are the user’s own visual metaphors (iceberg, sports team, speedometer, messy landlord, Team B); their wording is the brief’s, and where no measurement grounds an element the deck labels it ‘illustrative, not measured’. caveat → Stories and images are the user’s own metaphors (iceberg, sports team, speedometer, messy landlord, Team B) per BRIEF lines 62-101; the brief (lines 9-10) requires ungrounded elements to be labelled ‘illustrative, not measured’ — applied in the project docs, to be carried into the deck’s speaker notes when the deck is built. source: projects/crm-three-scenarios/brief.md · locator: lines 62-101 · as-of: 2026-10-01 · tag: brief-2026-10-01
C030 caveat · Top-10 recurrent entries (weeks on the list): lead triage 21; Ic’Alps property integration 15; BIBA 13; deal-stage workflow 13; CRM data merger 11; weekly regional report 11; Wise.Sat 10; onboarding/training 10; dashboards 9; merge workflow features 8. caveat → Keep the ten numbers; label them ‘recurrent work, code and manual mixed’. If the slide is about submerged code, cite only the code rows (BIBA 13, deal-stage workflow 13, CRM data merger 11, merge workflow 8) or state that 3 of the top 4 by weeks are manual/people items. Note the 8-week tie-break and the excluded 21-week ‘Marketing automation’ placeholder in speaker notes. source: projects/crm-three-scenarios/sources/aya-work2026-pptx-extract.txt · locator: SLIDE 13 Text 1-230 · as-of: 2026-10-01 · tag: deck-aya-work2026-pptx
C011 caveat · Four hygiene items (cleanup, backups, codebase migration) have recurred for six weeks; none is closed. caveat → Deck reports four hygiene items (cleanup, backups, codebase migration) recurring for six of the 21 reported weeks, none closed as of 14 Sep 2026; the deck does not list the four - the visible 6-week strips are ‘Codebase cleanup and documentation’, ‘Migrate local codebase and backups’ and ‘Migrate Stacksync workload to Oban’ (slide 22) plus ‘Knowledge base and CRM company cleanup’ (slide 20). source: projects/crm-three-scenarios/sources/aya-work2026-pptx-extract.txt · locator: SLIDE 22 Text 104-172, 204 · as-of: 2026-10-01 · tag: deck-aya-work2026-pptx
C082 confirmed · hermes-agent is a scaffold, not deployed: the Factory deployment workbook lists 76 actions across 10 phases with 0 done; domain and secrets are placeholders (agent.example.com); 5 scoping decisions remain open. source: agent-deployment-workbook.xlsx · locator: sheet Overview rows 11-22 · as-of: 2026-10-01 · tag: repo-hubspot-ruler
C028 caveat · Deck: ‘AI is severely underutilized in the company’; Enterprise AI ranked third in January and returned in July and September (7 shared weeks with HS-LOGIC). caveat → Word as: ‘AI exploration shares one 7-week entry with the HS-LOGIC query layer (SLIDE 25); the deck gives no AI-only week count, and the whole Other category is 3% of project-weeks.’ Locator: SLIDE 12 second ‘Text 13’ box; SLIDE 25 Text 12/34/136. source: projects/crm-three-scenarios/sources/aya-work2026-pptx-extract.txt · locator: SLIDE 12 Text 13 · as-of: 2026-10-01 · tag: deck-aya-work2026-pptx
Illustrative, not measured: Block heights for DBT + BigQuery, Mir-Load, StackSync and ui-extension are not sized by evidence (dashed): no week count for them exists in the ledger. · The mapping of the deck row “CRM data merger project” (11 weeks) to ic-load is the health check’s reading (item 2), not stated in the deck. · The comparison with an “autonomous system” that executives assume is not measured (ledger unsupported list).

## Slide 7: The iceberg: what you see, and what holds it up (2/3)
Iceberg — above the waterline the HubSpot UI that executives see; below it the custom integration layer, each built item a block sized by its weeks on the weekly-report list where recorded
Focus mix of active project-weeks
Data — 35%
DevOps — 22%
Marketing — 17%
Process / Ops — 17%
Admin — 6%
Other — 3%
self-reported, review deck slide 4 (deck-internal variance noted)
Notes: Provenance notes: see the first slide of “The iceberg: what you see, and what holds it up”.

## Slide 8: The iceberg: what you see, and what holds it up (3/3)
Share of the work done in code
41% → 53% → 63%
Q1 → Q3 → last reported week (14 Sep); 34% on 12 Jan
Switched to code in 2026
regional weekly report (11 weeks by hand → workflow, Jun) · deal stages (UI → Go CDC + SQL, Aug) · BIBA (local Python → scheduled push, Aug) · Mir-Load (laptop → GCP, Sep) · lead triage (19 weeks manual → AI, 7 Sep)
“The Data is poor but nobody wants to look at it”
Notes: Provenance notes: see the first slide of “The iceberg: what you see, and what holds it up”.

## Slide 9: The submerged part: in-house pipelines, one operator, nothing in a repo (1/3)
Story 1 · The DIY technical debt
Weeks on the weekly-report list · code rows only (of 21 reported weeks)
BIBA billing report — 13
Deal-stage workflow (Go CDC) — 13
CRM data merger (ic-load) — 11
Merge workflow + refactor — 8
Migrate StackSync workload to Oban — 6
Codebase cleanup and documentation — 6
Migrate local codebase and backups — 6
Notes: C004 confirmed · The deck states: ‘The CRM is not autonomous, it requires constant attention to avoid data drifts’. source: projects/crm-three-scenarios/sources/aya-work2026-pptx-extract.txt · locator: SLIDE 22 Text 204 · as-of: 2026-10-01 · tag: deck-aya-work2026-pptx
C005 caveat · 10+ tools tested; four kept: DBT, BigQuery, Stacksync, HubSpot serverless. caveat → The author reports ‘10+ tools tested; four kept: DBT, BigQuery, Stacksync, HubSpot serverless’ (self-reported, slide 7). The deck also reports Go CDC client, Cloud Run, Claude and a planned Oban migration in use, so the running stack is wider than the four named. source: projects/crm-three-scenarios/sources/aya-work2026-pptx-extract.txt · locator: SLIDE 7 Text 15-16 · as-of: 2026-10-01 · tag: deck-aya-work2026-pptx
C006 caveat · Ic’Alps merger: 9 months of preparation, 4 days to load the full data in production (mid-May), about 6 weeks of active follow-up. caveat → Ic’Alps merger: 9 months of preparation (self-reported; predates the Jan 2026 reports), 4 days to load the full data in production in mid-May 2026, and roughly 6 weeks of active follow-up (deck footnote: ‘not precise … at least 1.5 month’). source: projects/crm-three-scenarios/sources/aya-work2026-pptx-extract.txt · locator: SLIDE 5 Text 12-16, TextBox 22 · as-of: 2026-10-01 · tag: deck-aya-work2026-pptx
C011 caveat · Four hygiene items (cleanup, backups, codebase migration) have recurred for six weeks; none is closed. caveat → Deck reports four hygiene items (cleanup, backups, codebase migration) recurring for six of the 21 reported weeks, none closed as of 14 Sep 2026; the deck does not list the four - the visible 6-week strips are ‘Codebase cleanup and documentation’, ‘Migrate local codebase and backups’ and ‘Migrate Stacksync workload to Oban’ (slide 22) plus ‘Knowledge base and CRM company cleanup’ (slide 20). source: projects/crm-three-scenarios/sources/aya-work2026-pptx-extract.txt · locator: SLIDE 22 Text 104-172, 204 · as-of: 2026-10-01 · tag: deck-aya-work2026-pptx
C012 caveat · ‘Benjamin Left with no replacement on sight | Technical Debt’; ‘Sales stakeholder turnover is concerning’. caveat → Quote as two separate Admin bullets from SLIDE 10: ‘Benjamin Left with no replacement on sight’ and ‘Technical Debt’ (the deck does not link the two); plus SLIDE 12: ‘Sales stakeholder turnover is concerning’. source: projects/crm-three-scenarios/sources/aya-work2026-pptx-extract.txt · locator: SLIDE 10 Text 12 · as-of: 2026-10-01 · tag: deck-aya-work2026-pptx
C029 confirmed · ‘Pipelines ran on a laptop. Backups and codebase migration sat on the list for six weeks as open risks.’ The ic-load pattern is to be replicated (BigQuery + Cloud Shell + DBT + Python on a remote instance). source: projects/crm-three-scenarios/sources/aya-work2026-pptx-extract.txt · locator: SLIDE 19 Text 14 · as-of: 2026-10-01 · tag: deck-aya-work2026-pptx
C030 caveat · Top-10 recurrent entries (weeks on the list): lead triage 21; Ic’Alps property integration 15; BIBA 13; deal-stage workflow 13; CRM data merger 11; weekly regional report 11; Wise.Sat 10; onboarding/training 10; dashboards 9; merge workflow features 8. caveat → Keep the ten numbers; label them ‘recurrent work, code and manual mixed’. If the slide is about submerged code, cite only the code rows (BIBA 13, deal-stage workflow 13, CRM data merger 11, merge workflow 8) or state that 3 of the top 4 by weeks are manual/people items. Note the 8-week tie-break and the excluded 21-week ‘Marketing automation’ placeholder in speaker notes. source: projects/crm-three-scenarios/sources/aya-work2026-pptx-extract.txt · locator: SLIDE 13 Text 1-230 · as-of: 2026-10-01 · tag: deck-aya-work2026-pptx
C038 confirmed · Tracker: ‘[ADMIN] Doc Document workflows and script and update github for code backup’ (goal: no technical debt or hard dependency on any user) HIGH, E4, 17%, in progress. source: projects/crm-three-scenarios/sources/AYA_trackerv4_210926-xlsx-extract.txt · locator: sheet ‘RevOps 6-month plan (2)’ line 21 · as-of: 2026-10-01 · tag: tracker-210926
C081 caveat · IC’Alps merge lineage (ontology workbook): deal->company fill 99.7%, deal->contact 82.5%, contact->company source-side 93.9% but all-types 37.1%, meetings->company and meetings->contact 0.0% (0 of 474 / 411); bronze = staging.stg_* (ic-load), gold = hubspot.* via StackSync external-ids; hs_object_id ‘Null until StackSync outgoing-sync round-trip’. The referenced sql/_scratch files are absent from the repo. caveat → company 4,509/4,802 = 93.9% source-side but only 1,780/4,802 = 37.1% once all three association types are required; meetings 0/474 = 0.0%. These are merge-batch figures, not portal-wide.’ source: ontology_workbook_full.xlsx · locator: sheet ‘Relationship Lineage’ rows 2-5, 11-12 · as-of: 2026-10-01 · tag: repo-hubspot-ruler
C102 caveat · Deals created per month in 2026: Jan 19, Feb 11, Mar 20, Apr 16, May 756 (the Ic’Alps bulk load), Jun 37, Jul 35, Aug 16, Sep 23, Oct (1 day) 7; without May, 184 deals in 9 months. caveat → Oct = 7 is month-to-date as of 2026-10-01. May 756 coincides with the mid-May Ic’Alps production load reported in the 2026 review deck (BRIEF 2c); the query shows the spike, not its cause. source: live-hubsql-2026-10-01 · locator: SELECT DATE_TRUNC(createdate, ‘MONTH’), COUNT(*) FROM DEAL WHERE createdate BETWEEN ‘2026-01-01’ AND ‘2026-12-31’ GROUP BY DATE_TRUNC(createdate, ‘MONTH’) · as-of: 2026-10-01 · tag: live-hubsql-2026-10-01
C152 caveat · Not in any of the three repos (named in the deck/tracker only): ic-load, Mir-Load, the DBT/BigQuery pipeline (Bq-dbt), the Go CDC client, BIBA push, StackSync config, the Oban/Elixir migration, the serverless merge workflow + React form — grep over the three repos returns 0 files; their status rests on the weekly reports. caveat → Not in any of the three repos as code: ic-load, Mir-Load, Bq-dbt, the Go CDC client, the BIBA push, StackSync config, the Oban/Elixir migration, the merge workflow + React form. No .go/.ex/.exs/.sql/dbt_project.yml file exists under Hs-Logic, HubSpot-Ruler or presentation-builder; the only text matches for these names are this project’s own deliverable docs under presentation-builder/projects/crm-three-scenarios/ and BIBA as a property value in HubSpot-Ruler’s SEALSQ property source: grep -rli over Hs-Logic, HubSpot-Ruler, . (2026-10-01) · locator: repo_check · as-of: 2026-10-01 · tag: repo-check-2026-10-01
Illustrative, not measured: The deck does not enumerate the “four hygiene items”; three six-week rows are visible on slide 22 plus one on slide 20. · The 10th slot of the top-10 list is a four-way tie at 8 weeks; the 21-week “Marketing automation” placeholder is excluded as stale.

## Slide 10: The submerged part: in-house pipelines, one operator, nothing in a repo (2/3)
top-10 list is recurrent work, code and manual mixed; 3 of the top 4 by weeks are manual/people items. “Four hygiene items have recurred for six weeks; none is closed” (14 Sep report)
IC’Alps merge lineage (merge batch, not portal-wide): deal → company 747/749 = 99.7% · contact → company 37.1% once all association types are required · meetings → company 0/474
“The CRM is not autonomous, it requires constant attention to avoid data drifts”
10+ tools tested; four kept: DBT, BigQuery, Stacksync, HubSpot serverless (self-reported) — the running stack is wider than the four named
Notes: Provenance notes: see the first slide of “The submerged part: in-house pipelines, one operator, nothing in a repo”.

## Slide 11: The submerged part: in-house pipelines, one operator, nothing in a repo (3/3)
The Ic’Alps merger
9 months prep · 4 days to load · ~6 weeks follow-up
live portal: 756 deals created in May 2026 — the bulk load; 184 deals in the other 9 months
Custody
Not in any of the three repos as code: ic-load · Mir-Load · Bq-dbt · Go CDC client · BIBA push · StackSync config · Oban migration · merge workflow + React form
“Pipelines ran on a laptop. Backups and codebase migration sat on the list for six weeks as open risks.”
tracker “update github for code backup”: 17% · deck Admin bullets: “Benjamin Left with no replacement on sight” · “Technical Debt”
Notes: Provenance notes: see the first slide of “The submerged part: in-house pipelines, one operator, nothing in a repo”.

## Slide 12: Team A: one colour, own half, three measured examples (1/2)
Notes: Story 2 · The types of teams
C009 caveat · Inbound lead triage sat on the list 21 weeks (every reported week); 19 weeks manual before AI auto-qualification from 7 Sep. caveat → 21 reported weeks (every weekly report from 12 Jan to 14 Sep 2026; the deck counts report files, not calendar weeks) on the list; manual in the 19 reported weeks before AI auto-qualification started on 7 Sep. source: projects/crm-three-scenarios/sources/aya-work2026-pptx-extract.txt · locator: SLIDE 13 Text 1/23 · as-of: 2026-10-01 · tag: deck-aya-work2026-pptx
C010 confirmed · Deck quote: ‘we are losing money not being able to select the relevant leads’. source: projects/crm-three-scenarios/sources/aya-work2026-pptx-extract.txt · locator: SLIDE 21 Text 135 · as-of: 2026-10-01 · tag: deck-aya-work2026-pptx
C018 caveat · ‘What keeps coming back’ (deck): the role changed yet few understand; upgrading infrastructure is no longer an option if we want to scale; SEALSQ seems to attempt isolation in its BUs; the data is poor but nobody wants to look at it; AI is severely underutilized; sales stakeholder turnover is concerning. caveat → Locator: SLIDE 12 Text 13/15/17 (six boxes, ids reused). Quote verbatim: ‘Upgrading infrastructure is no longer an option if we want to scale’ and ‘SEALSQ seems to attempt isolation in it’s Bu’s to cope with pressure’; do not harden ‘seems’ into a fact. source: projects/crm-three-scenarios/sources/aya-work2026-pptx-extract.txt · locator: SLIDE 12 Text 13-15 · as-of: 2026-10-01 · tag: deck-aya-work2026-pptx
C023 caveat · Stalled or dropped: Marketing automation at 5% since June 2024 (21 weeks); Sigma Computing POC dropped (5 weeks); Coefficient / Google Sheets link dropped (2 weeks); forecasting on hold for lack of feedback; ‘BIBA + CRM (May be dropped)’. caveat → State counts as ‘listed active in N of 21 reported weeks’; note the deck itself treats the 5%-since-June-2024 marketing automation line as a stale placeholder; ‘BIBA + CRM (May be dropped)’ has no week count on the slide. source: projects/crm-three-scenarios/sources/aya-work2026-pptx-extract.txt · locator: SLIDE 25 Text 59-136 · as-of: 2026-10-01 · tag: deck-aya-work2026-pptx
C026 confirmed · Still by hand: campaign sends, dashboards, cleanup, templates; ‘CRM dashboards, pipeline metrics, audit log’ 9 weeks; ‘the quarterly report pattern was questionable’. source: projects/crm-three-scenarios/sources/aya-work2026-pptx-extract.txt · locator: SLIDE 3 Text 15 · as-of: 2026-10-01 · tag: deck-aya-work2026-pptx
C044 confirmed · Risks sheet: ‘[DATA] Define existing-customer vs new-customer segmentation rules’ 0%, not started; risk ‘Failure to understand the weigh of new customer vs existing one might skew analysis towards fale reassurance because the pipeline gets conflated with prior orders’. source: projects/crm-three-scenarios/sources/AYA_trackerv4_210926-xlsx-extract.txt · locator: sheet ‘Risks’ line 42 · as-of: 2026-10-01 · tag: tracker-210926
C047 confirmed · Risks sheet: ‘[DOC] Document CRM usage patterns & best practices for sales team’ 0%; risk ‘Progressive abandonement of the tool in favour of legacy patterns’. source: projects/crm-three-scenarios/sources/AYA_trackerv4_210926-xlsx-extract.txt · locator: sheet ‘Risks’ line 48 · as-of: 2026-10-01 · tag: tracker-210926
C069 caveat · `stratification_of_lost_deals` set on 333 deals (18.3%): Competition/Price 89 · End of Life/Stale 73 · No Activity 68 · Product Issue 39 · Unknown 35 · Other 29. caveat → stratification_of_lost_deals filled on 333 of 1,820 deals (18.3% of all SEALSQ-scope deals; the field applies to lost deals only, lost-deal coverage not measured): Competition/Price 89 · End of Life/Stale 73 · No Activity 68 · Product Issue 39 · Unknown 35 · Other 29. source: SEALSQ_Property_Resource.md · locator: line 40 · as-of: 2026-10-01 · tag: sealsq-property-set-2026-09-14
C100 caveat · Closed-won deals per pipeline (all time, live): SealSQ Hardware 84/730 (11.5%); SealSQ Services 51/303 (16.8%); Wisekey Services + PKI 102/140 (72.9%); Icalps_hardware 324/798 (40.6%); SEALCOIN 0/1; overall 561/1,972 (28.4%). caveat → Label as ‘closed-won as a share of ALL deals (open included)’, not ‘conversion rate’ or ‘win rate’. Add: pipelines use different deal-stage conventions (IC’Alps refused the unified convention), so the 11.5%-72.9% spread partly reflects stage semantics, not sales performance. source: live-hubsql-2026-10-01 · locator: SELECT pipeline, hs_is_closed_won, COUNT(*) FROM DEAL GROUP BY pipeline, hs_is_closed_won · as-of: 2026-10-01 · tag: live-hubsql-2026-10-01
C101 caveat · Deals created in 2026 (to 2026-10-01): 940 — 333 won, 391 lost, 216 open; won share of created 35.4%, won share of closed 333/724 = 46.0%. caveat → 940 deals carry a 2026 createdate, but 798 of them are the Ic’Alps bulk load (May) with their historical outcomes (324 won / 389 lost / 85 open). Organic 2026 deals = 142: 9 won, 2 lost, 131 still open. The ‘46.0% won share’ is migrated IC’Alps history, not 2026 performance; createdate cannot serve as a 2026 cohort marker. source: live-hubsql-2026-10-01 · locator: SELECT hs_is_closed_won, hs_is_closed_lost, COUNT(*) FROM DEAL WHERE createdate BETWEEN ‘2026-01-01’ AND ‘2026-12-31’ GROUP BY hs_is_closed_won, hs_is_closed_lost · as-of: 2026-10-01 · tag: live-hubsql-2026-10-01
C102 caveat · Deals created per month in 2026: Jan 19, Feb 11, Mar 20, Apr 16, May 756 (the Ic’Alps bulk load), Jun 37, Jul 35, Aug 16, Sep 23, Oct (1 day) 7; without May, 184 deals in 9 months. caveat → Oct = 7 is month-to-date as of 2026-10-01. May 756 coincides with the mid-May Ic’Alps production load reported in the 2026 review deck (BRIEF 2c); the query shows the spike, not its cause. source: live-hubsql-2026-10-01 · locator: SELECT DATE_TRUNC(createdate, ‘MONTH’), COUNT(*) FROM DEAL WHERE createdate BETWEEN ‘2026-01-01’ AND ‘2026-12-31’ GROUP BY DATE_TRUNC(createdate, ‘MONTH’) · as-of: 2026-10-01 · tag: live-hubsql-2026-10-01
C150 caveat · The stories and images are the user’s own visual metaphors (iceberg, sports team, speedometer, messy landlord, Team B); their wording is the brief’s, and where no measurement grounds an element the deck labels it ‘illustrative, not measured’. caveat → Stories and images are the user’s own metaphors (iceberg, sports team, speedometer, messy landlord, Team B) per BRIEF lines 62-101; the brief (lines 9-10) requires ungrounded elements to be labelled ‘illustrative, not measured’ — applied in the project docs, to be carried into the deck’s speaker notes when the deck is built. source: projects/crm-three-scenarios/brief.md · locator: lines 62-101 · as-of: 2026-10-01 · tag: brief-2026-10-01
Illustrative, not measured: Team A as “mostly defensive, content with the current data structure” — posture not measured; nearest evidence C018 and the risk C047. · “individual exploits will not always be a means to compete at the highest level” — metaphor only. · Growth motions outbound / inbound / hands-off — no HubSpot team, tracker row or deck item names them. · Closed-won shares are shares of ALL deals (open included), not conversion or win rates; stage conventions differ by pipeline.

## Slide 13: Team A: one colour, own half, three measured examples (2/2)
Sports pitch, Team A — a defensive formation in one colour packed into its own half; the opponent’s half is empty except for three callouts with the measured practical examples
“The Data is poor but nobody wants to look at it” · stalled: Marketing automation at 5% since June 2024 · Sigma POC dropped · Coefficient dropped · forecasting on hold
Notes: Provenance notes: see the first slide of “Team A: one colour, own half, three measured examples”.

## Slide 14: Duplicates and orphans: floors, not counts (1/3)
Story 2 · The types of teams · shown with hs-standalone = Hs-Logic
281 duplicate clusters · contacts
1,764 NQL · no email + no phone, or no name
193 contacts on >1 company
226 duplicate clusters · companies
9,150 orphan companies in the first 10,000
Missing fields · 10,000 scanned contacts
Phone — 53.3%
Company — 31.4%
Name — 16.5%
Email — 1.7%
Notes: C051 confirmed · Contact Health (Hs-Logic, portal 9201667, scan capped at 10,000 contacts, results partial): NQL 1,764; _MQL 6,416; duplicate clusters 281; multi-company contacts 193. source: projects/crm-three-scenarios/sources/hs-logic-contact-health-2026-09.png · locator: banner + stat cards · as-of: 2026-10-01 · tag: hs-logic-screenshot-2026-09
C052 confirmed · Missing fields across the 10,000 scanned contacts: email 1.7% (170), phone 53.3% (5,329), name 16.5% (1,651), company 31.4% (3,135). source: projects/crm-three-scenarios/sources/hs-logic-contact-health-2026-09.png · locator: Missing field prevalence row · as-of: 2026-10-01 · tag: hs-logic-screenshot-2026-09
C053 caveat · CRM Health (Hs-Logic, 10,000 companies scanned, cap reached): 1,034 deals with final_customer; 709 edge-companies excluded; 9,150 orphan companies; 226 duplicate clusters. Example orphans: World Micro, Domainregistrationcorp, Revilian, eidoo.io, indiabusinessconsulting.in. caveat → State: ‘Across the first 10,000 of ~13.7k companies, 9,150 had zero deal associations, were not tied to any final_customer deal and bore no final_customer name (orphans); 226 exact-match duplicate clusters. 1,034 deals portal-wide carry a final_customer string (vs 931 in the SEALSQ 1,820-deal subset); 709 companies linked to those deals were excluded from the orphan test.’ source: projects/crm-three-scenarios/sources/hs-logic-crm-health-2026-09.png · locator: banner + stat cards · as-of: 2026-10-01 · tag: hs-logic-screenshot-2026-09
C054 confirmed · Orphan rule (Hs-Logic): a company is an orphan only when it has zero deal associations AND is not an edge-company AND its normalised name is not among the final_customer strings of any deal — i.e. the tool treats a free-text string on a deal as a stand-in for a company association. source: hubspot.py · locator: lines 306-318 · as-of: 2026-10-01 · tag: repo-hs-logic
C055 caveat · Duplicate detection is exact-match on normalised name / domain / email (lowercase, whitespace collapsed) and duplicate_ids under-count for clusters larger than 10; the 226 / 281 clusters are a floor, not a count. caveat → Reword: ‘Duplicate detection is exact-match on lowercased, whitespace-collapsed name/domain (companies) or email/full name (contacts), so fuzzy duplicates are missed and the scan stops at 10,000 records: the real duplicate volume is at least what is shown. Separately, the exported duplicate_ids list is truncated to 10 members per cluster (README line 75), so the ID list, not the cluster count, under-counts large clusters.’ source: README.md · locator: line 74 · as-of: 2026-10-01 · tag: repo-hs-logic
C056 caveat · Both scans stop at CAP = 10000 and flag ‘cap reached — results partial’; against live totals the company scan covered 10,000 of 13,679 (73.1%) and the contact scan 10,000 of 26,293 (38.0%), paged in default list order (not random). caveat → Use ‘contact scan 10,000 of ~26.3k (38.0%; live total 26,294 on 2026-10-01, totals drift daily)’ and note that the denominators are live 2026-10-01 counts while the scans date from 2026-09. source: hubspot.py · locator: lines 320, 465, 536, 698 · as-of: 2026-10-01 · tag: repo-hs-logic
C109 confirmed · Total companies: 13,679 (live). source: live-hubsql-2026-10-01 · locator: SELECT COUNT(*) FROM COMPANY · as-of: 2026-10-01 · tag: live-hubsql-2026-10-01
C110 caveat · Total contacts: 26,293 (live). caveat → Total contacts 26,293 (live-hubsql snapshot, 2026-10-01; a re-query later the same day returned 26,294 — the contact count moves by the hour). source: live-hubsql-2026-10-01 · locator: SELECT COUNT(*) FROM CONTACT · as-of: 2026-10-01 · tag: live-hubsql-2026-10-01
C111 caveat · Contacts with no company association: 6,570 of 26,293 (25.0%); 19,723 associated (live, uncapped). caveat → Contacts with no company association: 6,570 of 26,293 (25.0%) at the 2026-10-01 snapshot; 19,723 associated. Absolute counts drift by a few per day as contacts are created. source: live-hubsql-2026-10-01 · locator: SELECT COUNT(*) FROM CONTACT WHERE hs_object_id IS NOT NULL AND associations.COMPANY IS NULL · as-of: 2026-10-01 · tag: live-hubsql-2026-10-01
C112 confirmed · Companies with no deal association: 12,574 of 13,679 (91.9%); only 1,105 companies carry a deal (live, uncapped; complements the capped Hs-Logic 9,150 orphans). source: live-hubsql-2026-10-01 · locator: SELECT COUNT(*) FROM COMPANY WHERE hs_object_id IS NOT NULL AND associations.DEAL IS NULL · as-of: 2026-10-01 · tag: live-hubsql-2026-10-01
Illustrative, not measured: The Hs-Logic screenshots (deck slides 26–27) are undated; the denominators are live 2026-10-01 counts.

## Slide 15: Duplicates and orphans: floors, not counts (2/3)
_MQL 6,416 · scan capped at 10,000, results partial
Live, uncapped · 2026-10-01
12,574 of 13,679 companies carry no deal
= 91.9%; only 1,105 companies have a deal
6,570 of 26,293 contacts have no company
= 25.0%; counts drift by a few per day
What the scan could see
Companies — 73.1%
Contacts — 38.0%
10,000 of 13,679 companies · 10,000 of ~26.3k contacts, default list order
Notes: Provenance notes: see the first slide of “Duplicates and orphans: floors, not counts”.

## Slide 16: Duplicates and orphans: floors, not counts (3/3)
duplicates = exact match on lower-cased name/domain or email/full name → fuzzy duplicates missed; the shown clusters are a floor
orphan = zero deal associations AND not an edge-company AND name not among any deal’s final_customer strings
Notes: Provenance notes: see the first slide of “Duplicates and orphans: floors, not counts”.

## Slide 17: The cardinality trap: a customer typed as text is related to nothing (1/2)
Notes: Story 2 · The critical practical example
C053 caveat · CRM Health (Hs-Logic, 10,000 companies scanned, cap reached): 1,034 deals with final_customer; 709 edge-companies excluded; 9,150 orphan companies; 226 duplicate clusters. Example orphans: World Micro, Domainregistrationcorp, Revilian, eidoo.io, indiabusinessconsulting.in. caveat → State: ‘Across the first 10,000 of ~13.7k companies, 9,150 had zero deal associations, were not tied to any final_customer deal and bore no final_customer name (orphans); 226 exact-match duplicate clusters. 1,034 deals portal-wide carry a final_customer string (vs 931 in the SEALSQ 1,820-deal subset); 709 companies linked to those deals were excluded from the orphan test.’ source: projects/crm-three-scenarios/sources/hs-logic-crm-health-2026-09.png · locator: banner + stat cards · as-of: 2026-10-01 · tag: hs-logic-screenshot-2026-09
C054 confirmed · Orphan rule (Hs-Logic): a company is an orphan only when it has zero deal associations AND is not an edge-company AND its normalised name is not among the final_customer strings of any deal — i.e. the tool treats a free-text string on a deal as a stand-in for a company association. source: hubspot.py · locator: lines 306-318 · as-of: 2026-10-01 · tag: repo-hs-logic
C067 caveat · `final_customer` (label ‘OPP CUST - Final Customer’) is a STRING property on DEAL, filled 931 / 1,820 (51.2%): HW 659 · Services 270 · SEALCOIN 1 · ICALPS 1; `sold_to` is also a string — the cardinality trap. caveat → final_customer (‘OPP CUST - Final Customer’) is a STRING on DEAL, filled 931/1,820 SEALSQ-scope deals (51.2%, captured 2026-09-14): HW 659 · Services 270 · SEALCOIN 1 · ICALPS 1; sold_to (‘OPP CUST - Sold-to’) is also a string (utilisation not measured). source: SEALSQ_Property_Resource.md · locator: line 31 · as-of: 2026-10-01 · tag: sealsq-property-set-2026-09-14
C091 confirmed · Total deals in the portal: 1,972 (live, 2026-10-01). source: live-hubsql-2026-10-01 · locator: SELECT COUNT(*) FROM DEAL · as-of: 2026-10-01 · tag: live-hubsql-2026-10-01
C095 confirmed · Deals with the final_customer string set: 1,043 of 1,972 (52.9%) (live; the Hs-Logic screenshot showed 1,034 on its undated scan). source: live-hubsql-2026-10-01 · locator: SELECT COUNT(*) FROM DEAL WHERE final_customer IS NOT NULL · as-of: 2026-10-01 · tag: live-hubsql-2026-10-01
C096 confirmed · Deals that carry a final_customer string but have NO associated company (‘deals related to nothing’): 116 (live). source: live-hubsql-2026-10-01 · locator: SELECT COUNT(*) FROM DEAL WHERE final_customer IS NOT NULL AND associations.COMPANY IS NULL · as-of: 2026-10-01 · tag: live-hubsql-2026-10-01
C097 caveat · Deals with a final_customer string AND an associated company (the two representations coexist): 927 (live; 116 + 927 = 1,043). caveat → 927 deals (portal-wide, all pipelines, live 2026-10-01) carry BOTH a final_customer string and at least one associated company; 116 carry the string with no company at all (927+116=1,043). An associated company may be the distributor/sold-to rather than the final customer, so 927 is an upper bound on ‘final customer duplicated as a company’. Do not mix with the 931/1,820 SEALSQ-subset figure (2026-09-14) or the 1,034 HS-Logic capped-scan figure. source: live-hubsql-2026-10-01 · locator: SELECT COUNT(*) FROM DEAL WHERE final_customer IS NOT NULL AND associations.COMPANY IS NOT NULL · as-of: 2026-10-01 · tag: live-hubsql-2026-10-01
C098 confirmed · Deals with no company association at all: 160 of 1,972 (8.1%); 1,812 have one (live). source: live-hubsql-2026-10-01 · locator: SELECT COUNT(*) FROM DEAL WHERE hs_object_id IS NOT NULL AND associations.COMPANY IS NULL · as-of: 2026-10-01 · tag: live-hubsql-2026-10-01
C099 caveat · Sample of deals carrying a final_customer but no company (all in SealSQ Hardware): ‘Fronius/Ineltek (Austria) - MS6001 - SOldering Station’ [Fronius]; ‘Shiseido - Personalized skin care cosmetics’ [Shiseido]; ‘IT DEV / UK (Ineltek) Software Protection for FPGA’ [IT DEV]; ‘Bluberi Gaming’ [Bluberi]; ‘EO / Ismosys (UK) EV Charger’ [EO and others]; ‘Consensus Networks Dept of the Navy’ [Dept of the Navy]; ’Printer cartr caveat → First 10 of 116 FC-but-no-company deals (unordered LIMIT 10 page, all in the SealSQ Hardware pipeline): Fronius/Ineltek (x2), Shiseido, IT DEV, Bluberi, EO/Ismosys, Henry Brazil, Dept of the Navy, Toshiba TEC, POW Technology. Across the full 116: 102 SealSQ Hardware, 1 Wisekey Services + PKI, 13 other (live 2026-10-01). source: live-hubsql-2026-10-01 · locator: SELECT hs_object_id, dealname, final_customer, pipeline FROM DEAL WHERE final_customer IS NOT NULL AND associations.COMPANY IS NULL LIMIT 10 · as-of: 2026-10-01 · tag: live-hubsql-2026-10-01
C112 confirmed · Companies with no deal association: 12,574 of 13,679 (91.9%); only 1,105 companies carry a deal (live, uncapped; complements the capped Hs-Logic 9,150 orphans). source: live-hubsql-2026-10-01 · locator: SELECT COUNT(*) FROM COMPANY WHERE hs_object_id IS NOT NULL AND associations.DEAL IS NULL · as-of: 2026-10-01 · tag: live-hubsql-2026-10-01
Illustrative, not measured: The sequence “on realising it, companies get created, which is worse” is not evidenced; the coexistence (927 deals) is. · “the two now coexist and prevent a proper bucket by company” — the inability to bucket is an inference, not a measured report failure.

## Slide 18: The cardinality trap: a customer typed as text is related to nothing (2/2)
The cardinality trap — final_customer as a string on the deal (left) versus a Company association (right); 116 string-only deals are related to nothing; 927 deals carry both representations
Portal-wide live counts, 2026-10-01: 1,972 deals · in the SEALSQ 1,820-deal scope (2026-09-14) the string was filled on 931 deals (51.2%): HW 659 · Services 270 — do not mix the two denominators. Hs-Logic’s capped scan: 1,034 deals with final_customer, 709 edge-companies excluded.
Notes: Provenance notes: see the first slide of “The cardinality trap: a customer typed as text is related to nothing”.

## Slide 19: Three data problems, three gauges (1/3)
Notes: Image 2 · The car speedometer (1/2)
Deviation from the metagraph plan: the gauge-2 and gauge-3 needles (C104/C105, C072, C107; C097, C096, C067) are drawn here so that the three gauges sit on one figure; the plan lists them under V09.
C046 confirmed · Risks sheet statement: ‘Different value granularity cause increasing drift across all entities effectively preventing us from making unified reports’. source: projects/crm-three-scenarios/sources/AYA_trackerv4_210926-xlsx-extract.txt · locator: sheet ‘Risks’ line 34 · as-of: 2026-10-01 · tag: tracker-210926
C062 caveat · SEALSQ property set captured 2026-09-14 by direct HubSpot MCP calls; scope SealSQ Hardware, SealSQ Services, Icalps_hardware, SEALCOIN = 1,820 of 1,960 deals; 498 deal / 30 contact / 30 company / 14 ticket properties. caveat → Cite sealsq_property_set.json (meta.sealsq_scope: deals_in_scope 1,820 of deals_total 1,960; 7 pipelines: 728 HW + 303 Services + 788 Icalps_hardware + 1 SEALCOIN in scope, 140 Wisekey Services + PKI out of scope, Wise.Sat and Quantum & AI 0) and its 498 deal / 30 contact / 30 company / 14 ticket property arrays, alongside line 3 of the md. source: SEALSQ_Property_Resource.md · locator: line 3 · as-of: 2026-10-01 · tag: sealsq-property-set-2026-09-14
C063 caveat · `wisekey___seal` is 100% filled: Seal 1,798 · Wisekey 22 — two companies’ deals in the same deal set. caveat → wisekey___seal 100% filled within the SEALSQ scope (4 pipelines, 1,820 deals, captured 2026-09-14): Seal 1,798 · Wisekey 22. Portal-wide on 2026-10-01: Seal 1,818 · Wisekey 154 (1,972 deals). source: SEALSQ_Property_Resource.md · locator: line 27 · as-of: 2026-10-01 · tag: sealsq-property-set-2026-09-14
C064 caveat · `deal_currency_code` 100%: USD 1,033 (SealSQ HW/Services/SEALCOIN) · EUR 787 (ICALPS). caveat → deal_currency_code 100% filled: USD 1,033 · EUR 787 (sum 1,820). The currency split tracks the pipeline split only approximately: Icalps_hardware holds 788 deals vs 787 EUR deals, so one ICALPS deal carries USD. source: SEALSQ_Property_Resource.md · locator: line 28 · as-of: 2026-10-01 · tag: sealsq-property-set-2026-09-14
C065 caveat · `icalps__sealsq` is never set on deals (0%): ‘the IC’Alps/SEALSQ split is carried by the pipeline’; on companies it tags only 40 of 13,422 (0.30%). caveat → icalps__sealsq never set on deals in the SEALSQ scope (0 of 1,820 deals across the 4 SEALSQ pipelines, captured 2026-09-14): the IC’Alps/SEALSQ split is carried by the pipeline; on companies 40/13,422 (0.30%). source: SEALSQ_Property_Resource.md · locator: line 50 · as-of: 2026-10-01 · tag: sealsq-property-set-2026-09-14
C066 caveat · `product_line` filled 51.3% (933: Legacy 439 · PKI 281 · Quantum Shield 189 · ASIC 24), a 1:1 derivation of `product_hierarchy` (51.1%). caveat → product_line 51.3% (Legacy 439 · PKI 281 · Quantum Shield 189 · ASIC 24 = 933) is a lookup derived from product_hierarchy (930, 51.1%; 3-deal gap; VIC splits into Legacy/Quantum Shield, SCR/MS600x/CISCO fold into Legacy). source: SEALSQ_Property_Resource.md · locator: lines 30, 32 · as-of: 2026-10-01 · tag: sealsq-property-set-2026-09-14
C078 caveat · 7 deal pipelines with 49 stage IDs; deals at capture (2026-09-14): SealSQ Hardware 728, SealSQ Services 303, Icalps_hardware 788 (EUR), SEALCOIN 1, Wisekey Services + PKI 140, Wise.Sat 0, Quantum & AI 0 = 1,960; stage IDs are pipeline-specific (‘Design Win’ has 6 different IDs). caveat → Locator: sealsq_property_set.json meta.sealsq_scope.deals_per_pipeline (deals_total 1,960; deals_in_scope 1,820); Prompt_Resource.md line 163 (7 pipelines) and line 165 (49 stage IDs). Add: ‘whole portal = 1,960 deals; the SEALSQ 1,820-deal scope excludes the 140 Wisekey Services + PKI deals’. source: Prompt_Resource.md · locator: lines 163-165 · as-of: 2026-10-01 · tag: sealsq-property-set-2026-09-14
C092 confirmed · Deals per pipeline (live): SealSQ Hardware 730; Icalps_hardware 798; SealSQ Services 303; Wisekey Services + PKI 140; SEALCOIN 1 — only 5 of the 7 pipelines hold deals. source: live-hubsql-2026-10-01 · locator: SELECT pipeline, COUNT(*) FROM DEAL GROUP BY pipeline · as-of: 2026-10-01 · tag: live-hubsql-2026-10-01
C093 caveat · Product line per pipeline (live): SealSQ Hardware carries Legacy 437, Quantum Shield 191, ASIC 20, PKI 4, Unassigned 78; SealSQ Services PKI 276, ASIC 4, Legacy 3, Unassigned 20; Wisekey Services + PKI Unassigned 140; SEALCOIN PKI 1; Icalps_hardware Unassigned 798. Derived: 1,036 of 1,972 deals (52.5%) have no product line. caveat → Rephrase: ‘product_line is unassigned on 1,036 of 1,972 deals (52.5%), but 938 of those are the Icalps_hardware (798) and Wisekey Services + PKI (140) pipelines, where the property is not used at all; inside the SealSQ Hardware + Services pipelines it is unassigned on 98 of 1,033 (9.5%). The gap is a cross-entity taxonomy gap, not a fill-rate gap.’ Note also live QS 191 vs 189 and Legacy 437 vs 439 in the 2026-09-14 snapshot: cite one date, not both. source: live-hubsql-2026-10-01 · locator: SELECT pipeline, product_line, COUNT(*) FROM DEAL GROUP BY pipeline, product_line · as-of: 2026-10-01 · tag: live-hubsql-2026-10-01
C094 confirmed · The company tag crosses pipelines (live): SealSQ Hardware Seal 716 / Wisekey 14; SealSQ Services Seal 295 / Wisekey 8; Wisekey Services + PKI Seal 8 / Wisekey 132; Icalps_hardware Seal 798. source: live-hubsql-2026-10-01 · locator: SELECT pipeline, wisekey___seal, COUNT(*) FROM DEAL GROUP BY pipeline, wisekey___seal · as-of: 2026-10-01 · tag: live-hubsql-2026-10-01
C150 caveat · The stories and images are the user’s own visual metaphors (iceberg, sports team, speedometer, messy landlord, Team B); their wording is the brief’s, and where no measurement grounds an element the deck labels it ‘illustrative, not measured’. caveat → Stories and images are the user’s own metaphors (iceberg, sports team, speedometer, messy landlord, Team B) per BRIEF lines 62-101; the brief (lines 9-10) requires ungrounded elements to be labelled ‘illustrative, not measured’ — applied in the project docs, to be carried into the deck’s speaker notes when the deck is built. source: projects/crm-three-scenarios/brief.md · locator: lines 62-101 · as-of: 2026-10-01 · tag: brief-2026-10-01
C104 caveat · Deals with a positive value per year field (live): Pipeline 2029 (k$) 354; Pipeline 2025 (k$) 403; ‘Cumulative Pipeline 2027 (k$)’ [internal name calculation___cumulative_pipeline_2026] 897; Pipeline 2026 (k$) 581. caveat → Deals with positive values (portal-wide, live 2026-10-01): `pipeline_2029__k__` [Pipeline 2029 (k$)] 354; `calculation___pipeline_2025__k__` [Pipeline 2025 (k$)] 403; `calculation___cumulative_pipeline_2026` [labelled ‘Cumulative Pipeline 2027 (k$)’] 897; `calculation___pipeline_2026__k__` [‘Pipeline 2026 field’] 581 (the sibling `pipeline2026` field has only 74). source: live-hubsql-2026-10-01 · locator: SELECT COUNT(*) FROM DEAL WHERE pipeline_2029__k__ > 0 · as-of: 2026-10-01 · tag: live-hubsql-2026-10-01
C105 confirmed · Label mismatch confirmed live: calculation___cumulative_pipeline_2026 is labelled ‘Cumulative Pipeline 2027 (k$)’; pipeline_2029__k__ (‘Pipeline 2029 (k$)’) uses a different naming scheme from calculation___pipeline_2025__k__ (‘Pipeline 2025 (k$)’). source: live-hubsql-2026-10-01 · locator: get_properties(deals,[calculation___cumulative_pipeline_2026, pipeline_2029__k__, calculation___pipeline_2025__k__]) · as-of: 2026-10-01 · tag: live-hubsql-2026-10-01
C072 confirmed · The Data-Toolkit Year Resolver has 68 (metric, year) rows of which 19 are flagged RECYCLED (28%); rule R4 says resolve years by LABEL only. source: hubspot_crm_schema.json · locator: year_metric_resolver (python count) · as-of: 2026-10-01 · tag: sealsq-property-set-2026-09-14
C107 confirmed · Sum of year fields over OPEN deals (k$, live): Pipeline 2029 63,716.25; Pipeline 2025 19.8; ‘Cumulative Pipeline 2027’ [calculation___cumulative_pipeline_2026] 27,729.0; Pipeline 2026 5,097.2 — omitting 2029 drops the largest open value. source: live-hubsql-2026-10-01 · locator: SELECT SUM(pipeline_2029__k__), SUM(calculation___pipeline_2025__k__), SUM(calculation___cumulative_pipeline_2026), SUM(calculation___pipeline_2026__k__), COUNT(hs_object_id) FROM DEAL WHERE hs_is_closed = ‘false’ · as-of: 2026-10-01 · tag: live-hubsql-2026-10-01
C096 confirmed · Deals that carry a final_customer string but have NO associated company (‘deals related to nothing’): 116 (live). source: live-hubsql-2026-10-01 · locator: SELECT COUNT(*) FROM DEAL WHERE final_customer IS NOT NULL AND associations.COMPANY IS NULL · as-of: 2026-10-01 · tag: live-hubsql-2026-10-01
C097 caveat · Deals with a final_customer string AND an associated company (the two representations coexist): 927 (live; 116 + 927 = 1,043). caveat → 927 deals (portal-wide, all pipelines, live 2026-10-01) carry BOTH a final_customer string and at least one associated company; 116 carry the string with no company at all (927+116=1,043). An associated company may be the distributor/sold-to rather than the final customer, so 927 is an upper bound on ‘final customer duplicated as a company’. Do not mix with the 931/1,820 SEALSQ-subset figure (2026-09-14) or the 1,034 HS-Logic capped-scan figure. source: live-hubsql-2026-10-01 · locator: SELECT COUNT(*) FROM DEAL WHERE final_customer IS NOT NULL AND associations.COMPANY IS NOT NULL · as-of: 2026-10-01 · tag: live-hubsql-2026-10-01
C067 caveat · `final_customer` (label ‘OPP CUST - Final Customer’) is a STRING property on DEAL, filled 931 / 1,820 (51.2%): HW 659 · Services 270 · SEALCOIN 1 · ICALPS 1; `sold_to` is also a string — the cardinality trap. caveat → final_customer (‘OPP CUST - Final Customer’) is a STRING on DEAL, filled 931/1,820 SEALSQ-scope deals (51.2%, captured 2026-09-14): HW 659 · Services 270 · SEALCOIN 1 · ICALPS 1; sold_to (‘OPP CUST - Sold-to’) is also a string (utilisation not measured). source: SEALSQ_Property_Resource.md · locator: line 31 · as-of: 2026-10-01 · tag: sealsq-property-set-2026-09-14
Illustrative, not measured: The needle→colour band mapping (amber to red) is illustrative; the needle position is the measured share.

## Slide 20: Three data problems, three gauges (2/3)
Speedometer — three gauges (logical, business, data modelling); each needle sits at the measured share of the 1,972 live deals touched by the problem, amber to red; the evidence line sits under each gauge
Gauge 1 · LOGICAL — what the evidence says
product_line unassigned on 1,036 of 1,972 deals (52.5%); 938 of those sit in Icalps_hardware (798) and Wisekey Services + PKI (140), where the property is not used at all; inside SealSQ Hardware + Services the gap is 98 of 1,033 (9.5%) — a cross-entity taxonomy gap, not a fill-rate gap
icalps__sealsq set on 0 of 1,820 scope deals · deal_currency_code USD 1,033 / EUR 787 · product_line in scope 51.3%: Legacy 439 · PKI 281 · Quantum Shield 189 · ASIC 24
Notes: Provenance notes: see the first slide of “Three data problems, three gauges”.

## Slide 21: Three data problems, three gauges (3/3)
The pipelines carrying the split
5 of 7 pipelines hold deals (live): SealSQ Hardware 730 · Icalps_hardware 798 · SealSQ Services 303 · Wisekey Services + PKI 140 · SEALCOIN 1 · stage IDs are pipeline-specific: 49 stage IDs, “Design Win” has 6 of them · SEALSQ scope = 1,820 of 1,960 deals at the 2026-09-14 capture · wisekey___seal in scope: Seal 1,798 / Wisekey 22; portal-wide 1,818 / 154
“Different value granularity cause increasing drift across all entities effectively preventing us from making unified reports”
Needle = measured share of the 1,972 live deals touched by each problem (2026-10-01); the amber → red band is illustrative. Gauges 2 and 3 are detailed on the next slide.
Notes: Provenance notes: see the first slide of “Three data problems, three gauges”.

## Slide 22: The business problem and the modelling problem (1/6)
Notes: Image 2 · The car speedometer (2/2)
Needle values are derived, not ledger claims: BUSINESS 45.5% = 897 / 1,972 (C104 over C091); DATA MODELLING 52.9% = 1,043 / 1,972 (C096 + C097 = 116 + 927, over C091). Proxy for ‘touched by the business problem’ = deals with a positive value in the field whose internal name and label disagree (calculation___cumulative_pipeline_2026, labelled ‘Cumulative Pipeline 2027 (k$)’); proxy for the modelling problem = deals carrying a final_customer string.
C091 confirmed · Total deals in the portal: 1,972 (live, 2026-10-01). source: live-hubsql-2026-10-01 · locator: SELECT COUNT(*) FROM DEAL · as-of: 2026-10-01 · tag: live-hubsql-2026-10-01
C043 confirmed · Risks sheet: ‘[DATA] Set up data catalog for HubSpot properties (defs, owners, usage)’ critical, 0%; ‘Document property and schema across the entities’ 0%. source: projects/crm-three-scenarios/sources/AYA_trackerv4_210926-xlsx-extract.txt · locator: sheet ‘Risks’ line 47 · as-of: 2026-10-01 · tag: tracker-210926
C048 confirmed · Risks sheet statement: ‘Too much data drift gets only noticed in quaterly meeting instead of being immediately corrected’ (ERP/BIBA reconciliation rows, 0%). source: projects/crm-three-scenarios/sources/AYA_trackerv4_210926-xlsx-extract.txt · locator: sheet ‘Risks’ lines 33, 36 · as-of: 2026-10-01 · tag: tracker-210926
C067 caveat · `final_customer` (label ‘OPP CUST - Final Customer’) is a STRING property on DEAL, filled 931 / 1,820 (51.2%): HW 659 · Services 270 · SEALCOIN 1 · ICALPS 1; `sold_to` is also a string — the cardinality trap. caveat → final_customer (‘OPP CUST - Final Customer’) is a STRING on DEAL, filled 931/1,820 SEALSQ-scope deals (51.2%, captured 2026-09-14): HW 659 · Services 270 · SEALCOIN 1 · ICALPS 1; sold_to (‘OPP CUST - Sold-to’) is also a string (utilisation not measured). source: SEALSQ_Property_Resource.md · locator: line 31 · as-of: 2026-10-01 · tag: sealsq-property-set-2026-09-14
C068 caveat · `revenue_state` 37.4% (Pipeline 450 · BIBA 129 · Forecast 102); `hs_manual_forecast_category` 0%: HubSpot’s native forecast category is NOT used in SEALSQ scope, a custom equivalent is. caveat → revenue_state 681/1,820 SEALSQ-scope deals (37.4%): Pipeline 450 · BIBA 129 · Forecast 102; hs_manual_forecast_category 0% in the SEALSQ scope (native forecast category not used there; revenue_state is the custom equivalent). Captured 2026-09-14. Evidence locator: lines 36, 49. source: SEALSQ_Property_Resource.md · locator: lines 36, 45 · as-of: 2026-10-01 · tag: sealsq-property-set-2026-09-14
C070 caveat · `design_win_date` 84 (4.6%, all in SealSQ Hardware); `new_design_win__` and `new_design_in__` never set (0%); barely used: hs_priority 2.4%, quote_status 2.1%, forecast_source 3.0%. caveat → Within the 1,820-deal SEALSQ scope (captured 2026-09-14): design_win_date 84 (4.6% of all; 11.5% of SealSQ Hardware deals, the field is Hardware-only); new_design_win__ / new_design_in__ never set (0%); hs_priority 2.4%, quote_status 2.1%, forecast_source 3.0%. source: SEALSQ_Property_Resource.md · locator: lines 46-52 · as-of: 2026-10-01 · tag: sealsq-property-set-2026-09-14
C071 caveat · Year-metric naming debt: `calculation___cumulative_pipeline_2026` is labelled ‘Cumulative Pipeline 2027 (k$)’; `calculation___cumulative_weighted_2026` is the ‘Pipeline 2027 field’; `asp_in_usd_q3_2021_calculation` is the ‘Pipeline 2028 field’; `asp_in_usd_q2_2021` = ‘ASP 2028 (Hardware Only)’; `pipeline_2029__k__` = ‘Pipeline 2029 (k$)’ (a different naming scheme); `weighted_2021_calculation` = ‘Weighted 2027 (k$)’; caveat → asp_in_usd_q3_2021_calculation = ‘Pipeline 2028 (k$)’ (listed as the ‘Pipeline 2028 field’ in the Hub onboarding table). Evidence locator: lines 12, 93, 115, 126, 130 (and Data-Toolkit/hubspot_crm_schema.json year_metric_resolver). source: SEALSQ_Property_Resource.md · locator: line 115 · as-of: 2026-10-01 · tag: sealsq-property-set-2026-09-14
C072 confirmed · The Data-Toolkit Year Resolver has 68 (metric, year) rows of which 19 are flagged RECYCLED (28%); rule R4 says resolve years by LABEL only. source: hubspot_crm_schema.json · locator: year_metric_resolver (python count) · as-of: 2026-10-01 · tag: sealsq-property-set-2026-09-14
C090 caveat · Schema-type debt: `icalps_companyaddress` and `icalps_address_postcode` are typed as number on the portal; the card defers the fix to ‘the portal’s property config’; the two snapshots disagree on the postcode type (number vs string). caveat → Reword: ‘icalps_companyaddress is typed number on prod (2026-04-22 UI-extension snapshot and 2026-09-14 schema capture agree). icalps_address_postcode was typed number in the 2026-04-22 snapshot but string in the 2026-09-14 captures (a sibling icalps_address_postcode_string also exists). The UI extension renders both as NumberInput and defers the fix to a separate schema-level cleanup, not the card.’ source: companyIcalpsPropertyConfig.ts · locator: lines 9-12, 155-161 · as-of: 2026-10-01 · tag: repo-hubspot-ruler
C096 confirmed · Deals that carry a final_customer string but have NO associated company (‘deals related to nothing’): 116 (live). source: live-hubsql-2026-10-01 · locator: SELECT COUNT(*) FROM DEAL WHERE final_customer IS NOT NULL AND associations.COMPANY IS NULL · as-of: 2026-10-01 · tag: live-hubsql-2026-10-01
C097 caveat · Deals with a final_customer string AND an associated company (the two representations coexist): 927 (live; 116 + 927 = 1,043). caveat → 927 deals (portal-wide, all pipelines, live 2026-10-01) carry BOTH a final_customer string and at least one associated company; 116 carry the string with no company at all (927+116=1,043). An associated company may be the distributor/sold-to rather than the final customer, so 927 is an upper bound on ‘final customer duplicated as a company’. Do not mix with the 931/1,820 SEALSQ-subset figure (2026-09-14) or the 1,034 HS-Logic capped-scan figure. source: live-hubsql-2026-10-01 · locator: SELECT COUNT(*) FROM DEAL WHERE final_customer IS NOT NULL AND associations.COMPANY IS NOT NULL · as-of: 2026-10-01 · tag: live-hubsql-2026-10-01
C103 confirmed · The year fields are non-null on virtually every deal because they are calculated fields evaluating to 0 (pipeline_2029__k__ 1,972; calculation___pipeline_2025__k__ 1,972; calculation___cumulative_pipeline_2026 1,964; calculation___pipeline_2026__k__ 1,972), so IS NOT NULL cannot measure fill. source: live-hubsql-2026-10-01 · locator: SELECT COUNT(*) FROM DEAL WHERE pipeline_2029__k__ IS NOT NULL · as-of: 2026-10-01 · tag: live-hubsql-2026-10-01
C104 caveat · Deals with a positive value per year field (live): Pipeline 2029 (k$) 354; Pipeline 2025 (k$) 403; ‘Cumulative Pipeline 2027 (k$)’ [internal name calculation___cumulative_pipeline_2026] 897; Pipeline 2026 (k$) 581. caveat → Deals with positive values (portal-wide, live 2026-10-01): `pipeline_2029__k__` [Pipeline 2029 (k$)] 354; `calculation___pipeline_2025__k__` [Pipeline 2025 (k$)] 403; `calculation___cumulative_pipeline_2026` [labelled ‘Cumulative Pipeline 2027 (k$)’] 897; `calculation___pipeline_2026__k__` [‘Pipeline 2026 field’] 581 (the sibling `pipeline2026` field has only 74). source: live-hubsql-2026-10-01 · locator: SELECT COUNT(*) FROM DEAL WHERE pipeline_2029__k__ > 0 · as-of: 2026-10-01 · tag: live-hubsql-2026-10-01
C105 confirmed · Label mismatch confirmed live: calculation___cumulative_pipeline_2026 is labelled ‘Cumulative Pipeline 2027 (k$)’; pipeline_2029__k__ (‘Pipeline 2029 (k$)’) uses a different naming scheme from calculation___pipeline_2025__k__ (‘Pipeline 2025 (k$)’). source: live-hubsql-2026-10-01 · locator: get_properties(deals,[calculation___cumulative_pipeline_2026, pipeline_2029__k__, calculation___pipeline_2025__k__]) · as-of: 2026-10-01 · tag: live-hubsql-2026-10-01
C106 confirmed · Open deals (hs_is_closed = false): 423 (live). source: live-hubsql-2026-10-01 · locator: SELECT COUNT(*) FROM DEAL WHERE hs_is_closed = ‘false’ · as-of: 2026-10-01 · tag: live-hubsql-2026-10-01
C107 confirmed · Sum of year fields over OPEN deals (k$, live): Pipeline 2029 63,716.25; Pipeline 2025 19.8; ‘Cumulative Pipeline 2027’ [calculation___cumulative_pipeline_2026] 27,729.0; Pipeline 2026 5,097.2 — omitting 2029 drops the largest open value. source: live-hubsql-2026-10-01 · locator: SELECT SUM(pipeline_2029__k__), SUM(calculation___pipeline_2025__k__), SUM(calculation___cumulative_pipeline_2026), SUM(calculation___pipeline_2026__k__), COUNT(hs_object_id) FROM DEAL WHERE hs_is_closed = ‘false’ · as-of: 2026-10-01 · tag: live-hubsql-2026-10-01
Illustrative, not measured: The event “reporting the full pipeline 2026–2029 but omitting 2029” is not evidenced; the naming debt that makes it possible is (C071, C105) and 2029 is the largest open value (C107). · Technical know-how “hiding the problem behind individual prowess” is the brief’s reading, not a measurement.

## Slide 23: The business problem and the modelling problem (2/6)
BUSINESS gauge — needle at 45.5%: 897 of 1,972 deals · mislabelled year field
Internal names and labels disagree. calculation___cumulative_pipeline_2026 is labelled “Cumulative Pipeline 2027 (k$)”; pipeline_2029__k__ follows another naming scheme C105; weighted_2021_calculation = “Weighted 2027 (k$)”, asp_in_usd_q2_2022_calculation = “ARR ($K/Y)” (recycled) C071
Year resolver: 68 rows, 19 recycled (28%); rule R4: resolve years by LABEL only
Positive values: 2029 → 354 deals · 2025 → 403 · “2027”-labelled → 897 · 2026 → 581 (sibling pipeline2026: 74)
Over the 423 open deals: Pipeline 2029 = 63,716 k$ · “2027” = 27,729 · 2026 = 5,097 · 2025 = 19.8 → omitting 2029 drops the largest open value
Notes: Provenance notes: see the first slide of “The business problem and the modelling problem”.

## Slide 24: The business problem and the modelling problem (3/6)
IS NOT NULL cannot measure fill: the fields are calculated and evaluate to 0 on 1,972 deals · data catalog row: critical, 0% · “Too much data drift gets only noticed in quaterly meeting”
revenue_state 37.4% (Pipeline 450 · BIBA 129 · Forecast 102) is the custom stand-in for the native forecast category (0% used) · design_win_date 4.6%
Notes: Provenance notes: see the first slide of “The business problem and the modelling problem”.

## Slide 25: The business problem and the modelling problem (4/6)
Notes: Provenance notes: see the first slide of “The business problem and the modelling problem”.

## Slide 26: The business problem and the modelling problem (5/6)
DATA MODELLING gauge — needle at 52.9%: 1,043 of 1,972 deals · customer as text
final_customer is a STRING on the deal (“OPP CUST - Final Customer”): filled on 931 of 1,820 SEALSQ-scope deals (51.2%) at the 2026-09-14 capture — HW 659 · Services 270; sold_to is also a string
Live, portal-wide: 116 deals carry the string and no company — related to nothing · 927 carry both the string and a company (upper bound: the company may be the distributor)
Schema-type debt in the same tenant: icalps_companyaddress typed number on prod; the UI extension defers the fix to a schema-level cleanup C090
The brief’s sequence “on realising it, companies get created, which is worse” is not evidenced; the coexistence is.
Notes: Provenance notes: see the first slide of “The business problem and the modelling problem”.

## Slide 27: The business problem and the modelling problem (6/6)
Connects to Scenario 1 · DIY — Every field and tool above was built in-house by technical know-how. The brief’s reading — that know-how can also hide a problem behind individual prowess — is the story’s claim, not a measurement.
Notes: Provenance notes: see the first slide of “The business problem and the modelling problem”.

## Slide 28: One property, one business unit, three tenants — and three at the door (1/2)
Notes: Image 3 · The messy landlord
C006 caveat · Ic’Alps merger: 9 months of preparation, 4 days to load the full data in production (mid-May), about 6 weeks of active follow-up. caveat → Ic’Alps merger: 9 months of preparation (self-reported; predates the Jan 2026 reports), 4 days to load the full data in production in mid-May 2026, and roughly 6 weeks of active follow-up (deck footnote: ‘not precise … at least 1.5 month’). source: projects/crm-three-scenarios/sources/aya-work2026-pptx-extract.txt · locator: SLIDE 5 Text 12-16, TextBox 22 · as-of: 2026-10-01 · tag: deck-aya-work2026-pptx
C007 confirmed · IC’Alps refused the unified deal-stage convention and refused to use the merge tooling (serverless workflow + React entry form): ‘Failed (IC’Alps refused to use it in the end)’. source: projects/crm-three-scenarios/sources/aya-work2026-pptx-extract.txt · locator: SLIDE 5 Text 12 · as-of: 2026-10-01 · tag: deck-aya-work2026-pptx
C013 confirmed · HubSpot seats ran out by September 2026 as sales and marketing hires were onboarded; the partner-ecosystem pricing assessment is the open action. source: projects/crm-three-scenarios/sources/aya-work2026-pptx-extract.txt · locator: SLIDE 10 Text 12 · as-of: 2026-10-01 · tag: deck-aya-work2026-pptx
C014 confirmed · 3 new entities queued: Miraex, WeCan, SEALSQUANTUM. source: projects/crm-three-scenarios/sources/aya-work2026-pptx-extract.txt · locator: SLIDE 6 Text 15-16 · as-of: 2026-10-01 · tag: deck-aya-work2026-pptx
C015 caveat · CRM freeze negotiated with Ic’Alps over 8 weeks, including a Geneva visit and weekly sync-up; the deck asks how to replicate this for Miraex or WeCan. caveat → CRM freeze negotiated with Ic’Alps across 8 reported weeks (active in 8 of the 21 weekly reports, Q1 2026), including a Geneva visit and weekly sync-up; the deck asks how to replicate this for Miraex or WeCan ‘and expect similar result’. source: projects/crm-three-scenarios/sources/aya-work2026-pptx-extract.txt · locator: SLIDE 9 Text 12 · as-of: 2026-10-01 · tag: deck-aya-work2026-pptx
C019 confirmed · September 2026 pressure points: a brittle reporting pipeline (Miraex, WeCan, SEALSQUANTUM loaded into a model whose robustness depends on the code pipeline); leads and campaigns; unpaid hygiene debt; HubSpot licences & misconception. source: projects/crm-three-scenarios/sources/aya-work2026-pptx-extract.txt · locator: SLIDE 14 Text 12-52 · as-of: 2026-10-01 · tag: deck-aya-work2026-pptx
C036 caveat · Tracker: ‘[DATA] Load Miraex and Wecan group in the crm and ensure their usage*’ HIGH, Foundation, 54%, critical, in progress; ‘[DATA] Analyze Miraex and Wecan group … for stale / not useful data’ 10%. caveat → ‘[DATA] Load Miraex and Wecan group in the crm’ 54%, critical, in progress; ‘[DATA] Analyze Miraex and Wecan group … for stale / not useful data’ 10%, in progress (not flagged critical; planned start 30-Oct-26, after the 21/09/26 checkpoint). source: projects/crm-three-scenarios/sources/AYA_trackerv4_210926-xlsx-extract.txt · locator: sheet ‘RevOps 6-month plan (2)’ line 12 · as-of: 2026-10-01 · tag: tracker-210926
C045 confirmed · Risks sheet: ‘[ADMIN] Team segmentation & access control review across HubSpot … Define SLA support for companies of Wisekey group’ critical, 0%; risk ‘Human error could create issues in the long run, some data should only be accessible to them’. source: projects/crm-three-scenarios/sources/AYA_trackerv4_210926-xlsx-extract.txt · locator: sheet ‘Risks’ line 46 · as-of: 2026-10-01 · tag: tracker-210926
C063 caveat · `wisekey___seal` is 100% filled: Seal 1,798 · Wisekey 22 — two companies’ deals in the same deal set. caveat → wisekey___seal 100% filled within the SEALSQ scope (4 pipelines, 1,820 deals, captured 2026-09-14): Seal 1,798 · Wisekey 22. Portal-wide on 2026-10-01: Seal 1,818 · Wisekey 154 (1,972 deals). source: SEALSQ_Property_Resource.md · locator: line 27 · as-of: 2026-10-01 · tag: sealsq-property-set-2026-09-14
C073 caveat · IC’Alps keeps a parallel stage model inside the shared CRM: `icalps_stage` 786 deals (05 Négociations 424 · 01 Identification 144 · 04 Construction propositions 111 · 02 Qualifiée 61 · 03 Evaluation technique 46) and `icalps_dealstatus` 787 (Abandonné 331 · Won 328 · Lost 60 · In Progress 53 · NoGo 15); the create-deal function forces the native stage to Identified because ‘the IcAlps user tracks stage via icalps_sta caveat → Add: ’counts as of the 2026-09-14 SEALSQ property capture (scope 1,820 deals: SealSQ HW/Services/Icalps_hardware/SEALCOIN), not the full portal or live’. source: SEALSQ_Property_Resource.md · locator: lines 33-34 · as-of: 2026-10-01 · tag: sealsq-property-set-2026-09-14
C074 confirmed · Three companies share one HubSpot CRM (SEALSQ, IC’Alps, WISeKey) and the portal has only ONE Business Unit (‘an inherent limitation’). source: Claude.md · locator: lines 4-6 · as-of: 2026-10-01 · tag: repo-hubspot-ruler
C075 confirmed · The ruler plan says ‘There will be 3 agents’ then lists four entity contexts (SEALSQ, IC’Alps, MIRAEX, WeCan): the tenant count grew from 3 to 4 inside the same document. source: Claude.md · locator: lines 41-46 · as-of: 2026-10-01 · tag: repo-hubspot-ruler
C094 confirmed · The company tag crosses pipelines (live): SealSQ Hardware Seal 716 / Wisekey 14; SealSQ Services Seal 295 / Wisekey 8; Wisekey Services + PKI Seal 8 / Wisekey 132; Icalps_hardware Seal 798. source: live-hubsql-2026-10-01 · locator: SELECT pipeline, wisekey___seal, COUNT(*) FROM DEAL GROUP BY pipeline, wisekey___seal · as-of: 2026-10-01 · tag: live-hubsql-2026-10-01
C112 confirmed · Companies with no deal association: 12,574 of 13,679 (91.9%); only 1,105 companies carry a deal (live, uncapped; complements the capped Hs-Logic 9,150 orphans). source: live-hubsql-2026-10-01 · locator: SELECT COUNT(*) FROM COMPANY WHERE hs_object_id IS NOT NULL AND associations.DEAL IS NULL · as-of: 2026-10-01 · tag: live-hubsql-2026-10-01
C113 caveat · Companies created per year: 2021 1,045; 2022 1,085; 2023 1,182; 2024 2,114; 2025 4,003; 2026 (to Oct 1) 4,250 — 2025 and 2026 account for 8,253 of 13,679 (60.3%). caveat → Add: ‘2026 = 1 Jan-1 Oct only; 2025-26 counts include bulk-loaded Ic’Alps records (migrated mid-May 2026), so createdate reflects entry into the portal, not organic growth.’ source: live-hubsql-2026-10-01 · locator: SELECT DATE_TRUNC(createdate, ‘YEAR’), COUNT(*) FROM COMPANY GROUP BY DATE_TRUNC(createdate, ‘YEAR’) · as-of: 2026-10-01 · tag: live-hubsql-2026-10-01
C114 caveat · HubSpot teams and member counts (live): SQ SALES 1; SEALSQ 24; IC’ALPS 0; Sales EMEA 3; Product Management 0; Sales Taiwan 1; Technical Sales (FAEs) 2; Full Sales 0; Marketing 10; Supply Chain 0; Sales Operations 1; ARESSY 1; Sales APAC 2; ST OPS 0; IT 3; Sales NORAM 3 — 5 teams empty, including IC’ALPS although 798 Icalps deals are loaded. caveat → Add: ‘team memberships overlap and include service accounts; the 51 memberships are not 51 users or seats.’ Use exact team names: Technical Sales (FAEs), Sales Taiwan, Sales Operations, Product Management, Sales APAC, Sales NORAM. source: live-hubsql-2026-10-01 · locator: get_organization_details(include=[TEAMS,SEATS]) -> teams[].name, len(members) · as-of: 2026-10-01 · tag: live-hubsql-2026-10-01
C150 caveat · The stories and images are the user’s own visual metaphors (iceberg, sports team, speedometer, messy landlord, Team B); their wording is the brief’s, and where no measurement grounds an element the deck labels it ‘illustrative, not measured’. caveat → Stories and images are the user’s own metaphors (iceberg, sports team, speedometer, messy landlord, Team B) per BRIEF lines 62-101; the brief (lines 9-10) requires ungrounded elements to be labelled ‘illustrative, not measured’ — applied in the project docs, to be carried into the deck’s speaker notes when the deck is built. source: projects/crm-three-scenarios/brief.md · locator: lines 62-101 · as-of: 2026-10-01 · tag: brief-2026-10-01
Illustrative, not measured: “tense relationship between the new tenant, the landlord and the other tenants” — tension as such is not measured. · The landlord’s “welcome — mind the hole” line is the metaphor; the “symbiotic relationship … sharing is controlled” is the intended state (access-control review 0%, C045). · The Ic’Alps merger figures (C006) frame the tenant’s arrival: 9 months prep, 4 days to load, ~6 weeks follow-up (self-reported).

## Slide 29: One property, one business unit, three tenants — and three at the door (2/2)
The messy landlord — one HubSpot portal drawn as a house: tenants SEALSQ, IC’Alps and WISeKey inside, a hole in the floor (the foundation data layer), Miraex, WeCan and SEALSQUANTUM at the door, and a single Business Unit sign
Sept 2026 pressure: a brittle reporting pipeline whose robustness depends on the code; unpaid hygiene debt; licences & misconception · companies created per year: 2024 2,114 · 2025 4,003 · 2026 4,250 (entry into the portal, incl. the Ic’Alps load) · the company tag crosses pipelines: Wisekey Services + PKI holds Seal 8 / Wisekey 132 · Connects to Scenario 2 · a partner as intermediary — the tension is a metaphor; the refusals, the weeks and the empty team are measured
Notes: Provenance notes: see the first slide of “One property, one business unit, three tenants — and three at the door”.

## Slide 30: Team B: four colours, connected — we are not there yet (1/3)
Notes: Image 4 · Team B, the intended team
C016 caveat · 5 training or onboarding sessions; nine reported weeks carry a training or onboarding session; ‘Onboarding and training colleagues’ 10 weeks on the list. caveat → 5 training/onboarding sessions delivered (slide 9); the ‘Onboarding and training colleagues’ item was active in 10 of 21 reported weeks (slides 13/23 strip; slide 23’s callout says nine) - the deck does not reconcile sessions with weeks. source: projects/crm-three-scenarios/sources/aya-work2026-pptx-extract.txt · locator: SLIDE 9 Text 15-16 · as-of: 2026-10-01 · tag: deck-aya-work2026-pptx
C027 confirmed · ‘A misalignment during the campaign exposed gaps in how marketing and sales ops work together’; 5 workflows built for the Madrid campaign; marketing team trained to run HubSpot. source: projects/crm-three-scenarios/sources/aya-work2026-pptx-extract.txt · locator: SLIDE 18 Text 27 · as-of: 2026-10-01 · tag: deck-aya-work2026-pptx
C031 caveat · Tracker header (CRM Operation Roadmap Jul-Dec 2026, checkpoint 21/09/26, manager Nathalie Verjus): 19 tasks, 0 complete, 5 in progress, 14 not started. Caveat: the dumped sheet shows 13 task rows (10 in progress / 3 not started); row-level values are cited elsewhere. caveat → Quote as: ‘Tracker header reports 19 tasks, 0 complete (header: 5 in progress, 14 not started); the 13 task rows in the sheet show 10 in progress, 3 not started, 0 complete; the header was not recalculated after row statuses were filled.’ Lead with ‘0 complete’ for V11. source: projects/crm-three-scenarios/sources/AYA_trackerv4_210926-xlsx-extract.txt · locator: sheet ‘RevOps 6-month plan (2)’ lines 4-8 · as-of: 2026-10-01 · tag: tracker-210926
C037 caveat · Tracker: ‘[DATA] Resolve critical data issues in the CRM’ HIGH, critical, 18%, in progress (goal: sensitize users to duplicate creation and formatting rules). caveat → ‘[DATA] Resolve critical data issues in the CRM’ HIGH, critical, 18%, in progress (tracker 21/09/26; the row’s Goal text appears to belong to the adjacent training row, so cite only the task name and figures). source: projects/crm-three-scenarios/sources/AYA_trackerv4_210926-xlsx-extract.txt · locator: sheet ‘RevOps 6-month plan (2)’ line 13 · as-of: 2026-10-01 · tag: tracker-210926
C040 caveat · Tracker engines: Foundation -> E2 (rebuild a cleaner data structure) -> E3 (leverage data for GTM and Reporting/RevOps) -> E4 (self-autonomous AI powered CRM). caveat → Engine legend on sheet ‘RevOps 6-month plan (2)’: Foundation -> E2 (rebuild a cleaner data structure) -> E3 (leverage the data for GTM and Reporting/RevOps) -> E4 (self-autonomous AI-powered CRM). Other sheets also tag rows ‘E1’, which the legend does not define. source: projects/crm-three-scenarios/sources/AYA_trackerv4_210926-xlsx-extract.txt · locator: sheet ‘RevOps 6-month plan (2)’ lines 23-25 · as-of: 2026-10-01 · tag: tracker-210926
C077 confirmed · Portal 9201667 has 16 HubSpot teams (Marketing, IT, Sales Operations, Sales EMEA, Supply Chain, Product Management, Technical Sales (FAEs), Sales NORAM, Sales APAC, ARESSY, IC’ALPS, SQ SALES, ST OPS, Full Sales, Sales Taiwan, SEALSQ) and 47 owners (capture 2026-09-14). source: hubspot_crm_schema.json · locator: teams[0..15], meta.portal_owner_count · as-of: 2026-10-01 · tag: sealsq-property-set-2026-09-14
C114 caveat · HubSpot teams and member counts (live): SQ SALES 1; SEALSQ 24; IC’ALPS 0; Sales EMEA 3; Product Management 0; Sales Taiwan 1; Technical Sales (FAEs) 2; Full Sales 0; Marketing 10; Supply Chain 0; Sales Operations 1; ARESSY 1; Sales APAC 2; ST OPS 0; IT 3; Sales NORAM 3 — 5 teams empty, including IC’ALPS although 798 Icalps deals are loaded. caveat → Add: ‘team memberships overlap and include service accounts; the 51 memberships are not 51 users or seats.’ Use exact team names: Technical Sales (FAEs), Sales Taiwan, Sales Operations, Product Management, Sales APAC, Sales NORAM. source: live-hubsql-2026-10-01 · locator: get_organization_details(include=[TEAMS,SEATS]) -> teams[].name, len(members) · as-of: 2026-10-01 · tag: live-hubsql-2026-10-01
C150 caveat · The stories and images are the user’s own visual metaphors (iceberg, sports team, speedometer, messy landlord, Team B); their wording is the brief’s, and where no measurement grounds an element the deck labels it ‘illustrative, not measured’. caveat → Stories and images are the user’s own metaphors (iceberg, sports team, speedometer, messy landlord, Team B) per BRIEF lines 62-101; the brief (lines 9-10) requires ungrounded elements to be labelled ‘illustrative, not measured’ — applied in the project docs, to be carried into the deck’s speaker notes when the deck is built. source: projects/crm-three-scenarios/brief.md · locator: lines 62-101 · as-of: 2026-10-01 · tag: brief-2026-10-01
Illustrative, not measured: The “hands-off” department of Team B — no HubSpot team, tracker row or deck item names a hands-off function. · Team B as “the intended team … connected” is a target; what is measured is the current roster (5 empty teams) and a roadmap with 0 complete tasks.

## Slide 31: Team B: four colours, connected — we are not there yet (2/3)
Team B, the intended team — sales, marketing, hands-off and technical operations in four colours, spread over both halves and connected by passing lines
Where the teams stand · live 2026-10-01
16 HubSpot teams · 47 owners (capture 2026-09-14)
SEALSQ — 24
Marketing — 10
IT · Sales EMEA · Sales NORAM — 3 each
Sales APAC · Technical Sales (FAEs) — 2 each
IC’ALPS · Product Management · Full Sales · Supply Chain · ST OPS — 0
5 teams empty, including IC’ALPS although 798 Icalps deals are loaded; memberships overlap and include service accounts
Notes: Provenance notes: see the first slide of “Team B: four colours, connected — we are not there yet”.

## Slide 32: Team B: four colours, connected — we are not there yet (3/3)
The roadmap · tracker 21/09/26
0 tasks complete (header: 19 tasks, 5 in progress, 14 not started; the 13 rows show 10 in progress, 3 not started) · “Resolve critical data issues”: 18%, critical · 5 training / onboarding sessions delivered
Engines: Foundation → E2 cleaner data structure → E3 leverage for GTM / RevOps → E4 self-autonomous AI-powered CRM
“A misalignment during the campaign exposed gaps in how marketing and sales ops work together”
Notes: Provenance notes: see the first slide of “Team B: four colours, connected — we are not there yet”.

## Slide 33: Four images, three scenarios — what the deck and tracker already say (1/3)
Bridge
Iceberg → Team A → Speedometer → Landlord → Team B
S1 · DIY
“DIY — do everything yourself with the cloud stack and AI”
projects named: Mr-Load / Mir-Load, Ic-load, Bq-dbt
“The CRM is not autonomous, it requires constant attention to avoid data drifts”
“Upgrading infrastructure is no longer an option if we want to scale” · pressure: a brittle reporting pipeline C019
S2 · DIY + partner
“Same as 1 + an expert CRM partner to help with the enablement of the team”
Notes: C004 confirmed · The deck states: ‘The CRM is not autonomous, it requires constant attention to avoid data drifts’. source: projects/crm-three-scenarios/sources/aya-work2026-pptx-extract.txt · locator: SLIDE 22 Text 204 · as-of: 2026-10-01 · tag: deck-aya-work2026-pptx
C017 confirmed · Deck next step: ‘Assess the possibility of having a HubSpot partner help with items 1-3 | Assess the possibility of not using HubSpot for SEALSQUANTUM to preserve the data quality’. source: projects/crm-three-scenarios/sources/aya-work2026-pptx-extract.txt · locator: SLIDE 14 Text 53 · as-of: 2026-10-01 · tag: deck-aya-work2026-pptx
C018 caveat · ‘What keeps coming back’ (deck): the role changed yet few understand; upgrading infrastructure is no longer an option if we want to scale; SEALSQ seems to attempt isolation in its BUs; the data is poor but nobody wants to look at it; AI is severely underutilized; sales stakeholder turnover is concerning. caveat → Locator: SLIDE 12 Text 13/15/17 (six boxes, ids reused). Quote verbatim: ‘Upgrading infrastructure is no longer an option if we want to scale’ and ‘SEALSQ seems to attempt isolation in it’s Bu’s to cope with pressure’; do not harden ‘seems’ into a fact. source: projects/crm-three-scenarios/sources/aya-work2026-pptx-extract.txt · locator: SLIDE 12 Text 13-15 · as-of: 2026-10-01 · tag: deck-aya-work2026-pptx
C019 confirmed · September 2026 pressure points: a brittle reporting pipeline (Miraex, WeCan, SEALSQUANTUM loaded into a model whose robustness depends on the code pipeline); leads and campaigns; unpaid hygiene debt; HubSpot licences & misconception. source: projects/crm-three-scenarios/sources/aya-work2026-pptx-extract.txt · locator: SLIDE 14 Text 12-52 · as-of: 2026-10-01 · tag: deck-aya-work2026-pptx
C032 caveat · Tracker: ‘[DATA] Partern to Clean CRM companies & groups - assess best solution … after benchmarking an external partner against HubSpot Operations Hub’ MEDIUM, Foundation, 54%, critical, in progress (2026-09-28 to 2026-10-15). caveat → Present as: ‘Tracker row (checkpoint 21/09/26): benchmark an external partner against HubSpot Operations Hub, MEDIUM priority but flagged critical, in progress, planned 28 Sep to 15 Oct 2026, progress field 54% (= 7 of 13 planned workdays, recorded before the start date, so treat as planned effort, not a result).’ Do not read 54% as the benchmark being half-decided. source: projects/crm-three-scenarios/sources/AYA_trackerv4_210926-xlsx-extract.txt · locator: sheet ‘RevOps 6-month plan (2)’ line 10 · as-of: 2026-10-01 · tag: tracker-210926
C040 caveat · Tracker engines: Foundation -> E2 (rebuild a cleaner data structure) -> E3 (leverage data for GTM and Reporting/RevOps) -> E4 (self-autonomous AI powered CRM). caveat → Engine legend on sheet ‘RevOps 6-month plan (2)’: Foundation -> E2 (rebuild a cleaner data structure) -> E3 (leverage the data for GTM and Reporting/RevOps) -> E4 (self-autonomous AI-powered CRM). Other sheets also tag rows ‘E1’, which the legend does not define. source: projects/crm-three-scenarios/sources/AYA_trackerv4_210926-xlsx-extract.txt · locator: sheet ‘RevOps 6-month plan (2)’ lines 23-25 · as-of: 2026-10-01 · tag: tracker-210926
C148 confirmed · The three scenarios in the user’s words: S1 ‘DIY — do everything yourself with the cloud stack and AI’ (projects Mr-Load/Mir-Load, Ic-load, Bq-dbt); S2 ‘Same as 1 + an expert CRM partner to help with the enablement of the team’ (‘The problem is not a technical problem, it’s a people and skill gap’); S3 ‘Stop technical process and focus on HubSpot-native tools’ (‘HubSpot is our best asset’). Prices are ‘Price $ $’ pla source: projects/crm-three-scenarios/brief.md · locator: lines 38-49 · as-of: 2026-10-01 · tag: brief-2026-10-01
Illustrative, not measured: S1 gist “Now AI can do everything, why pay other useless service” and S3 gist “HubSpot is our best asset” are opinions; not measured.

## Slide 34: Four images, three scenarios — what the deck and tracker already say (2/3)
“The problem is not a technical problem, it’s a people and skill gap”
deck next step: “Assess the possibility of having a HubSpot partner help with items 1-3”
tracker: benchmark an external partner against HubSpot Operations Hub — in progress, planned 28 Sep–15 Oct, progress field 54% = planned effort, not a result
S3 · HubSpot-native
“Stop technical process and focus on HubSpot-native tools”
“HubSpot is our best asset” (an opinion, not measured)
deck next step: “Assess the possibility of not using HubSpot for SEALSQUANTUM to preserve the data quality”
tracker engines: Foundation → E2 → E3 → E4 (self-autonomous AI-powered CRM)
Notes: Provenance notes: see the first slide of “Four images, three scenarios — what the deck and tracker already say”.

## Slide 35: Four images, three scenarios — what the deck and tracker already say (3/3)
Prices in the brief are “Price $ $” placeholders — not invented. The next slides show public list prices and say “to be quoted” where none exists.
Notes: Provenance notes: see the first slide of “Four images, three scenarios — what the deck and tracker already say”.

## Slide 36: What is built, what it costs today (1/4)
Scenario 1 · DIY with the cloud stack and AI
The engine, item by item
Bq-dbt — one of the four tools kept out of 10+ tested (self-reported); code not in the repos
ic-load — the loader named in the brief C148; code not in the repos
Mir-Load — on a GCP instance; “the first run worked”; HubSpot schema still to extend (self-reported 14 Sep) C020 · tracker load row 54%, critical, in progress
Go CDC client + SQL + GCP — “#1 Success post merge”, active in 13 of 21 reported weeks · CDC observability & alerting 0%
Notes: C005 caveat · 10+ tools tested; four kept: DBT, BigQuery, Stacksync, HubSpot serverless. caveat → The author reports ‘10+ tools tested; four kept: DBT, BigQuery, Stacksync, HubSpot serverless’ (self-reported, slide 7). The deck also reports Go CDC client, Cloud Run, Claude and a planned Oban migration in use, so the running stack is wider than the four named. source: projects/crm-three-scenarios/sources/aya-work2026-pptx-extract.txt · locator: SLIDE 7 Text 15-16 · as-of: 2026-10-01 · tag: deck-aya-work2026-pptx
C008 caveat · BIBA billing report: 13 weeks of work; ‘Technical implementation was a success but end-users were idle’; ERP (SAP) reconciliation and a fixed metadata schema still open in September. caveat → BIBA: 13 of 21 reported weeks; ‘Technical implementation was a success but end-users were idle’; ERP (SAP) reconciliation and a fixed metadata schema still open in September; the deck’s stalled list also carries ‘BIBA + CRM (May be dropped)’ while the infrastructure was reused for the Miraex/WeCan ETL. source: projects/crm-three-scenarios/sources/aya-work2026-pptx-extract.txt · locator: SLIDE 6 Text 12-16, TextBox 21/24 · as-of: 2026-10-01 · tag: deck-aya-work2026-pptx
C011 caveat · Four hygiene items (cleanup, backups, codebase migration) have recurred for six weeks; none is closed. caveat → Deck reports four hygiene items (cleanup, backups, codebase migration) recurring for six of the 21 reported weeks, none closed as of 14 Sep 2026; the deck does not list the four - the visible 6-week strips are ‘Codebase cleanup and documentation’, ‘Migrate local codebase and backups’ and ‘Migrate Stacksync workload to Oban’ (slide 22) plus ‘Knowledge base and CRM company cleanup’ (slide 20). source: projects/crm-three-scenarios/sources/aya-work2026-pptx-extract.txt · locator: SLIDE 22 Text 104-172, 204 · as-of: 2026-10-01 · tag: deck-aya-work2026-pptx
C019 confirmed · September 2026 pressure points: a brittle reporting pipeline (Miraex, WeCan, SEALSQUANTUM loaded into a model whose robustness depends on the code pipeline); leads and campaigns; unpaid hygiene debt; HubSpot licences & misconception. source: projects/crm-three-scenarios/sources/aya-work2026-pptx-extract.txt · locator: SLIDE 14 Text 12-52 · as-of: 2026-10-01 · tag: deck-aya-work2026-pptx
C020 caveat · Mir-Load: code executed remotely on Google Cloud (BigQuery, Cloud Shell, DBT, Python); the first run worked; replicates the ic-load pattern; open point: extend the HubSpot schema so the loaded data lands cleanly. caveat → Add: ‘status as self-reported in the 14 Sep 2026 weekly report (deck slide 19 notes); Mir-Load code is not in the three repos available, not independently verified.’ source: projects/crm-three-scenarios/sources/aya-work2026-pptx-extract.txt · locator: SLIDE 19 Text 18-19 · as-of: 2026-10-01 · tag: deck-aya-work2026-pptx
C021 caveat · HubSpot deal-stage workflow: April to August, finished with a Go CDC client and SQL + GCP infra: ‘#1 Success post merge’ (13 weeks on the list). caveat → Replace ‘(13 weeks)’ with ‘(listed active in 13 of the 21 reported weeks)’. source: projects/crm-three-scenarios/sources/aya-work2026-pptx-extract.txt · locator: SLIDE 7 Text 12 · as-of: 2026-10-01 · tag: deck-aya-work2026-pptx
C024 caveat · ‘Migrate Stacksync workload to Oban’ has been on the DevOps list for 6 weeks (open); the brief identifies Oban as the Elixir job runner = the ‘Elixir sync if built’ in the gates table. caveat → Wording: ‘Migrate Stacksync workload to Oban: on the DevOps list for 6 reported weeks, not closed (deck slide 22). Oban is an Elixir job-processing library (github.com/oban-bg/oban); the brief maps this item to the gates-table “Elixir sync if built” — an attribution by the brief author, not stated in the deck; no code in the available repos.’ source: projects/crm-three-scenarios/sources/aya-work2026-pptx-extract.txt · locator: SLIDE 22 Text 127/149 · as-of: 2026-10-01 · tag: deck-aya-work2026-pptx
C028 caveat · Deck: ‘AI is severely underutilized in the company’; Enterprise AI ranked third in January and returned in July and September (7 shared weeks with HS-LOGIC). caveat → Word as: ‘AI exploration shares one 7-week entry with the HS-LOGIC query layer (SLIDE 25); the deck gives no AI-only week count, and the whole Other category is 3% of project-weeks.’ Locator: SLIDE 12 second ‘Text 13’ box; SLIDE 25 Text 12/34/136. source: projects/crm-three-scenarios/sources/aya-work2026-pptx-extract.txt · locator: SLIDE 12 Text 13 · as-of: 2026-10-01 · tag: deck-aya-work2026-pptx
C036 caveat · Tracker: ‘[DATA] Load Miraex and Wecan group in the crm and ensure their usage*’ HIGH, Foundation, 54%, critical, in progress; ‘[DATA] Analyze Miraex and Wecan group … for stale / not useful data’ 10%. caveat → ‘[DATA] Load Miraex and Wecan group in the crm’ 54%, critical, in progress; ‘[DATA] Analyze Miraex and Wecan group … for stale / not useful data’ 10%, in progress (not flagged critical; planned start 30-Oct-26, after the 21/09/26 checkpoint). source: projects/crm-three-scenarios/sources/AYA_trackerv4_210926-xlsx-extract.txt · locator: sheet ‘RevOps 6-month plan (2)’ line 12 · as-of: 2026-10-01 · tag: tracker-210926
C042 confirmed · Risks sheet: ‘[INFRA] Add observability & alerting on Hubspot CDC sync failures’ 0%; risk ‘Bad data instills over time causing the reporting to drift unoticed until the pipeline becomes different from reality’. source: projects/crm-three-scenarios/sources/AYA_trackerv4_210926-xlsx-extract.txt · locator: sheet ‘Risks’ line 38 · as-of: 2026-10-01 · tag: tracker-210926
C050 caveat · Risks sheet: natural-language query interface prototype (E4, 0%) carries the risk ‘Having untrained user using LLM to manipulate data from the CRM create a read/write tension whereby one mistakes could potentially affect the whole’. caveat → Risk on NL query interface (E4, 0%, RPM 1): untrained LLM users create a read/write tension ‘whereby one mistake could potentially affect the whole (unlikely but possible)’ — the tracker itself rates this risk as unlikely. source: projects/crm-three-scenarios/sources/AYA_trackerv4_210926-xlsx-extract.txt · locator: sheet ‘Risks’ line 50 · as-of: 2026-10-01 · tag: tracker-210926
C057 confirmed · Hs-Logic scans cost 100+ sequential HubSpot API calls (~30-90 s) and are cached in-process for 15 minutes (HEALTH_CACHE_TTL_SECONDS=900), single uvicorn worker only. source: README.md · locator: lines 70-73 · as-of: 2026-10-01 · tag: repo-hs-logic
C082 confirmed · hermes-agent is a scaffold, not deployed: the Factory deployment workbook lists 76 actions across 10 phases with 0 done; domain and secrets are placeholders (agent.example.com); 5 scoping decisions remain open. source: agent-deployment-workbook.xlsx · locator: sheet Overview rows 11-22 · as-of: 2026-10-01 · tag: repo-hubspot-ruler
C137 caveat · StackSync list price: Starter USD 1,000 per month billed annually (USD 1,400 month-to-month), 1 active sync, 50K records; Pro USD 3,000 per month annually (USD 3,700), 3 syncs, 1M records; Managed Pro USD 4,200; overage USD 8 per 1,000 records (50K-150K), USD 2 (150K-1M); no free tier; the team’s actual plan is not in the repos. caveat → Replace ‘no free tier’ with ‘no free plan listed on the pricing page (Starter is self-serve)’; mark USD 4,200 as the annual-billing price (USD 4,900 month-to-month). source: https://www.stacksync.com/pricing · locator: as of 2026-10-01, plan cards and usage table · as-of: 2026-10-01 · tag: public-pricing-https://www.stacksync.com/pricing
C148 confirmed · The three scenarios in the user’s words: S1 ‘DIY — do everything yourself with the cloud stack and AI’ (projects Mr-Load/Mir-Load, Ic-load, Bq-dbt); S2 ‘Same as 1 + an expert CRM partner to help with the enablement of the team’ (‘The problem is not a technical problem, it’s a people and skill gap’); S3 ‘Stop technical process and focus on HubSpot-native tools’ (‘HubSpot is our best asset’). Prices are ‘Price $ $’ pla source: projects/crm-three-scenarios/brief.md · locator: lines 38-49 · as-of: 2026-10-01 · tag: brief-2026-10-01
C155 caveat · S1 summary: nothing new but Oban (if built) and the hermes VPS (if deployed); everything else is already incurred and recurring; the dominant line is unpriced operator time. caveat → S1 adds no new priced line except Oban (if built, USD 0-150/month) and the hermes VPS (if deployed, unpriced). Operator time is the line the repos never price; at list, the largest priced S1 line is the StackSync subscription (USD 12,000-36,000/yr). Label ‘dominant’ as illustrative, not measured. source: cost-lines.md · locator: ‘S1 summary’ line · as-of: 2026-10-01 · tag: project-docs-2026-10-01
Illustrative, not measured: “Now AI can do everything, why do we need to pay other useless service” — an opinion; the only AI measurements are lead auto-qualification live since 7 Sep and “AI is severely underutilized”. · “the dominant line is unpriced operator time” is labelled illustrative: operator time is unpriced, so dominance cannot be computed.

## Slide 37: What is built, what it costs today (2/4)
StackSync — gold writer; list Starter USD 1,000/mo annual (1,400 month-to-month), Pro 3,000; the actual plan is not in the repos
Hs-Logic — a scan is 100+ sequential API calls, ~30–90 s, cached 15 min, single worker
Oban migration — on the DevOps list 6 reported weeks, not closed; the “Elixir sync if built”
hermes-agent — scaffold: 0 of 76 deployment actions done, placeholders for domain and secrets
BIBA push — 13 of 21 weeks; “Technical implementation was a success but end-users were idle”; “may be dropped”
Notes: Provenance notes: see the first slide of “What is built, what it costs today”.

## Slide 38: What is built, what it costs today (3/4)
Gate · New cost lines (S1)
“None new: your time plus the ongoing cost of the open items”
At list, S1 adds no new priced line except Oban (USD 0–150/mo if built) and the hermes VPS (unpriced). Operator time is the line the repos never price; the largest priced recurring line is StackSync, USD 12,000–36,000/yr at list.
What the record warns
“Bad data instills over time causing the reporting to drift unoticed until the pipeline becomes different from reality”
NL query interface (E4, 0%): untrained LLM users create a read/write tension — rated unlikely by the tracker C050 · “Four hygiene items have recurred for six weeks; none is closed”
Notes: Provenance notes: see the first slide of “What is built, what it costs today”.

## Slide 39: What is built, what it costs today (4/4)
“AI is severely underutilized in the company” — AI exploration shares one 7-week row with HS-LOGIC; no AI-only count · Sept pressure: a brittle reporting pipeline C019
Notes: Provenance notes: see the first slide of “What is built, what it costs today”.

## Slide 40: The people and skill gap, priced at list (1/4)
Scenario 2 · Same as 1 + an expert CRM partner
What the gist says, what the plan says
“The problem is not a technical problem, it’s a people and skill gap between the understanding of the tool and the realistic implementation of it”
The ruler plan already writes the partner in: “the splitting through teams, and conditionnal viewing of properties will be done by the operator and it’s hubpsot partner”
Seat types on the account include partner C115; HubSpot: the Partner Seat is “a free seat that gives eligible HubSpot Solutions Partners employees access to all features in a client’s account”
Notes: Deviation from the metagraph plan: C033 (PO row at 0%) is cited here as well as on slides 16–17 because it is the S2 price status.
C007 confirmed · IC’Alps refused the unified deal-stage convention and refused to use the merge tooling (serverless workflow + React entry form): ‘Failed (IC’Alps refused to use it in the end)’. source: projects/crm-three-scenarios/sources/aya-work2026-pptx-extract.txt · locator: SLIDE 5 Text 12 · as-of: 2026-10-01 · tag: deck-aya-work2026-pptx
C008 caveat · BIBA billing report: 13 weeks of work; ‘Technical implementation was a success but end-users were idle’; ERP (SAP) reconciliation and a fixed metadata schema still open in September. caveat → BIBA: 13 of 21 reported weeks; ‘Technical implementation was a success but end-users were idle’; ERP (SAP) reconciliation and a fixed metadata schema still open in September; the deck’s stalled list also carries ‘BIBA + CRM (May be dropped)’ while the infrastructure was reused for the Miraex/WeCan ETL. source: projects/crm-three-scenarios/sources/aya-work2026-pptx-extract.txt · locator: SLIDE 6 Text 12-16, TextBox 21/24 · as-of: 2026-10-01 · tag: deck-aya-work2026-pptx
C015 caveat · CRM freeze negotiated with Ic’Alps over 8 weeks, including a Geneva visit and weekly sync-up; the deck asks how to replicate this for Miraex or WeCan. caveat → CRM freeze negotiated with Ic’Alps across 8 reported weeks (active in 8 of the 21 weekly reports, Q1 2026), including a Geneva visit and weekly sync-up; the deck asks how to replicate this for Miraex or WeCan ‘and expect similar result’. source: projects/crm-three-scenarios/sources/aya-work2026-pptx-extract.txt · locator: SLIDE 9 Text 12 · as-of: 2026-10-01 · tag: deck-aya-work2026-pptx
C016 caveat · 5 training or onboarding sessions; nine reported weeks carry a training or onboarding session; ‘Onboarding and training colleagues’ 10 weeks on the list. caveat → 5 training/onboarding sessions delivered (slide 9); the ‘Onboarding and training colleagues’ item was active in 10 of 21 reported weeks (slides 13/23 strip; slide 23’s callout says nine) - the deck does not reconcile sessions with weeks. source: projects/crm-three-scenarios/sources/aya-work2026-pptx-extract.txt · locator: SLIDE 9 Text 15-16 · as-of: 2026-10-01 · tag: deck-aya-work2026-pptx
C017 confirmed · Deck next step: ‘Assess the possibility of having a HubSpot partner help with items 1-3 | Assess the possibility of not using HubSpot for SEALSQUANTUM to preserve the data quality’. source: projects/crm-three-scenarios/sources/aya-work2026-pptx-extract.txt · locator: SLIDE 14 Text 53 · as-of: 2026-10-01 · tag: deck-aya-work2026-pptx
C032 caveat · Tracker: ‘[DATA] Partern to Clean CRM companies & groups - assess best solution … after benchmarking an external partner against HubSpot Operations Hub’ MEDIUM, Foundation, 54%, critical, in progress (2026-09-28 to 2026-10-15). caveat → Present as: ‘Tracker row (checkpoint 21/09/26): benchmark an external partner against HubSpot Operations Hub, MEDIUM priority but flagged critical, in progress, planned 28 Sep to 15 Oct 2026, progress field 54% (= 7 of 13 planned workdays, recorded before the start date, so treat as planned effort, not a result).’ Do not read 54% as the benchmark being half-decided. source: projects/crm-three-scenarios/sources/AYA_trackerv4_210926-xlsx-extract.txt · locator: sheet ‘RevOps 6-month plan (2)’ line 10 · as-of: 2026-10-01 · tag: tracker-210926
C033 caveat · Tracker: ‘[DOC] Draft PO for partner or Operations Hub’ 0%, in progress: the S2/S3 cost line is pending a quote. caveat → ‘[DOC] Draft PO for partner or Operations Hub’ is at 0% (status ‘in progress’, start 28-Sep-26). The tracker records no PO amount, vendor or quote, so the S2/S3 cost line is unquantified in the ground truth. source: projects/crm-three-scenarios/sources/AYA_trackerv4_210926-xlsx-extract.txt · locator: sheet ‘RevOps 6-month plan (2)’ line 17 · as-of: 2026-10-01 · tag: tracker-210926
C039 caveat · Tracker: ‘[ADMIN] Train former users on duplicate prevention & formatting standards*’ 0%; ‘[DOC] Train Miraex and Wecan companies on CRM usage’ 0%, not started. caveat → ‘[ADMIN] Train former users on duplicate prevention & formatting standards’ 0% (status: in progress); ‘[DOC] Train Miraex and Wecan companies on CRM usage’ 0% (status: Not started). source: projects/crm-three-scenarios/sources/AYA_trackerv4_210926-xlsx-extract.txt · locator: sheet ‘RevOps 6-month plan (2)’ line 14 · as-of: 2026-10-01 · tag: tracker-210926
C076 confirmed · The partner role is already written into the plan: ‘the splitting through teams, and conditionnal viewing of properties will be done by the operator and it’s hubpsot partner so this is orthogonal to the current implementation’. source: Claude.md · locator: lines 52-53 · as-of: 2026-10-01 · tag: repo-hubspot-ruler
C115 confirmed · Seat types available on the account include a partner seat: core, service-starter, view-only, sales-pro, partner, developer (live). source: live-hubsql-2026-10-01 · locator: get_organization_details(include=[SEATS]) -> seats · as-of: 2026-10-01 · tag: live-hubsql-2026-10-01
C125 confirmed · HubSpot seat model: View-only seats are free and unlimited; the Partner Seat is ‘a free seat that gives eligible HubSpot Solutions Partners employees access to all features in a client’s account’; Developer seats are free. source: https://knowledge.hubspot.com/account-management/manage-seats · locator: as of 2026-10-01, seat types · as-of: 2026-10-01 · tag: public-pricing-https://knowledge.hubspot.com/account-management/manage-seats
C130 confirmed · INSIDEA (HubSpot partner) managed-operations retainer: from USD 2,000 per month, 6-12 month minimum commitment, licences separate at partner-discount rates. source: https://insidea.com/hubspot/managed-operations · locator: as of 2026-10-01, pricing block · as-of: 2026-10-01 · tag: public-pricing-https://insidea.com/hubspot/managed-operations
C136 caveat · HubSpot Solutions Partner tiers (official page): five tiers (Solutions partner, Gold, Platinum, Diamond, Elite) ranked by sourced / total points and GRR; USD 400 per month membership is the entry requirement; third-party guides say the fetched thresholds are the 2027-01-15 values. caveat → Solutions Partner tiers: five tiers (Solutions partner, Gold, Platinum, Diamond, Elite) set by sourced and total points, with a GRR floor only at Diamond (75%) and Elite (80%); USD 400/month membership from 15 Jul 2026, waived when the partner’s net HubSpot subscription is >= USD 400/month; performance enforcement from January 2027 — thresholds subject to change. source: https://www.hubspot.com/solutions-partners-tiers-and-benefits-2026 · locator: as of 2026-10-01 · as-of: 2026-10-01 · tag: public-pricing-https://www.hubspot.com/solutions-partners-tiers-and-benefits-2026
C148 confirmed · The three scenarios in the user’s words: S1 ‘DIY — do everything yourself with the cloud stack and AI’ (projects Mr-Load/Mir-Load, Ic-load, Bq-dbt); S2 ‘Same as 1 + an expert CRM partner to help with the enablement of the team’ (‘The problem is not a technical problem, it’s a people and skill gap’); S3 ‘Stop technical process and focus on HubSpot-native tools’ (‘HubSpot is our best asset’). Prices are ‘Price $ $’ pla source: projects/crm-three-scenarios/brief.md · locator: lines 38-49 · as-of: 2026-10-01 · tag: brief-2026-10-01
C151 confirmed · The user’s S2 success example ‘StackSync is outsourced’ (user statement); the deck confirms StackSync is one of the four tools kept. source: projects/crm-three-scenarios/brief.md · locator: line 44 · as-of: 2026-10-01 · tag: brief-2026-10-01
C157 confirmed · The user’s S2 success example ‘understand tech is outsourced’ has a trace: the first commit of Hs-Logic (17b363a, 2026-08-28) is titled ‘seed: extracted fragments from deployed understand.tech app (portal 9201667)’, i.e. the CRM-health code was first built and deployed as an understand.tech app for this portal and then extracted into the in-house Hs-Logic repo. That the app was outsourced work is the user’s statement; the commit evidences the deployed external app and the hand-over of its code. source: Hs-Logic git history (Wkayaobama/Hs-Logic) · locator: git log –format=‘%h %ad %s’ –date=short → 17b363a 2026-08-28 (first commit) · as-of: 2026-10-01 · tag: repo-hs-logic-git
Illustrative, not measured: S2 example “understand tech is outsourced” — the deployed understand.tech app is evidenced (C157); the outsourcing itself is the user’s statement. · S2 example “former team-mate onboarding” as a partner success — the deck counts 5 sessions but attributes none to a partner or a former team-mate.

## Slide 41: The people and skill gap, priced at list (2/4)
The user’s success example: “StackSync is outsourced” — one of the four tools kept
“understand tech is outsourced”: Hs-Logic’s first commit reads “seed: extracted fragments from deployed understand.tech app (portal 9201667)” — the deployed app is on record; that it was outsourced is the user’s statement
Notes: Provenance notes: see the first slide of “The people and skill gap, priced at list”.

## Slide 42: The people and skill gap, priced at list (3/4)
What the record shows a partner would absorb
CRM freeze with Ic’Alps: 8 reported weeks, a Geneva visit, weekly sync-up; “how to replicate for Miraex or WeCan?”
“IC’Alps refuse the deal stage unified convention”; merge tooling “Failed (IC’Alps refused to use it in the end)”
BIBA: “Technical implementation was a success but end-users were idle”
“Train former users on duplicate prevention”: 0% · “Train Miraex and Wecan companies”: 0%, not started · 5 training/onboarding sessions delivered in 2026
deck next step: “Assess the possibility of having a HubSpot partner help with items 1-3”
Notes: Provenance notes: see the first slide of “The people and skill gap, priced at list”.

## Slide 43: The people and skill gap, priced at list (4/4)
Gate · New cost lines (S2)
“Retainer or per-audit fees; time to hand over knowledge”
Managed-operations retainer from USD 2,000/mo, 6–12 month minimum, licences separate (INSIDEA, partner page)
Solutions Partner tiers: Solutions partner · Gold · Platinum · Diamond · Elite, set by sourced and total points; USD 400/mo membership from 15 Jul 2026 (waived above USD 400/mo net subscription)
Tracker: benchmark partner vs Operations Hub in progress (54% = planned effort) · “Draft PO for partner or Operations Hub” 0% — no amount, vendor or quote recorded → the real number is pending
Notes: Provenance notes: see the first slide of “The people and skill gap, priced at list”.

## Slide 44: What the tool covers, what it gates, what it cannot do (1/4)
Scenario 3 · Stop technical process, focus on HubSpot-native tools
Covers · by HubSpot’s own documentation
Bulk duplicate management and custom duplicate rules — up to 2 rules per object, 9 properties: Data Hub Professional or Enterprise
Duplicate pair limits: 10,000 (any Pro/Ent hub, no Data Hub) · 30,000 (Data Hub Pro) · 100,000 (Data Hub Ent)
Custom-code workflow actions (20 s / 128 MB) and Datasets: Professional+ · bi-directional BigQuery / Snowflake / S3 sync: Enterprise C121
Data Hub Professional: USD 720/mo annual (800 monthly), 1 Core Seat included, extra seats “start at” USD 45/mo — list prices as of 2026-10-01
Notes: C009 caveat · Inbound lead triage sat on the list 21 weeks (every reported week); 19 weeks manual before AI auto-qualification from 7 Sep. caveat → 21 reported weeks (every weekly report from 12 Jan to 14 Sep 2026; the deck counts report files, not calendar weeks) on the list; manual in the 19 reported weeks before AI auto-qualification started on 7 Sep. source: projects/crm-three-scenarios/sources/aya-work2026-pptx-extract.txt · locator: SLIDE 13 Text 1/23 · as-of: 2026-10-01 · tag: deck-aya-work2026-pptx
C013 confirmed · HubSpot seats ran out by September 2026 as sales and marketing hires were onboarded; the partner-ecosystem pricing assessment is the open action. source: projects/crm-three-scenarios/sources/aya-work2026-pptx-extract.txt · locator: SLIDE 10 Text 12 · as-of: 2026-10-01 · tag: deck-aya-work2026-pptx
C032 caveat · Tracker: ‘[DATA] Partern to Clean CRM companies & groups - assess best solution … after benchmarking an external partner against HubSpot Operations Hub’ MEDIUM, Foundation, 54%, critical, in progress (2026-09-28 to 2026-10-15). caveat → Present as: ‘Tracker row (checkpoint 21/09/26): benchmark an external partner against HubSpot Operations Hub, MEDIUM priority but flagged critical, in progress, planned 28 Sep to 15 Oct 2026, progress field 54% (= 7 of 13 planned workdays, recorded before the start date, so treat as planned effort, not a result).’ Do not read 54% as the benchmark being half-decided. source: projects/crm-three-scenarios/sources/AYA_trackerv4_210926-xlsx-extract.txt · locator: sheet ‘RevOps 6-month plan (2)’ line 10 · as-of: 2026-10-01 · tag: tracker-210926
C035 confirmed · Tracker: ‘[FEATURE] Module for grouping companies stemming from the same HQ (needs Data Hub or partner)’ E2, 0%, not started. source: projects/crm-three-scenarios/sources/AYA_trackerv4_210926-xlsx-extract.txt · locator: sheet ‘RevOps 6-month plan (2)’ line 18 · as-of: 2026-10-01 · tag: tracker-210926
C068 caveat · `revenue_state` 37.4% (Pipeline 450 · BIBA 129 · Forecast 102); `hs_manual_forecast_category` 0%: HubSpot’s native forecast category is NOT used in SEALSQ scope, a custom equivalent is. caveat → revenue_state 681/1,820 SEALSQ-scope deals (37.4%): Pipeline 450 · BIBA 129 · Forecast 102; hs_manual_forecast_category 0% in the SEALSQ scope (native forecast category not used there; revenue_state is the custom equivalent). Captured 2026-09-14. Evidence locator: lines 36, 49. source: SEALSQ_Property_Resource.md · locator: lines 36, 45 · as-of: 2026-10-01 · tag: sealsq-property-set-2026-09-14
C071 caveat · Year-metric naming debt: `calculation___cumulative_pipeline_2026` is labelled ‘Cumulative Pipeline 2027 (k$)’; `calculation___cumulative_weighted_2026` is the ‘Pipeline 2027 field’; `asp_in_usd_q3_2021_calculation` is the ‘Pipeline 2028 field’; `asp_in_usd_q2_2021` = ‘ASP 2028 (Hardware Only)’; `pipeline_2029__k__` = ‘Pipeline 2029 (k$)’ (a different naming scheme); `weighted_2021_calculation` = ‘Weighted 2027 (k$)’; caveat → asp_in_usd_q3_2021_calculation = ‘Pipeline 2028 (k$)’ (listed as the ‘Pipeline 2028 field’ in the Hub onboarding table). Evidence locator: lines 12, 93, 115, 126, 130 (and Data-Toolkit/hubspot_crm_schema.json year_metric_resolver). source: SEALSQ_Property_Resource.md · locator: line 115 · as-of: 2026-10-01 · tag: sealsq-property-set-2026-09-14
C074 confirmed · Three companies share one HubSpot CRM (SEALSQ, IC’Alps, WISeKey) and the portal has only ONE Business Unit (‘an inherent limitation’). source: Claude.md · locator: lines 4-6 · as-of: 2026-10-01 · tag: repo-hubspot-ruler
C083 caveat · HubSpot custom-code actions and the native ‘Send a webhook’ action require Operations Hub (now Data Hub) Professional/Enterprise; a projects-platform workflow-action component needs no Ops/Data Hub subscription (the route chosen); the portal’s actual tier is recorded nowhere in the repos (open scoping question). caveat → Add: ‘tier not recorded in the three repos, the deck or the tracker, and not exposed by the read-only HubSpot MCP account call as of 2026-10-01 (accountType STANDARD; seat names only) — the SCOPING question is still unanswered’. ARCHITECTURE.md line 184 assumes ‘Pro portals 190 req/10s’ as a generic rate-limit note, not a recorded tier. source: ARCHITECTURE.md · locator: lines 115-150 · as-of: 2026-10-01 · tag: repo-hubspot-ruler
C119 caveat · HubSpot Data Hub Professional: USD 720 per month (annual) or USD 800 per month (monthly); includes 1 Core Seat; additional Core Seats USD 45 per month; 5,000 HubSpot Credits. caveat → Extra seats ‘start at’ USD 45/mo (floor, not fixed price); USD 720/mo requires an annual commitment; all prices are ‘Starts at’ list prices as of 2026-10-01. source: https://www.hubspot.com/pricing/data · locator: as of 2026-10-01, Professional card · as-of: 2026-10-01 · tag: public-pricing-https://www.hubspot.com/pricing/data
C121 caveat · Data Hub feature gates (official docs): bulk duplicate management and custom duplicate rules (up to 2 per object, 9 properties) need Data Hub Professional+; custom-code workflow actions need Data Hub Professional+ (20 s / 128 MB); Datasets need Professional+; warehouse data sync needs Enterprise. caveat → Replace quote with verbatim text and add the three extra sources (developers.hubspot.com custom-code-actions; KB create-and-use-datasets; hubspot.com/pricing/data Enterprise card). Note the KB custom-code URL redirects to the developer docs. source: https://knowledge.hubspot.com/records/manage-duplicate-records · locator: as of 2026-10-01, requirements box · as-of: 2026-10-01 · tag: public-pricing-https://knowledge.hubspot.com/records/manage-duplicate-records
C123 caveat · Native duplicate pair limits: 10,000 (Professional, non-Data Hub) / 30,000 (Data Hub Professional) / 100,000 (Data Hub Enterprise); objects: contacts and companies. caveat → 10,000 pairs (any Professional or Enterprise hub, no Data Hub) / 30,000 (Data Hub Professional) / 100,000 (Data Hub Enterprise). source: https://knowledge.hubspot.com/records/manage-duplicate-records · locator: as of 2026-10-01, requirements and limits · as-of: 2026-10-01 · tag: public-pricing-https://knowledge.hubspot.com/records/manage-duplicate-records
C148 confirmed · The three scenarios in the user’s words: S1 ‘DIY — do everything yourself with the cloud stack and AI’ (projects Mr-Load/Mir-Load, Ic-load, Bq-dbt); S2 ‘Same as 1 + an expert CRM partner to help with the enablement of the team’ (‘The problem is not a technical problem, it’s a people and skill gap’); S3 ‘Stop technical process and focus on HubSpot-native tools’ (‘HubSpot is our best asset’). Prices are ‘Price $ $’ pla source: projects/crm-three-scenarios/brief.md · locator: lines 38-49 · as-of: 2026-10-01 · tag: brief-2026-10-01
C154 caveat · Overlap while both run: Data Hub Professional USD 720 per month in addition to StackSync USD 1,000-3,000 per month (annual list) for as long as both are kept; overlap ends only when one is exited. caveat → Overlap at list price: Data Hub Professional USD 720/month (annual) on top of StackSync USD 1,000-3,000/month (Starter/Pro, annual) while both run, i.e. USD 1,720-3,720/month; the actual StackSync plan and the portal’s current HubSpot tier are not recorded, so this is a ceiling, not a delta. source: cost-lines.md · locator: S3 table row ‘Overlap with StackSync’ · as-of: 2026-10-01 · tag: project-docs-2026-10-01
C156 confirmed · S3 summary: the Data Hub tier (the current tier is recorded nowhere, so these are list prices, not deltas), extra seats, credits beyond allotment, setup (unpriced) and the overlap period with StackSync / BigQuery; already incurred and unchanged under S3: the existing HubSpot subscription, Claude usage for lead triage, the sunk DIY code. source: cost-lines.md · locator: ‘S3 summary’ line · as-of: 2026-10-01 · tag: project-docs-2026-10-01
Illustrative, not measured: “HubSpot is our best asset” — an opinion; not measured.

## Slide 45: What the tool covers, what it gates, what it cannot do (2/4)
Already native and running: AI lead auto-qualification since 7 Sep after 19 manual reported weeks
Gates · what no subscription changes
A rule engine cannot rename a mislabelled property: …cumulative_pipeline_2026 labelled “Cumulative Pipeline 2027 (k$)” C071
The portal keeps 1 Business Unit for 3 companies — “an inherent limitation”
Tracker: “Module for grouping companies stemming from the same HQ (needs Data Hub or partner)” — E2, 0%, not started
The portal’s Ops/Data Hub tier is recorded nowhere (repos, deck, tracker; the read-only account call returns accountType STANDARD and seat names only) C083
Notes: Provenance notes: see the first slide of “What the tool covers, what it gates, what it cannot do”.

## Slide 46: What the tool covers, what it gates, what it cannot do (3/4)
Seats ran out by September 2026 as sales and marketing hires were onboarded C013
revenue_state (37.4% filled) is a custom stand-in for the native forecast category, unused in the SEALSQ scope
Gate · New cost lines (S3)
“Subscription (often priced by record count), setup, overlap and exit costs”
Overlap at list: Data Hub Professional USD 720/mo on top of StackSync USD 1,000–3,000/mo while both run = USD 1,720–3,720/mo — a ceiling, not a delta
Notes: Provenance notes: see the first slide of “What the tool covers, what it gates, what it cannot do”.

## Slide 47: What the tool covers, what it gates, what it cannot do (4/4)
New under S3: the Data Hub tier (list prices, not deltas), extra seats, credits beyond allotment, setup (unpriced), the overlap period. Unchanged: the existing HubSpot subscription, Claude usage for lead triage, the sunk DIY code.
Tracker: benchmark an external partner against HubSpot Operations Hub — in progress (54% planned effort) · “HubSpot is our best asset” is the gist, an opinion
Notes: Provenance notes: see the first slide of “What the tool covers, what it gates, what it cannot do”.

## Slide 48: Six gates · S1 · DIY loading, keep as is (1/3)
Gate | S1 · DIY loading, keep as is
Sampling probe | You, via HubSpot SQL queries, Breeze and StackSync SQL — Hs-Logic scans (capped; its only write tags a list C060) · HubSQL traps: association filters dropped in GROUP BY C116 · Breeze free text returned 2 vs 32 by property filter
Schema blueprint | Blueprint cards, owned by you — MCP-captured property snapshots (2026-09-14), no refresh; the pydantic model is an idea in Claude.md C086 · 18 ontology names mismatched the live portal
Notes: The gates table · user-supplied verbatim C147 · tied to what exists
Row-by-row reveal: Space reveals one gate row at a time. Cell text in bold-grey is the user’s verbatim gate; the line under it is the tie to a built item with its claim id.
C024 caveat · ‘Migrate Stacksync workload to Oban’ has been on the DevOps list for 6 weeks (open); the brief identifies Oban as the Elixir job runner = the ‘Elixir sync if built’ in the gates table. caveat → Wording: ‘Migrate Stacksync workload to Oban: on the DevOps list for 6 reported weeks, not closed (deck slide 22). Oban is an Elixir job-processing library (github.com/oban-bg/oban); the brief maps this item to the gates-table “Elixir sync if built” — an attribution by the brief author, not stated in the deck; no code in the available repos.’ source: projects/crm-three-scenarios/sources/aya-work2026-pptx-extract.txt · locator: SLIDE 22 Text 127/149 · as-of: 2026-10-01 · tag: deck-aya-work2026-pptx
C032 caveat · Tracker: ‘[DATA] Partern to Clean CRM companies & groups - assess best solution … after benchmarking an external partner against HubSpot Operations Hub’ MEDIUM, Foundation, 54%, critical, in progress (2026-09-28 to 2026-10-15). caveat → Present as: ‘Tracker row (checkpoint 21/09/26): benchmark an external partner against HubSpot Operations Hub, MEDIUM priority but flagged critical, in progress, planned 28 Sep to 15 Oct 2026, progress field 54% (= 7 of 13 planned workdays, recorded before the start date, so treat as planned effort, not a result).’ Do not read 54% as the benchmark being half-decided. source: projects/crm-three-scenarios/sources/AYA_trackerv4_210926-xlsx-extract.txt · locator: sheet ‘RevOps 6-month plan (2)’ line 10 · as-of: 2026-10-01 · tag: tracker-210926
C033 caveat · Tracker: ‘[DOC] Draft PO for partner or Operations Hub’ 0%, in progress: the S2/S3 cost line is pending a quote. caveat → ‘[DOC] Draft PO for partner or Operations Hub’ is at 0% (status ‘in progress’, start 28-Sep-26). The tracker records no PO amount, vendor or quote, so the S2/S3 cost line is unquantified in the ground truth. source: projects/crm-three-scenarios/sources/AYA_trackerv4_210926-xlsx-extract.txt · locator: sheet ‘RevOps 6-month plan (2)’ line 17 · as-of: 2026-10-01 · tag: tracker-210926
C034 confirmed · Tracker: ‘[FEATURE] Automate Data health after merging records - with Operations Hub or partner - by scoring records’ E2, 0%, not started. source: projects/crm-three-scenarios/sources/AYA_trackerv4_210926-xlsx-extract.txt · locator: sheet ‘RevOps 6-month plan (2)’ line 16 · as-of: 2026-10-01 · tag: tracker-210926
C043 confirmed · Risks sheet: ‘[DATA] Set up data catalog for HubSpot properties (defs, owners, usage)’ critical, 0%; ‘Document property and schema across the entities’ 0%. source: projects/crm-three-scenarios/sources/AYA_trackerv4_210926-xlsx-extract.txt · locator: sheet ‘Risks’ line 47 · as-of: 2026-10-01 · tag: tracker-210926
C049 confirmed · Risks sheet: ‘[DOC] Build workflow catalog for HubSpot automations & triggers’ (make automation logic auditable without tribal knowledge) 0%. source: projects/crm-three-scenarios/sources/AYA_trackerv4_210926-xlsx-extract.txt · locator: sheet ‘Risks’ line 41 · as-of: 2026-10-01 · tag: tracker-210926
C060 caveat · The only write Hs-Logic performs is a suppression list (static HubSpot list from NQL ids; needs crm.lists.write; CSV fallback on 403): it tags, it never merges or fixes; no execution evidence. caveat → The only write Hs-Logic performs is creating a static (MANUAL) contact list and adding contact IDs to it (POST /crm/v3/lists + PUT memberships/add); no property updates, no merges. On 403 the frontend downloads a CSV instead. The repo holds no evidence the list endpoint was ever executed. source: hubspot.py · locator: lines 723-735 · as-of: 2026-10-01 · tag: repo-hs-logic
C079 caveat · 822 deals have no product assigned (largest ‘product’ bucket); Breeze free-text matching on deal names under-counts (2 vs 32 for ‘QVault TPM IOT’). caveat → 822 of 1,960 deals (42%, whole portal, open and closed, capture 2026-09-14) have no prod___product_name_new_; Breeze free-text on the deal name returned 2 vs 32 by property filter for QVault TPM IOT. source: Prompt_Resource.md · locator: lines 9-12, 79 · as-of: 2026-10-01 · tag: sealsq-property-set-2026-09-14
C080 caveat · Ontology drift already measured: 18 names in the IC’Alps ontology are not found or misnamed in the live portal (e.g. icalps_company_sector not found; icalps_company_id live name icalps_companyid; company_association is not a property). caveat → Reword: ‘18 ontology names did not match the live portal on 2026-09-14: 6 not found, 6 misnamed (live name differs), 4 not surfaced by search (unverified), 2 are association syntax rather than properties’. source: Prompt_Resource.md · locator: lines 192-213 · as-of: 2026-10-01 · tag: sealsq-property-set-2026-09-14
C083 caveat · HubSpot custom-code actions and the native ‘Send a webhook’ action require Operations Hub (now Data Hub) Professional/Enterprise; a projects-platform workflow-action component needs no Ops/Data Hub subscription (the route chosen); the portal’s actual tier is recorded nowhere in the repos (open scoping question). caveat → Add: ‘tier not recorded in the three repos, the deck or the tracker, and not exposed by the read-only HubSpot MCP account call as of 2026-10-01 (accountType STANDARD; seat names only) — the SCOPING question is still unanswered’. ARCHITECTURE.md line 184 assumes ‘Pro portals 190 req/10s’ as a generic rate-limit note, not a recorded tier. source: ARCHITECTURE.md · locator: lines 115-150 · as-of: 2026-10-01 · tag: repo-hubspot-ruler
C086 caveat · The ‘schema blueprint’ today is three manual snapshots dated 2026-09-14 (Data-Toolkit schema: 565 DEAL / 40 COMPANY / 24 CONTACT / 32 TICKET / 43 ACTIVITIES property rows; SEALSQ set; ontology workbook) with no refresh mechanism; the pydantic blueprint model named in Claude.md does not exist (0 lines of blueprint code). caveat → Reword: ‘the schema blueprint today = MCP-captured property snapshots dated 2026-09-14 (hubspot_crm_schema.json holds 565 DEAL / 40 COMPANY / 24 CONTACT / 32 TICKET / 43 ACTIVITIES property entries, with companion prompt_property_map.json, Prompt_Resource.md and the SEALSQ md/json/xlsx set, same date); the pydantic model exists only as an idea in Claude.md line 24; no Python outside hermes-agent/.’ source: Claude.md · locator: lines 21-24, 55 · as-of: 2026-10-01 · tag: repo-hubspot-ruler
C088 caveat · In hermes-agent the S1 ‘Rules to comply’ layer is prompt text, not enforcement: write guardrails (Notes/Tasks only, never delete or merge, property updates only on explicit instruction) live in SKILL.md files; the bridge enforces only a 64 KB body cap and unknown-action rejection in code. caveat → The hermes ‘Rules to comply’ are prompt text in SKILL.md, not enforcement; the code enforces transport-level checks only (request signature + 5-min replay window, 64 KB body cap, unknown-action rejection, prompt required for ‘custom’), while hs_api.py’s ‘update’ command can PATCH any property with no guard. source: SKILL.md · locator: lines 52-59 · as-of: 2026-10-01 · tag: repo-hubspot-ruler
C090 caveat · Schema-type debt: `icalps_companyaddress` and `icalps_address_postcode` are typed as number on the portal; the card defers the fix to ‘the portal’s property config’; the two snapshots disagree on the postcode type (number vs string). caveat → Reword: ‘icalps_companyaddress is typed number on prod (2026-04-22 UI-extension snapshot and 2026-09-14 schema capture agree). icalps_address_postcode was typed number in the 2026-04-22 snapshot but string in the 2026-09-14 captures (a sibling icalps_address_postcode_string also exists). The UI extension renders both as NumberInput and defers the fix to a separate schema-level cleanup, not the card.’ source: companyIcalpsPropertyConfig.ts · locator: lines 9-12, 155-161 · as-of: 2026-10-01 · tag: repo-hubspot-ruler
C116 caveat · The HubSpot SQL probe has traps: COUNT(hs_object_id) is executed as a SUM of record IDs (18944500703385 for SealSQ Hardware vs 730 with COUNT(*)), and association filters are silently dropped in GROUP BY and some single-filter queries; only COUNT(*) results are used as facts. caveat → Reword: ‘association filters are silently dropped when combined with GROUP BY (verified 2026-10-01: grouped counts sum to the full 1,972); the plain single-filter COUNT(*) honoured the filter (160) in the verification run.’ source: live-hubsql-2026-10-01 · locator: SELECT pipeline, COUNT(hs_object_id) FROM DEAL GROUP BY pipeline · as-of: 2026-10-01 · tag: live-hubsql-2026-10-01
C121 caveat · Data Hub feature gates (official docs): bulk duplicate management and custom duplicate rules (up to 2 per object, 9 properties) need Data Hub Professional+; custom-code workflow actions need Data Hub Professional+ (20 s / 128 MB); Datasets need Professional+; warehouse data sync needs Enterprise. caveat → Replace quote with verbatim text and add the three extra sources (developers.hubspot.com custom-code-actions; KB create-and-use-datasets; hubspot.com/pricing/data Enterprise card). Note the KB custom-code URL redirects to the developer docs. source: https://knowledge.hubspot.com/records/manage-duplicate-records · locator: as of 2026-10-01, requirements box · as-of: 2026-10-01 · tag: public-pricing-https://knowledge.hubspot.com/records/manage-duplicate-records
C122 confirmed · Data-quality formatting automation (auto-fix rules) is gated to Data Hub Professional and Enterprise. source: https://knowledge.hubspot.com/reports/data-quality-command-center · locator: as of 2026-10-01, Formatting issues section · as-of: 2026-10-01 · tag: public-pricing-https://knowledge.hubspot.com/reports/data-quality-command-center
C147 confirmed · The gates table is user-supplied verbatim: rows Sampling probe / Schema blueprint / Rules to comply / Declarative action layer / New cost lines / Depends on, across S1 ‘DIY loading, keep as is’, S2 ‘Partner monitors and feeds back’, S3 ‘New tool fills the deployment gap’. source: projects/crm-three-scenarios/brief.md · locator: lines 53-60 · as-of: 2026-10-01 · tag: brief-2026-10-01

## Slide 49: Six gates · S1 · DIY loading, keep as is (2/3)
Gate | S1 · DIY loading, keep as is
Rules to comply | _rules and import flags, enforced in icload and StackSync — in hermes they are prompt text (SKILL.md), not enforcement C088 · schema-type debt: icalps_companyaddress typed number C090
Declarative action layer | StackSync and HubSpot workflows, plus the Elixir sync if built — Oban migration: 6 reported weeks, not closed · workflow catalog 0% · Hs-Logic’s only write: a static list C060
New cost lines | None new: your time plus the ongoing cost of the open items — operator time never priced in the repos (slides 17–18)
Notes: Provenance notes: see the first slide of “Six gates, three scenarios”.

## Slide 50: Six gates · S1 · DIY loading, keep as is (3/3)
Gate | S1 · DIY loading, keep as is
Depends on | One operator plus the engine — one author, one token, code outside git (slides 4, 21)
Notes: Provenance notes: see the first slide of “Six gates, three scenarios”.

## Slide 51: Six gates · S2 · Partner monitors and feeds back (1/2)
Gate | S2 · Partner monitors and feeds back
Sampling probe | Partner audits independently; your probes continue — benchmark partner vs Operations Hub: tracker row in progress, 54% planned effort
Schema blueprint | Cards stay yours; partner reviews changes before they ship — “Draft PO for partner or Operations Hub”: 0%, no amount recorded
Rules to comply | Partner co-writes a governance playbook across entities — “Automate Data health after merging records — with Operations Hub or partner”: E2, 0%
Declarative action layer | Unchanged, or partner configures the HubSpot-native part — “Automate Data health … Operations Hub or partner” not started C034
Notes: Provenance notes: see the first slide of “Six gates, three scenarios”.

## Slide 52: Six gates · S2 · Partner monitors and feeds back (2/2)
Gate | S2 · Partner monitors and feeds back
New cost lines | Retainer or per-audit fees; time to hand over knowledge — PO pending: tracker row 0%
Depends on | The partner’s HubSpot depth and access (the account already offers a partner seat type) — partner seat present on the account (slide 14)
Notes: Provenance notes: see the first slide of “Six gates, three scenarios”.

## Slide 53: Six gates · S3 · New tool fills the deployment gap (1/2)
Gate | S3 · New tool fills the deployment gap
Sampling probe | The tool’s built-in scans — Data Hub Pro+: bulk duplicate management, custom rules C121; formatting automation C122
Schema blueprint | Cards stay yours unless the tool’s model replaces them — Datasets need Data Hub Pro+ C121 · a rule engine cannot rename a label; data catalog row 0%
Rules to comply | The tool’s rule engine covers part of it — custom duplicate rules: up to 2 per object, 9 properties · auto-fix formatting rules Pro/Ent only C122
Notes: Provenance notes: see the first slide of “Six gates, three scenarios”.

## Slide 54: Six gates · S3 · New tool fills the deployment gap (2/2)
Gate | S3 · New tool fills the deployment gap
Declarative action layer | The tool’s bulk and automatic fixes, overlapping StackSync — custom code needs Data Hub Pro+ (20 s / 128 MB); the workflow-action route needs no Ops/Data Hub C083
New cost lines | Subscription (often priced by record count), setup, overlap and exit costs — list prices only; setup and exit to be quoted (slides 17–18)
Depends on | Naming which gap the tool closes — the portal’s tier is recorded nowhere C083
Notes: Provenance notes: see the first slide of “Six gates, three scenarios”.

## Slide 55: S1 and S2, no total: the brief’s “Price $ $” stays a placeholder (1/4)
Cost lines (1/2) · public list prices as of 2026-10-01 · USD · “to be quoted” where no public price exists
S1 · DIY — already incurred, recurring
Operator time: not priced; proxy USD 1,350–4,500 staff time per 20–40 h audit run (illustrative, not measured)
StackSync (gold writer): Starter USD 1,000/mo annual (1,400 m2m) · Pro 3,000/mo (vendor list · plan unknown)
Google Cloud (volumes unknown): BigQuery USD 6.25/TiB after 1 TiB free, storage ~USD 0.023/GiB-mo · Cloud Run (Hs-Logic, reported) USD 0.40/M requests, free tier 2M · Compute Engine e2-micro USD 6.11/mo (USD 0 free tier, US) · e2-medium 24.46–32.04 (official list · order of magnitude)
Notes: Split over two slides to stay under the 12-element rule: this slide carries S1 and S2 (six lines each), the next carries S3 and the unpriced items. Lines group the cost rows of cost-lines.md; every amount keeps its claim id; no total is computed.
C033 caveat · Tracker: ‘[DOC] Draft PO for partner or Operations Hub’ 0%, in progress: the S2/S3 cost line is pending a quote. caveat → ‘[DOC] Draft PO for partner or Operations Hub’ is at 0% (status ‘in progress’, start 28-Sep-26). The tracker records no PO amount, vendor or quote, so the S2/S3 cost line is unquantified in the ground truth. source: projects/crm-three-scenarios/sources/AYA_trackerv4_210926-xlsx-extract.txt · locator: sheet ‘RevOps 6-month plan (2)’ line 17 · as-of: 2026-10-01 · tag: tracker-210926
C125 confirmed · HubSpot seat model: View-only seats are free and unlimited; the Partner Seat is ‘a free seat that gives eligible HubSpot Solutions Partners employees access to all features in a client’s account’; Developer seats are free. source: https://knowledge.hubspot.com/account-management/manage-seats · locator: as of 2026-10-01, seat types · as-of: 2026-10-01 · tag: public-pricing-https://knowledge.hubspot.com/account-management/manage-seats
C130 confirmed · INSIDEA (HubSpot partner) managed-operations retainer: from USD 2,000 per month, 6-12 month minimum commitment, licences separate at partner-discount rates. source: https://insidea.com/hubspot/managed-operations · locator: as of 2026-10-01, pricing block · as-of: 2026-10-01 · tag: public-pricing-https://insidea.com/hubspot/managed-operations
C131 confirmed · HIVE Strategy menu: Fractional Admin from USD 2,000 per month (10 h); Essential retainer from USD 5,000; Growth from USD 7,500; Enterprise from USD 15,000 per month; Audit from USD 3,000; Advanced onboarding from USD 5,000; Training from USD 200 per hour. source: https://www.hivestrategy.com/pricing · locator: as of 2026-10-01 · as-of: 2026-10-01 · tag: public-pricing-https://www.hivestrategy.com/pricing
C132 caveat · Lean Labs (HubSpot Diamond partner): free assessment; onboarding from USD 2,000; migrations from USD 7,000; integrations from USD 15,000 (one-time). caveat → Replace the quote with the verbatim page text: ‘HubSpot assessment — FREE … We offer free HubSpot assessments and consults. No cost or obligation. HubSpot onboarding — Starting at $2k. HubSpot migrations — Starting at $7k. HubSpot integrations — Starting at $15k.’ source: https://www.leanlabs.com/pricing.md · locator: as of 2026-10-01 · as-of: 2026-10-01 · tag: public-pricing-https://www.leanlabs.com/pricing.md
C133 confirmed · HubSpot portal audit ranges (vendor blog dated 2026-01-30): standard audit USD 2,000-5,000; enterprise USD 5,000-10,000+; ongoing advisory USD 150-300 per hour; one cited partner quote USD 8,200; the DIY audit costs USD 1,350-4,500 of staff time per 20-40 h run (USD 5,400-18,000 per year if quarterly) — illustrative proxy for the S1 ‘your time’ line, not measured. source: https://portalpilot.io/blog/hubspot-audit-cost · locator: as of 2026-10-01, article dated January 30, 2026 · as-of: 2026-10-01 · tag: public-pricing-https://portalpilot.io/blog/hubspot-audit-cost
C134 confirmed · IMPACT (HubSpot Elite partner) cost guide (article dated 2024-06-09, older): ongoing DevOps / RevOps retainers USD 2,500-10,000 per month; basic onboarding USD 3,000-6,000 one-time; complex multi-hub implementations USD 10,000-25,000+. source: https://www.impactplus.com/blog/how-much-does-working-with-a-hubspot-partner-agency-cost · locator: as of 2026-10-01, article dated June 9, 2024 · as-of: 2026-10-01 · tag: public-pricing-https://www.impactplus.com/blog/how-much-does-working-with-a-hubspot-partner-agency-cost
C135 confirmed · Secondary benchmark: SmartBug USD 185 per hour (15 h guided onboarding = USD 2,775); Orbital ongoing platform management USD 2,000 per month. source: https://www.getmonetizely.com/articles/how-do-hubspot-implementation-partners-price-their-services-in-2025 · locator: as of 2026-10-01 · as-of: 2026-10-01 · tag: public-pricing-https://www.getmonetizely.com/articles/how-do-hubspot-implementation-partners-price-their-services-in-2025
C137 caveat · StackSync list price: Starter USD 1,000 per month billed annually (USD 1,400 month-to-month), 1 active sync, 50K records; Pro USD 3,000 per month annually (USD 3,700), 3 syncs, 1M records; Managed Pro USD 4,200; overage USD 8 per 1,000 records (50K-150K), USD 2 (150K-1M); no free tier; the team’s actual plan is not in the repos. caveat → Replace ‘no free tier’ with ‘no free plan listed on the pricing page (Starter is self-serve)’; mark USD 4,200 as the annual-billing price (USD 4,900 month-to-month). source: https://www.stacksync.com/pricing · locator: as of 2026-10-01, plan cards and usage table · as-of: 2026-10-01 · tag: public-pricing-https://www.stacksync.com/pricing
C138 caveat · BigQuery on-demand: USD 6.25 per TiB scanned after the first 1 TiB free per month; active logical storage USD 0.000031507 per GiB-hour (about USD 0.023 per GiB-month, derived at 730 h); long-term USD 0.000021918 per GiB-hour; first 10 GiB free; actual volumes not in the repos. caveat → Add ‘US multi-region / us-central1 list price; europe-west6 (Zurich) rates differ and were not verified’ and state the 730 h/month basis for the ~USD 0.023/GiB-month derivation. source: https://cloud.google.com/bigquery/pricing · locator: as of 2026-10-01, On-demand compute pricing and Storage pricing tables · as-of: 2026-10-01 · tag: public-pricing-https://cloud.google.com/bigquery/pricing
C139 caveat · Cloud Run request-based billing: USD 0.000024 per vCPU-second, USD 0.0000025 per GiB-second, USD 0.40 per million requests; free tier 180,000 vCPU-s, 360,000 GiB-s and 2 million requests per month. caveat → Label as ‘Tier 1 (us-central1) list prices; Zurich/europe-west6 is Tier 2 and costs more (amount not verified)’ and keep the region consistent with the VM line. source: https://cloud.google.com/run/pricing · locator: as of 2026-10-01, Services (Requests-based billing) table · as-of: 2026-10-01 · tag: public-pricing-https://cloud.google.com/run/pricing
C140 caveat · Compute Engine VM for Mir-Load / Go CDC: e2-micro USD 6.11 per month us-central1 (USD 0 for one e2-micro under the Free Tier in us-west1 / us-central1 / us-east1); e2-medium USD 24.46 per month us-central1, USD 32.04 europe-west6 (Zurich) — order of magnitude from a public mirror; instance size not in the repos. caveat → Attribute USD 6.11 and USD 24.46/32.04 to gcloud-compute.com (third-party mirror, updated 2026-09-27) and the free-tier eligibility (US regions only) to docs.cloud.google.com/free; note Zurich is not a free-tier region. source: https://cloud.google.com/free/docs/free-cloud-features · locator: as of 2026-10-01, Compute Engine row · as-of: 2026-10-01 · tag: public-pricing-https://cloud.google.com/free/docs/free-cloud-features
C141 confirmed · dbt Core is free (Apache 2.0); dbt platform Developer USD 0 (1 seat, 3,000 models per month); Starter USD 100 per user per month; Enterprise custom. source: https://github.com/dbt-labs/dbt-core · locator: as of 2026-10-01, README · as-of: 2026-10-01 · tag: public-pricing-https://github.com/dbt-labs/dbt-core
C142 confirmed · Oban Pro: USD 150 per month billed monthly or USD 135 per month billed yearly (USD 1,620 per year); Oban open source is free — relevant only if the ‘Elixir sync’ is built. source: https://oban.pro/pricing · locator: as of 2026-10-01 · as-of: 2026-10-01 · tag: public-pricing-https://oban.pro/pricing
C143 caveat · Anthropic Claude API list prices: three published model tiers at USD 1 / 2 / 4 per MTok in and USD 5 / 10 / 20 per MTok out; Batch API 50% off; cache reads 0.1x input (0.05x on the top tier). At an ASSUMED 1,000 calls per month x (5,000 in + 1,000 out tokens): about USD 40 / 20 / 10 per month — order of magnitude, assumption stated; real volume not in the repos. caveat → Add: ‘the two larger tiers use a newer tokenizer that yields ~30% more tokens for the same text than the smallest tier, so the 5k/1k token assumption understates their cost by roughly that margin; prices exclude prompt-caching and tool-use overhead.’ source: https://platform.claude.com/docs/en/about-claude/pricing · locator: as of 2026-10-01, Model pricing and Batch processing tables · as-of: 2026-10-01 · tag: public-pricing-https://platform.claude.com/docs/en/about-claude/pricing
C144 caveat · A HubSpot private app has no licence price: up to 20 private apps per account; rate limits Free & Starter 100 req per 10 s per app and 250,000 per day; Professional 190 / 625,000; Enterprise 190 / 1,000,000. caveat → State ‘tier of portal 9201667 not confirmed in the brief; Pro = 625,000/day, Enterprise = 1,000,000/day’ and note the 190/10 s limit is per private app while the daily cap is per account. source: https://developers.hubspot.com/docs/guides/apps/private-apps/overview · locator: as of 2026-10-01 · as-of: 2026-10-01 · tag: public-pricing-https://developers.hubspot.com/docs/guides/apps/private-apps/overview
C155 caveat · S1 summary: nothing new but Oban (if built) and the hermes VPS (if deployed); everything else is already incurred and recurring; the dominant line is unpriced operator time. caveat → S1 adds no new priced line except Oban (if built, USD 0-150/month) and the hermes VPS (if deployed, unpriced). Operator time is the line the repos never price; at list, the largest priced S1 line is the StackSync subscription (USD 12,000-36,000/yr). Label ‘dominant’ as illustrative, not measured. source: cost-lines.md · locator: ‘S1 summary’ line · as-of: 2026-10-01 · tag: project-docs-2026-10-01
Illustrative, not measured: The S1 operator-time proxy (portalpilot DIY audit staff-time range) is a public proxy, not measured for this team.

## Slide 56: S1 and S2, no total: the brief’s “Price $ $” stays a placeholder (2/4)
Open-source engines: dbt Core USD 0 (Apache 2.0) · Oban USD 0 open source, Pro 135–150/mo — only if built (official · vendor list)
HubSpot private app · Claude API: private app USD 0; 190 req / 10 s per app (Pro/Ent tiers; portal tier unconfirmed) · Claude ~USD 10–40/mo at an assumed 1,000 calls (lead triage, agent) (official docs · order of magnitude)
Not priced: hermes VPS (only if deployed) — to be quoted · open items carried as debt — operator time (tracker words)
Notes: Provenance notes: see the first slide of “S1 and S2, no total: the brief’s “Price $ $” stays a placeholder”.

## Slide 57: S1 and S2, no total: the brief’s “Price $ $” stays a placeholder (3/4)
S2 · + partner — S1 plus these
Purchase order: PO pending — tracker row 0%, no amount recorded (tracker words)
Retainers: managed operations from USD 2,000/mo, 6–12 month minimum · HIVE menu: fractional admin 2,000 · essential 5,000 · growth 7,500 · enterprise 15,000/mo · DevOps / RevOps USD 2,500–10,000/mo (2024 article) (partner · secondary range)
Independent portal audit: standard USD 2,000–5,000 · enterprise 5,000–10,000+ · one quote 8,200 (secondary / partner)
Notes: Provenance notes: see the first slide of “S1 and S2, no total: the brief’s “Price $ $” stays a placeholder”.

## Slide 58: S1 and S2, no total: the brief’s “Price $ $” stays a placeholder (4/4)
Advisory and handover: USD 150–300/h · SmartBug 185/h · training from USD 200/h; hours to be quoted (secondary · partner range)
Project work if commissioned: migrations from USD 7,000 · integrations from 15,000 (partner range)
Partner seat: USD 0 — seat type already on the account (official docs)
S1 adds no new priced line except Oban (if built) and the hermes VPS (if deployed); at list, the largest priced S1 line is StackSync, USD 12,000–36,000 a year C155 · S2 = S1 plus the amber column; the real number is the pending PO C033 · all partner ranges are US / UK agencies; no Swiss / EUR list exists · S3 on the next slide
Notes: Provenance notes: see the first slide of “S1 and S2, no total: the brief’s “Price $ $” stays a placeholder”.

## Slide 59: S3 at list price, not as a delta: the portal’s tier is recorded nowhere (1/3)
Cost lines (2/2) · public list prices as of 2026-10-01 · USD · “to be quoted” where no public price exists
S3 · HubSpot-native — replaces the engine; tier unknown
Data Hub tiers: Starter USD 7/seat/mo annual · 20 monthly · Professional USD 720/mo annual (800 monthly), extra seats from 45 · Enterprise USD 2,000/mo, extra seats from 75, warehouse sync (official list)
Sales Hub seats (seats ran out): Pro USD 90/seat/mo + 1,500 onboarding · Ent 150 + 3,500 (official list · count unknown)
Record-count apps: Insycle USD 100–200/mo · Dedupely 32/mo ≤ 30k records (portal ~39.97k exceeds it) (vendor list)
Record basis: ~41.9K records (13,679 companies + 26,293 contacts + 1,972 deals) (live, drifts daily)
Notes: Second half of the cost lines (S3). HubSpot Credits per-record consumption and the Koalify tiers lost their evidence in verification (C126, C128 refuted) and are not shown; the Data Hub Starter price is the pricing-page value dated 2026-10-01 (the blog discrepancy claim C146 was retired). List prices, not deltas: the portal’s tier is recorded nowhere (C083).
C005 caveat · 10+ tools tested; four kept: DBT, BigQuery, Stacksync, HubSpot serverless. caveat → The author reports ‘10+ tools tested; four kept: DBT, BigQuery, Stacksync, HubSpot serverless’ (self-reported, slide 7). The deck also reports Go CDC client, Cloud Run, Claude and a planned Oban migration in use, so the running stack is wider than the four named. source: projects/crm-three-scenarios/sources/aya-work2026-pptx-extract.txt · locator: SLIDE 7 Text 15-16 · as-of: 2026-10-01 · tag: deck-aya-work2026-pptx
C023 caveat · Stalled or dropped: Marketing automation at 5% since June 2024 (21 weeks); Sigma Computing POC dropped (5 weeks); Coefficient / Google Sheets link dropped (2 weeks); forecasting on hold for lack of feedback; ‘BIBA + CRM (May be dropped)’. caveat → State counts as ‘listed active in N of 21 reported weeks’; note the deck itself treats the 5%-since-June-2024 marketing automation line as a stale placeholder; ‘BIBA + CRM (May be dropped)’ has no week count on the slide. source: projects/crm-three-scenarios/sources/aya-work2026-pptx-extract.txt · locator: SLIDE 25 Text 59-136 · as-of: 2026-10-01 · tag: deck-aya-work2026-pptx
C117 caveat · Record-count basis for per-record pricing: 13,679 companies + 26,293 contacts + 1,972 deals = 41,944 CRM records (sum derived from live counts); the team’s actual StackSync plan, HubSpot tier and seat count are not in the repos. caveat → Label as ‘approx. 41.9K records (13,679 companies + 26,293-26,294 contacts + 1,972 deals, live 2026-10-01; drifts daily)’ and state that per-record pricing applies to records in sync, not necessarily all portal records. source: cost-lines.md · locator: ‘Record-count basis’ paragraph · as-of: 2026-10-01 · tag: project-docs-2026-10-01
C118 confirmed · HubSpot Data Hub Starter: starts at USD 7 per seat per month (annual) or USD 20 per seat per month (monthly); 500 credits. source: https://www.hubspot.com/pricing/data · locator: as of 2026-10-01, Starter card · as-of: 2026-10-01 · tag: public-pricing-https://www.hubspot.com/pricing/data
C119 caveat · HubSpot Data Hub Professional: USD 720 per month (annual) or USD 800 per month (monthly); includes 1 Core Seat; additional Core Seats USD 45 per month; 5,000 HubSpot Credits. caveat → Extra seats ‘start at’ USD 45/mo (floor, not fixed price); USD 720/mo requires an annual commitment; all prices are ‘Starts at’ list prices as of 2026-10-01. source: https://www.hubspot.com/pricing/data · locator: as of 2026-10-01, Professional card · as-of: 2026-10-01 · tag: public-pricing-https://www.hubspot.com/pricing/data
C120 confirmed · HubSpot Data Hub Enterprise: starts at USD 2,000 per month (annual); includes 1 Core Seat; additional Core Seats from USD 75 per month; 10,000 credits; adds bi-directional Snowflake / BigQuery / AWS S3 warehouse integrations. source: https://www.hubspot.com/pricing/data/enterprise · locator: as of 2026-10-01 · as-of: 2026-10-01 · tag: public-pricing-https://www.hubspot.com/pricing/data/enterprise
C124 confirmed · Sales Hub Professional USD 90 per seat per month (annual) / USD 100 (monthly) plus a required one-time Professional Onboarding of USD 1,500; Enterprise USD 150 per seat per month plus USD 3,500 onboarding. source: https://www.hubspot.com/pricing/sales · locator: as of 2026-10-01, tier cards · as-of: 2026-10-01 · tag: public-pricing-https://www.hubspot.com/pricing/sales
C127 confirmed · Insycle (record-count priced): USD 100 / 150 / 200 per month billed annually (Starter 1 module / Growth 2 / Professional all); Enterprise custom; monthly billing for databases up to 500K records. source: https://www.insycle.com/pricing · locator: as of 2026-10-01 · as-of: 2026-10-01 · tag: public-pricing-https://www.insycle.com/pricing
C129 caveat · Dedupely: Starter USD 32 per month up to 30,000 records; Basic 60K / Pro 120K / Premium 240K / Gold 480K tiers (prices not shown; vendor site unreachable via proxy); portal contacts + companies = 39,972 exceed Starter. caveat → Dedupely Starter USD 32/month covers up to 30,000 records; the portal’s 13,679 companies + 26,29x contacts (~39,97x, live 2026-10-01, moves with inbound creation) exceed Starter, so the Basic tier (60,000) would apply — its price is not shown on the listing and Dedupely does not state which object types count as records. source: https://ecosystem.hubspot.com/marketplace/apps/dedupely · locator: as of 2026-10-01, pricing tab · as-of: 2026-10-01 · tag: public-pricing-https://ecosystem.hubspot.com/marketplace/apps/dedupely
C145 confirmed · Not priced — to be quoted: Data Hub onboarding (no fee shown on the Data Hub pricing page; Sales Hub shows USD 1,500 / 3,500), the hermes VPS, handover hours, exit costs (StackSync and Data Hub are billed annually, so exposure is the remaining term), per-record credit consumption, the seat count needed, and the portal’s current tier delta. source: cost-lines.md · locator: ‘Confidence summary’ section · as-of: 2026-10-01 · tag: project-docs-2026-10-01
C154 caveat · Overlap while both run: Data Hub Professional USD 720 per month in addition to StackSync USD 1,000-3,000 per month (annual list) for as long as both are kept; overlap ends only when one is exited. caveat → Overlap at list price: Data Hub Professional USD 720/month (annual) on top of StackSync USD 1,000-3,000/month (Starter/Pro, annual) while both run, i.e. USD 1,720-3,720/month; the actual StackSync plan and the portal’s current HubSpot tier are not recorded, so this is a ceiling, not a delta. source: cost-lines.md · locator: S3 table row ‘Overlap with StackSync’ · as-of: 2026-10-01 · tag: project-docs-2026-10-01
C156 confirmed · S3 summary: the Data Hub tier (the current tier is recorded nowhere, so these are list prices, not deltas), extra seats, credits beyond allotment, setup (unpriced) and the overlap period with StackSync / BigQuery; already incurred and unchanged under S3: the existing HubSpot subscription, Claude usage for lead triage, the sunk DIY code. source: cost-lines.md · locator: ‘S3 summary’ line · as-of: 2026-10-01 · tag: project-docs-2026-10-01

## Slide 60: S3 at list price, not as a delta: the portal’s tier is recorded nowhere (2/3)
Overlap with StackSync: USD 1,720–3,720/mo while both run (ceiling, not a delta)
Not priced: Data Hub onboarding / setup — no fee shown · exit costs, credits, tier delta — annual terms, no public price (to be quoted)
Churn precedent: 10+ tools tested, four kept; Sigma and Coefficient dropped (deck words)
Not priced — to be quoted
Data Hub onboarding, the hermes VPS, handover hours, exit costs (StackSync and Data Hub bill annually: exposure = remaining term), per-record credit consumption, the seat count needed, the portal’s current tier delta. C145
Notes: Provenance notes: see the first slide of “S3 at list price, not as a delta: the portal’s tier is recorded nowhere”.

## Slide 61: S3 at list price, not as a delta: the portal’s tier is recorded nowhere (3/3)
What S3 adds: the Data Hub tier (a list price, not a delta — the current tier is recorded nowhere), extra seats, credits beyond allotment, setup (unpriced) and the overlap period with StackSync / BigQuery. Already incurred and unchanged under S3: the existing HubSpot subscription, Claude usage for lead triage, the sunk DIY code. C156
The churn precedent in the deck’s own words: Sigma Computing POC and the Coefficient / Google Sheets link dropped, forecasting on hold, “BIBA + CRM (May be dropped)” C023
Notes: Provenance notes: see the first slide of “S3 at list price, not as a delta: the portal’s tier is recorded nowhere”.

## Slide 62: Fifteen items, four words — ranks 1 to 8 (1/2)
Implementation health check (1/2) · ranking by reporting dependency, bus-factor and cost · about the item, never about the scenario C153
#1 Bq-dbt — DBT + BigQuery pipeline — reports depend on it; code not in the repos C152 — keep
#2 ic-load — Ic’Alps merge loader — carried the merge; code not in the repos C152 — keep
#3 Go CDC client + SQL + GCP — “#1 Success post merge”; CDC alerting 0% — keep
#4 StackSync (gold writer) — a price, no code to keep; config outside git C152 — pay for
Notes: Verdict vocabulary and ranking are the health check’s (implementation-health-check.md, ranked table rows 1–15 = C153); split over two slides (ranks 1–8 here, 9–15 next) to stay under the 12-element rule, legend shown once. Items 1, 2, 3 and 5 have no code in the three repos; their status is as reported in the weekly reports.
C009 caveat · Inbound lead triage sat on the list 21 weeks (every reported week); 19 weeks manual before AI auto-qualification from 7 Sep. caveat → 21 reported weeks (every weekly report from 12 Jan to 14 Sep 2026; the deck counts report files, not calendar weeks) on the list; manual in the 19 reported weeks before AI auto-qualification started on 7 Sep. source: projects/crm-three-scenarios/sources/aya-work2026-pptx-extract.txt · locator: SLIDE 13 Text 1/23 · as-of: 2026-10-01 · tag: deck-aya-work2026-pptx
C021 caveat · HubSpot deal-stage workflow: April to August, finished with a Go CDC client and SQL + GCP infra: ‘#1 Success post merge’ (13 weeks on the list). caveat → Replace ‘(13 weeks)’ with ‘(listed active in 13 of the 21 reported weeks)’. source: projects/crm-three-scenarios/sources/aya-work2026-pptx-extract.txt · locator: SLIDE 7 Text 12 · as-of: 2026-10-01 · tag: deck-aya-work2026-pptx
C042 confirmed · Risks sheet: ‘[INFRA] Add observability & alerting on Hubspot CDC sync failures’ 0%; risk ‘Bad data instills over time causing the reporting to drift unoticed until the pipeline becomes different from reality’. source: projects/crm-three-scenarios/sources/AYA_trackerv4_210926-xlsx-extract.txt · locator: sheet ‘Risks’ line 38 · as-of: 2026-10-01 · tag: tracker-210926
C152 caveat · Not in any of the three repos (named in the deck/tracker only): ic-load, Mir-Load, the DBT/BigQuery pipeline (Bq-dbt), the Go CDC client, BIBA push, StackSync config, the Oban/Elixir migration, the serverless merge workflow + React form — grep over the three repos returns 0 files; their status rests on the weekly reports. caveat → Not in any of the three repos as code: ic-load, Mir-Load, Bq-dbt, the Go CDC client, the BIBA push, StackSync config, the Oban/Elixir migration, the merge workflow + React form. No .go/.ex/.exs/.sql/dbt_project.yml file exists under Hs-Logic, HubSpot-Ruler or presentation-builder; the only text matches for these names are this project’s own deliverable docs under presentation-builder/projects/crm-three-scenarios/ and BIBA as a property value in HubSpot-Ruler’s SEALSQ property source: grep -rli over Hs-Logic, HubSpot-Ruler, . (2026-10-01) · locator: repo_check · as-of: 2026-10-01 · tag: repo-check-2026-10-01
C153 confirmed · Implementation health check ranking (verdict vocabulary keep / simplify / consolidate / pay_for; about the item, never about the scenario): 1 Bq-dbt keep; 2 ic-load keep; 3 Go CDC keep; 4 StackSync pay_for; 5 Mir-Load consolidate; 6 Hs-Logic simplify; 7 Schema blueprint snapshots keep; 8 HubSpot-native automations keep; 9 ui-extension simplify; 10 BIBA consolidate; 11 Oban migration consolidate; 12 hermes-agent simpl source: implementation-health-check.md · locator: ‘Ranked table’ rows 1-15 · as-of: 2026-10-01 · tag: project-docs-2026-10-01

## Slide 63: Fifteen items, four words — ranks 1 to 8 (2/2)
#5 Mir-Load — new-entity loader — second copy of the ic-load pattern C152 — consolidate
#6 Hs-Logic — CRM-health service — capped scans, one token; rule definitions worth keeping — simplify
#7 Schema blueprint snapshots — the only blueprint cards; need an owner and a refresh — keep
#8 HubSpot-native automations — lead triage 21 reported weeks on the list; AI live since 7 Sep — keep
keep runs reporting today simplify keep the rule, drop the weight consolidate merge into a sibling or close pay for a cost line in every scenario (red = cost, not a judgement) · ranks 9–15 on the next slide
Notes: Provenance notes: see the first slide of “Fifteen items, four words — ranks 1 to 8”.

## Slide 64: Fifteen items, four words — ranks 9 to 15 (1/2)
Implementation health check (2/2) · ranking by reporting dependency, bus-factor and cost · about the item, never about the scenario C153
#9 ui-extension — IcAlps CRM cards — hard-coded stage IDs; schema fix belongs in the portal — simplify
#10 BIBA push into custom objects — “end-users were idle”; “may be dropped” — consolidate
#11 Oban / Elixir migration — planned, 6-week strip; duplicates the sync engine — consolidate
#12 hermes-agent scaffold — a second runtime for a one-operator stack; 0 of 76 actions — simplify
Notes: Ranks 9–15 of the health check (C153); verdict legend on the previous slide. Items 10, 11 and 13 have no code in the three repos; their status is as reported in the weekly reports.
C007 confirmed · IC’Alps refused the unified deal-stage convention and refused to use the merge tooling (serverless workflow + React entry form): ‘Failed (IC’Alps refused to use it in the end)’. source: projects/crm-three-scenarios/sources/aya-work2026-pptx-extract.txt · locator: SLIDE 5 Text 12 · as-of: 2026-10-01 · tag: deck-aya-work2026-pptx
C008 caveat · BIBA billing report: 13 weeks of work; ‘Technical implementation was a success but end-users were idle’; ERP (SAP) reconciliation and a fixed metadata schema still open in September. caveat → BIBA: 13 of 21 reported weeks; ‘Technical implementation was a success but end-users were idle’; ERP (SAP) reconciliation and a fixed metadata schema still open in September; the deck’s stalled list also carries ‘BIBA + CRM (May be dropped)’ while the infrastructure was reused for the Miraex/WeCan ETL. source: projects/crm-three-scenarios/sources/aya-work2026-pptx-extract.txt · locator: SLIDE 6 Text 12-16, TextBox 21/24 · as-of: 2026-10-01 · tag: deck-aya-work2026-pptx
C011 caveat · Four hygiene items (cleanup, backups, codebase migration) have recurred for six weeks; none is closed. caveat → Deck reports four hygiene items (cleanup, backups, codebase migration) recurring for six of the 21 reported weeks, none closed as of 14 Sep 2026; the deck does not list the four - the visible 6-week strips are ‘Codebase cleanup and documentation’, ‘Migrate local codebase and backups’ and ‘Migrate Stacksync workload to Oban’ (slide 22) plus ‘Knowledge base and CRM company cleanup’ (slide 20). source: projects/crm-three-scenarios/sources/aya-work2026-pptx-extract.txt · locator: SLIDE 22 Text 104-172, 204 · as-of: 2026-10-01 · tag: deck-aya-work2026-pptx
C012 caveat · ‘Benjamin Left with no replacement on sight | Technical Debt’; ‘Sales stakeholder turnover is concerning’. caveat → Quote as two separate Admin bullets from SLIDE 10: ‘Benjamin Left with no replacement on sight’ and ‘Technical Debt’ (the deck does not link the two); plus SLIDE 12: ‘Sales stakeholder turnover is concerning’. source: projects/crm-three-scenarios/sources/aya-work2026-pptx-extract.txt · locator: SLIDE 10 Text 12 · as-of: 2026-10-01 · tag: deck-aya-work2026-pptx
C023 caveat · Stalled or dropped: Marketing automation at 5% since June 2024 (21 weeks); Sigma Computing POC dropped (5 weeks); Coefficient / Google Sheets link dropped (2 weeks); forecasting on hold for lack of feedback; ‘BIBA + CRM (May be dropped)’. caveat → State counts as ‘listed active in N of 21 reported weeks’; note the deck itself treats the 5%-since-June-2024 marketing automation line as a stale placeholder; ‘BIBA + CRM (May be dropped)’ has no week count on the slide. source: projects/crm-three-scenarios/sources/aya-work2026-pptx-extract.txt · locator: SLIDE 25 Text 59-136 · as-of: 2026-10-01 · tag: deck-aya-work2026-pptx
C038 confirmed · Tracker: ‘[ADMIN] Doc Document workflows and script and update github for code backup’ (goal: no technical debt or hard dependency on any user) HIGH, E4, 17%, in progress. source: projects/crm-three-scenarios/sources/AYA_trackerv4_210926-xlsx-extract.txt · locator: sheet ‘RevOps 6-month plan (2)’ line 21 · as-of: 2026-10-01 · tag: tracker-210926
C041 confirmed · Risks sheet: ‘[DOC] Build data flow catalog (all HubSpot inbound / outbound integrations)’ 43%, critical; risk statement ‘Legacy knowledge disappear when key stakeholders leave the company’. source: projects/crm-three-scenarios/sources/AYA_trackerv4_210926-xlsx-extract.txt · locator: sheet ‘Risks’ line 40 · as-of: 2026-10-01 · tag: tracker-210926
C085 caveat · HubSpot-Ruler landed on GitHub in a single upload on 2026-09-25 (3 commits, co-authored by Cursor; 76 files, 33,700 insertions); its docs still reference the earlier repos ‘HB-Workflow’ and ‘HubSpot - Worfklow’. caveat → HubSpot-Ruler’s entire GitHub history is three commits made within three minutes on 2026-09-25 (initial commit 76 files / 33,700 insertions, then removal of two Excel lock files, then ‘Add files via upload’); hermes-agent docs still instruct ‘cd HB-Workflow’, an older repo name. source: git log –stat -5 (HubSpot-Ruler) · locator: commits e7e3f42, 43031e9, 05815c2 · as-of: 2026-10-01 · tag: repo-hubspot-ruler
C152 caveat · Not in any of the three repos (named in the deck/tracker only): ic-load, Mir-Load, the DBT/BigQuery pipeline (Bq-dbt), the Go CDC client, BIBA push, StackSync config, the Oban/Elixir migration, the serverless merge workflow + React form — grep over the three repos returns 0 files; their status rests on the weekly reports. caveat → Not in any of the three repos as code: ic-load, Mir-Load, Bq-dbt, the Go CDC client, the BIBA push, StackSync config, the Oban/Elixir migration, the merge workflow + React form. No .go/.ex/.exs/.sql/dbt_project.yml file exists under Hs-Logic, HubSpot-Ruler or presentation-builder; the only text matches for these names are this project’s own deliverable docs under presentation-builder/projects/crm-three-scenarios/ and BIBA as a property value in HubSpot-Ruler’s SEALSQ property source: grep -rli over Hs-Logic, HubSpot-Ruler, . (2026-10-01) · locator: repo_check · as-of: 2026-10-01 · tag: repo-check-2026-10-01
C153 confirmed · Implementation health check ranking (verdict vocabulary keep / simplify / consolidate / pay_for; about the item, never about the scenario): 1 Bq-dbt keep; 2 ic-load keep; 3 Go CDC keep; 4 StackSync pay_for; 5 Mir-Load consolidate; 6 Hs-Logic simplify; 7 Schema blueprint snapshots keep; 8 HubSpot-native automations keep; 9 ui-extension simplify; 10 BIBA consolidate; 11 Oban migration consolidate; 12 hermes-agent simpl source: implementation-health-check.md · locator: ‘Ranked table’ rows 1-15 · as-of: 2026-10-01 · tag: project-docs-2026-10-01

## Slide 65: Fifteen items, four words — ranks 9 to 15 (2/2)
#13 Serverless merge workflow + React form — “Failed (IC’Alps refused to use it in the end)” — consolidate
#14 Code custody and hygiene — GitHub backup 17% · data-flow catalog 43% · “Benjamin Left with no replacement on sight” — pay for
#15 Dropped / stale trials — Sigma, Coefficient, forecast on hold, automation placeholder C023 — consolidate
verdict words as on the previous slide (red = cost, not a judgement) · “Legacy knowledge disappear when key stakeholders leave the company” · HubSpot-Ruler reached GitHub as 3 commits in 3 minutes C085
Notes: Provenance notes: see the first slide of “Fifteen items, four words — ranks 9 to 15”.

## Slide 66: One map: hatched blocks are not backed up to git (1/2)
Notes: Where it lives, what it is built on
C020 caveat · Mir-Load: code executed remotely on Google Cloud (BigQuery, Cloud Shell, DBT, Python); the first run worked; replicates the ic-load pattern; open point: extend the HubSpot schema so the loaded data lands cleanly. caveat → Add: ‘status as self-reported in the 14 Sep 2026 weekly report (deck slide 19 notes); Mir-Load code is not in the three repos available, not independently verified.’ source: projects/crm-three-scenarios/sources/aya-work2026-pptx-extract.txt · locator: SLIDE 19 Text 18-19 · as-of: 2026-10-01 · tag: deck-aya-work2026-pptx
C021 caveat · HubSpot deal-stage workflow: April to August, finished with a Go CDC client and SQL + GCP infra: ‘#1 Success post merge’ (13 weeks on the list). caveat → Replace ‘(13 weeks)’ with ‘(listed active in 13 of the 21 reported weeks)’. source: projects/crm-three-scenarios/sources/aya-work2026-pptx-extract.txt · locator: SLIDE 7 Text 12 · as-of: 2026-10-01 · tag: deck-aya-work2026-pptx
C022 caveat · Deck claim: ‘HS-LOGIC serverless query layer on Cloud Run (Sep)’; and ‘Data CRM : Cleaning : On-hold (Built the tool but need guidance)’ (association to Hs-Logic plausible, not proven). caveat → Present as: ‘Deck labels HS-LOGIC a serverless query layer on Cloud Run (Sep); the Hs-Logic repo shows a docker-compose/uvicorn single-worker FastAPI app with no Cloud Run deployment config, so the deployment target is reported, not evidenced in code.’ Keep ‘Built the tool but need guidance’ as the deck’s own status line without asserting which tool. source: projects/crm-three-scenarios/sources/aya-work2026-pptx-extract.txt · locator: SLIDE 10 Text 24 · as-of: 2026-10-01 · tag: deck-aya-work2026-pptx
C029 confirmed · ‘Pipelines ran on a laptop. Backups and codebase migration sat on the list for six weeks as open risks.’ The ic-load pattern is to be replicated (BigQuery + Cloud Shell + DBT + Python on a remote instance). source: projects/crm-three-scenarios/sources/aya-work2026-pptx-extract.txt · locator: SLIDE 19 Text 14 · as-of: 2026-10-01 · tag: deck-aya-work2026-pptx
C038 confirmed · Tracker: ‘[ADMIN] Doc Document workflows and script and update github for code backup’ (goal: no technical debt or hard dependency on any user) HIGH, E4, 17%, in progress. source: projects/crm-three-scenarios/sources/AYA_trackerv4_210926-xlsx-extract.txt · locator: sheet ‘RevOps 6-month plan (2)’ line 21 · as-of: 2026-10-01 · tag: tracker-210926
C057 confirmed · Hs-Logic scans cost 100+ sequential HubSpot API calls (~30-90 s) and are cached in-process for 15 minutes (HEALTH_CACHE_TTL_SECONDS=900), single uvicorn worker only. source: README.md · locator: lines 70-73 · as-of: 2026-10-01 · tag: repo-hs-logic
C059 caveat · Where Hs-Logic lives: docker-compose on a local Docker host (backend 127.0.0.1:8000, nginx frontend :8080) and a Windows laptop launch config hard-coding one user’s path; the compose comment proves a deployment existed somewhere (‘broke the deployed app’s /portal route once’). caveat → Hs-Logic runs via docker-compose on a local host (ports 127.0.0.1:8000 and 8080) plus a launch.json hard-coding one user’s Windows path; a docker-compose comment (‘broke the deployed app’s /portal route once’) and the seed commit (‘extracted fragments from deployed understand.tech app’) show a deployment existed, at understand.tech, not Cloud Run. source: launch.json · locator: line 6 · as-of: 2026-10-01 · tag: repo-hs-logic
C061 confirmed · Hs-Logic is built on one HubSpot private-app token (scopes crm.objects.contacts/companies/deals.read, tickets, account-info.security.read; optional crm.lists.read/write) with FastAPI, uvicorn, httpx, React 18 / Vite 6 / Tailwind 4. source: README.md · locator: lines 24-32 · as-of: 2026-10-01 · tag: repo-hs-logic
C081 caveat · IC’Alps merge lineage (ontology workbook): deal->company fill 99.7%, deal->contact 82.5%, contact->company source-side 93.9% but all-types 37.1%, meetings->company and meetings->contact 0.0% (0 of 474 / 411); bronze = staging.stg_* (ic-load), gold = hubspot.* via StackSync external-ids; hs_object_id ‘Null until StackSync outgoing-sync round-trip’. The referenced sql/_scratch files are absent from the repo. caveat → company 4,509/4,802 = 93.9% source-side but only 1,780/4,802 = 37.1% once all three association types are required; meetings 0/474 = 0.0%. These are merge-batch figures, not portal-wide.’ source: ontology_workbook_full.xlsx · locator: sheet ‘Relationship Lineage’ rows 2-5, 11-12 · as-of: 2026-10-01 · tag: repo-hubspot-ruler
C082 confirmed · hermes-agent is a scaffold, not deployed: the Factory deployment workbook lists 76 actions across 10 phases with 0 done; domain and secrets are placeholders (agent.example.com); 5 scoping decisions remain open. source: agent-deployment-workbook.xlsx · locator: sheet Overview rows 11-22 · as-of: 2026-10-01 · tag: repo-hubspot-ruler
C084 confirmed · The IcAlps CRM Card app (5 UI-extension cards + 4 serverless functions) is installed on prod 9201667 (appId 37414115, cutover 2026-04-22) and sandbox 49610528 (appId 37141512); the repo’s own CLAUDE.md still says prod ‘not yet installed’ (internal contradiction). source: README.md · locator: lines 3-7, 13-23 · as-of: 2026-10-01 · tag: repo-hubspot-ruler
C085 caveat · HubSpot-Ruler landed on GitHub in a single upload on 2026-09-25 (3 commits, co-authored by Cursor; 76 files, 33,700 insertions); its docs still reference the earlier repos ‘HB-Workflow’ and ‘HubSpot - Worfklow’. caveat → HubSpot-Ruler’s entire GitHub history is three commits made within three minutes on 2026-09-25 (initial commit 76 files / 33,700 insertions, then removal of two Excel lock files, then ‘Add files via upload’); hermes-agent docs still instruct ‘cd HB-Workflow’, an older repo name. source: git log –stat -5 (HubSpot-Ruler) · locator: commits e7e3f42, 43031e9, 05815c2 · as-of: 2026-10-01 · tag: repo-hubspot-ruler
C144 caveat · A HubSpot private app has no licence price: up to 20 private apps per account; rate limits Free & Starter 100 req per 10 s per app and 250,000 per day; Professional 190 / 625,000; Enterprise 190 / 1,000,000. caveat → State ‘tier of portal 9201667 not confirmed in the brief; Pro = 625,000/day, Enterprise = 1,000,000/day’ and note the 190/10 s limit is per private app while the daily cap is per account. source: https://developers.hubspot.com/docs/guides/apps/private-apps/overview · locator: as of 2026-10-01 · as-of: 2026-10-01 · tag: public-pricing-https://developers.hubspot.com/docs/guides/apps/private-apps/overview
C152 caveat · Not in any of the three repos (named in the deck/tracker only): ic-load, Mir-Load, the DBT/BigQuery pipeline (Bq-dbt), the Go CDC client, BIBA push, StackSync config, the Oban/Elixir migration, the serverless merge workflow + React form — grep over the three repos returns 0 files; their status rests on the weekly reports. caveat → Not in any of the three repos as code: ic-load, Mir-Load, Bq-dbt, the Go CDC client, the BIBA push, StackSync config, the Oban/Elixir migration, the merge workflow + React form. No .go/.ex/.exs/.sql/dbt_project.yml file exists under Hs-Logic, HubSpot-Ruler or presentation-builder; the only text matches for these names are this project’s own deliverable docs under presentation-builder/projects/crm-three-scenarios/ and BIBA as a property value in HubSpot-Ruler’s SEALSQ property source: grep -rli over Hs-Logic, HubSpot-Ruler, . (2026-10-01) · locator: repo_check · as-of: 2026-10-01 · tag: repo-check-2026-10-01
Illustrative, not measured: Hs-Logic running “on Cloud Run” is deck-reported, not reproducible from the repo (docker-compose and a Windows launch.json only). · The link between the refused merge tooling and the ui-extension app is unproven.

## Slide 67: One map: hatched blocks are not backed up to git (2/2)
Where it lives, what it is built on — HubSpot in the centre, StackSync, Google Cloud (BigQuery, DBT, Cloud Run, Compute Engine), the planned hermes VPS, the laptop and GitHub; hatched blocks are not backed up to git, dashed blocks are planned and not deployed
Notes: Provenance notes: see the first slide of “One map: hatched blocks are not backed up to git”.

## Slide 68: This is a presentation layer, not a decision layer
Closing
Two stories · four images · three scenarios · six gates · the cost lines. No choice is offered.
“by keeping the tight boundary between the desired outcome and the reality you provide a PRESENTATION LAYER, rather than a DECISION LAYER”
“present grounded truth against the scenarios WITHOUT PROVIDING CHOICE but presentation only”
every number carries a claim id (C0xx) → source · locator · as-of · scans are capped · snapshots are dated · prices are list prices · what happens next is yours
Notes: Verification pass of 2026-10-01 (metagraph.json meta.verification): 69 claims confirmed, 83 caveated, 4 refuted and removed (C058, C126, C128, C146). Nothing on this slide is a measurement.
C149 confirmed · The governing rule in the user’s words: ‘by keeping the tight boundary between the desired outcome and the reality you provide a PRESENTATION LAYER, rather than a DECISION LAYER’; ‘present grounded truth against the scenarios WITHOUT PROVIDING CHOICE but presentation only’. source: projects/crm-three-scenarios/brief.md · locator: lines 31-33 · as-of: 2026-10-01 · tag: brief-2026-10-01

## Slide 69: Layer L1 — prepare the pass, archive the first pass (from 13 Oct) (1/6)
Sequel · Remediation plan, tracker 13-Oct-26 · the user’s chunking: Foundation engine = L1 + L2
The user’s rule, two lines: “foundation : L1+L2” · “E2:E4 : L3” — read by this deck as the Foundation engine of the 21/09/26 roadmap ↔ layers L1 + L2 and engines E2–E4 ↔ layer L3 (orchestrator reading of the user’s rule). The plan’s own “Foundation” phase (five rows, lines 2–6) is not named in the rule; it is shown here beside L1.
Notes: Sequel slides added 2026-10-12 from the remediation-plan tracker (projects/crm-three-scenarios/sources/tracker2026-10-13_remediation-plan.csv, tag tracker-remediation-2026-10-13); verified second pass of 2026-10-12 (metagraph.json meta.verification.second_pass: claims C158–C171, 13 caveated, 1 confirmed, 0 refuted; side findings C172–C187 filed). The tracker is the user’s plan: admissible as what is planned, never as a measurement. Chunking: the user’s two lines ‘foundation : L1+L2’ / ‘E2:E4 : L3’ (brief.md section 5), read by this deck as Foundation engine of the 21/09/26 roadmap ↔ layers L1 + L2 and engines E2–E4 ↔ layer L3; the plan’s own Foundation phase (lines 2–6) is not named in the rule and is shown beside L1 as a reading. No deviation from the planned view V23: every planned claim is shown.
C053 caveat · CRM Health (Hs-Logic, 10,000 companies scanned, cap reached): 1,034 deals with final_customer; 709 edge-companies excluded; 9,150 orphan companies; 226 duplicate clusters. Example orphans: World Micro, Domainregistrationcorp, Revilian, eidoo.io, indiabusinessconsulting.in. caveat → State: ‘Across the first 10,000 of ~13.7k companies, 9,150 had zero deal associations, were not tied to any final_customer deal and bore no final_customer name (orphans); 226 exact-match duplicate clusters. 1,034 deals portal-wide carry a final_customer string (vs 931 in the SEALSQ 1,820-deal subset); 709 companies linked to those deals were excluded from the orphan test.’ source: projects/crm-three-scenarios/sources/hs-logic-crm-health-2026-09.png · locator: banner + stat cards · as-of: 2026-10-01 · tag: hs-logic-screenshot-2026-09
C111 caveat · Contacts with no company association: 6,570 of 26,293 (25.0%); 19,723 associated (live, uncapped). caveat → Contacts with no company association: 6,570 of 26,293 (25.0%) at the 2026-10-01 snapshot; 19,723 associated. Absolute counts drift by a few per day as contacts are created. source: live-hubsql-2026-10-01 · locator: SELECT COUNT(*) FROM CONTACT WHERE hs_object_id IS NOT NULL AND associations.COMPANY IS NULL · as-of: 2026-10-01 · tag: live-hubsql-2026-10-01
C158 caveat · Remediation plan tracker dated 13-Oct-26: 22 tasks in four phases (Foundation 5, L1 5, L2 8, L3 4), engine ‘Remediation’ on every row, status pending, progress 0%, owner and priority empty on every row. caveat → Slide wording: ‘Tracker export dated 13-Oct-26 (plan start date; one day after this deck’s date): 22 tasks, all pending, 0% progress, no owner, no priority — the plan as written before its start, not a measurement of progress.’ source: projects/crm-three-scenarios/sources/tracker2026-10-13_remediation-plan.csv · locator: lines 2-23 (PHASE, ENGINE, OWNER, PROGRESS, Status columns) · as-of: 2026-10-12 · tag: tracker-remediation-2026-10-13
C159 caveat · Foundation (5 rows) and L1 (5 rows) start 13-Oct-26 with no end date or duration; L2 (8 rows) runs 16-Nov-26 to 30-Nov-26, 11 days, every row Critical = yes; L3 (4 rows) runs 01-Dec-26 to 20-Dec-26, 14 days, every row Critical = yes. caveat → Slide wording: ‘L2 16-30 Nov-26, estimated duration 11 (tracker column; equals the weekday count of the span, which is 15 calendar days); L3 1-20 Dec-26, estimated duration 14 (weekday count; 20 calendar days). Foundation and L1: start 13-Oct-26, no duration, no end date.’ caveat → Show as: ‘L2 16-30 Nov 2026 (tracker estimate 11 working days; 15 calendar days), L3 1-20 Dec 2026 (tracker estimate 14 working days; 20 calendar days, END falls on a Sunday)’. Label 11 and 14 as the plan’s ESTIMATED DURATION column. source: projects/crm-three-scenarios/sources/tracker2026-10-13_remediation-plan.csv · locator: lines 2-11 (START 13-Oct-26, END empty); lines 12-19 (16-Nov-26,11,30-Nov-26,…,yes); lines 20-23 (01-Dec-26,14,20-Dec-26,…,yes) · as-of: 2026-10-12 · tag: tracker-remediation-2026-10-13
C160 caveat · Foundation phase, five [Data] tasks: score each object in the CRM against defined criteria (goal ‘Realistic assessment of stale records in the CRM’); define each bucket by its total ratio in the pipeline; write the script to archive stale records (SEALSQ only); prevent the entry of non-relevant records; document the set of properties: SEALSQ, IC’Alps, Connex. caveat → Slide wording: ‘Plan phase “Foundation” (5 rows, CSV lines 2-6) — a phase label of the plan, distinct from the 21/09/26 roadmap’s Foundation engine; not named in the user’s chunking rule, shown beside L1 + L2 under the Foundation engine as a reading, not as the user’s instruction.’ Also keep line 3 wording as ‘Define each bucket in the CRM based on their total ratio in the pipeline’. caveat → Keep the five rows but tag them ‘Foundation phase of the plan (not a layer); shown with L1 by the orchestrator’s reading of the chunking rule, which names only L1, L2, L3’. State that only one of the five rows carries a Goal. source: projects/crm-three-scenarios/sources/tracker2026-10-13_remediation-plan.csv · locator: lines 2-6 · as-of: 2026-10-12 · tag: tracker-remediation-2026-10-13
C161 confirmed · L1, five tasks: [Ops] ledger the previous pass for all records and properties; [Ops] archive the first pass of records; [Ops] survey the sales director and ensure best practices in the daily workflow; [Document] document the full property set and the boundaries between SEALSQ and IC’Alps; [Ops] remove all object auto-creation workflows. source: projects/crm-three-scenarios/sources/tracker2026-10-13_remediation-plan.csv · locator: lines 7-11 · as-of: 2026-10-12 · tag: tracker-remediation-2026-10-13
C162 caveat · L1 archive row as written: ‘Archive the first pass of records (full NQL, full Orphan companies ~33% of total CRM records). Delete 6,570 orphan contacts, 2,043 companies with neither deals nor contacts, 10,574 contacts-only auto-creations.’ Goal: ‘Low-risk purge of records strictly polluting the CRM.’ caveat → Slide wording: ‘Counts as written in the plan (the user’s wording, not a measurement). 6,570 coincides with the deck’s live count of contacts with no company on 2026-10-01 (C111; same-day re-run 6,571). 2,043, 10,574 and “~33% of total CRM records” have no admissible measurement behind them.’ caveat → Carry: ‘Counts as written in the plan (tracker-remediation-2026-10-13). 6,570 equals the deck’s 2026-10-01 count of contacts with no company association (C111); 2,043 and 10,574 were not measured by any source in this deck; the three sum to 19,187 = 45.7% of the 41,944 records measured on 2026-10-01 (a figure the row does not state); the row’s ~33% qualifies “full Orphan companies” and states no denominator (all companies are 32.6% of those records).’ source: projects/crm-three-scenarios/sources/tracker2026-10-13_remediation-plan.csv · locator: line 8 · as-of: 2026-10-12 · tag: tracker-remediation-2026-10-13
C166 caveat · The user’s chunking rule for the three appended slides: the Foundation engine of the 21/09/26 roadmap corresponds to layers L1 + L2 of the remediation plan; engines E2 to E4 correspond to layer L3. The engine ladder itself (Foundation -> E2 rebuild a cleaner data structure -> E3 leverage the data for GTM/RevOps -> E4 self-autonomous AI-powered CRM) is the 21/09/26 tracker’s legend. caveat → Quote the rule as two lines attributed to the user (‘foundation : L1+L2’ / ‘E2:E4 : L3’, brief section 5) and label the engine-to-layer reading ‘orchestrator reading of the user’s rule’. Quote the legend verbatim: ‘E2 = After Foundation we start rebuilding a cleaner data structure’; ‘E3 = After the data we can now leverage the data for GTM and Reporting/RevOps’; ‘E4 = Self - autonomous AI powered CRM’. Add: ‘The five Foundation-phase rows of the plan (lines 2-6) are not named in the user’s rule.’ caveat → Show the mapping as ‘the user’s rule, read by the deck as: Foundation engine of the 21/09/26 roadmap <-> layers L1 + L2; engines E2-E4 <-> layer L3’ and state on the slide where the five rows of the CSV’s own Foundation phase (lines 2-6) are placed, since the rule names only L1, L2 and L3. source: projects/crm-three-scenarios/brief.md · locator: line 271 (section 5, user request verbatim) · as-of: 2026-10-12 · tag: brief-2026-10-12
C169 caveat · Of the three L1 purge counts, 6,570 ‘orphan contacts’ equals the deck’s live count of contacts with no company association on 2026-10-01 (C111: 6,570 of 26,293, 25.0%); 2,043 ‘companies with neither deals nor contacts’ and 10,574 ‘contacts-only auto-creations’ were measured neither by the live probe (which counted 12,574 companies without a deal, C112) nor by Hs-Logic (9,150 orphan companies in a capped 10,000 scan, C053). The three counts sum to 19,187, which is 45.7% of the 41,944 records measured on 2026-10-01 (13,679 companies + 26,293 contacts + 1,972 deals), not the ‘~33% of total CRM records’ the row states; the 33% is not recomputable from any admissible source. caveat → Slide wording: ‘The L1 purge row (line 8) lists 6,570 orphan contacts, 2,043 companies with neither deals nor contacts and 10,574 contacts-only auto-creations. 6,570 matches the deck’s live count of contacts with no company association on 2026-10-01 (C111, 25.0% of 26,293; same-day re-run 6,571); 2,043 and 10,574 are the plan’s own counts, measured by no admissible source. The row’s “~33% of total CRM records” is attached to “full Orphan companies” and is not recomputable from any admissible source; the three listed counts sum to 19,187, 45.7% of the 41,944 live records of 2026-10-01 (a figure the row does not state).’ caveat → Wording: ‘6,570 orphan contacts equals the deck’s live count of contacts with no company (C111, 2026-10-01 snapshot). 2,043 and 10,574 are the plan’s own counts, measured by no admissible source. The three counts sum to 19,187, 45.7% of the 41,944 records of 2026-10-01; the row’s “~33%” qualifies “Orphan companies” and its denominator is not stated (all companies are 32.6% of those records).’ Drop ‘not the ~33% the row states’ and ‘not recomputable’. source: projects/crm-three-scenarios/sources/tracker2026-10-13_remediation-plan.csv · locator: line 8 · as-of: 2026-10-12 · tag: tracker-remediation-2026-10-13

## Slide 70: Layer L1 — prepare the pass, archive the first pass (from 13 Oct) (2/6)
Plan phase “Foundation” · 5 tasks · lines 2–6 · start 13-Oct-26, no duration, no end
[Data] Score each object in the CRM pertaining to defined criteria — goal: “Realistic assessment of stale records in the CRM” (the only one of the five rows with a goal)
[Data] Define each bucket in the CRM based on their total ratio in the pipeline
[Data] Write the script to archive stale records in the CRM (SEALSQ only)
[Data] Prevent the entry of non-relevant records in the CRM
[Data] Document the set of properties: SEALSQ, IC’Alps, Connex
Notes: Provenance notes: see the first slide of “Layer L1 — prepare the pass, archive the first pass (from 13 Oct)”.

## Slide 71: Layer L1 — prepare the pass, archive the first pass (from 13 Oct) (3/6)
A phase label of the plan, distinct from the 21/09/26 roadmap’s Foundation engine; not named in the user’s chunking rule — shown beside L1 under the Foundation engine as a reading, not as the user’s instruction.
Notes: Provenance notes: see the first slide of “Layer L1 — prepare the pass, archive the first pass (from 13 Oct)”.

## Slide 72: Layer L1 — prepare the pass, archive the first pass (from 13 Oct) (4/6)
L1 · 5 tasks · lines 7–11 · start 13-Oct-26, no duration, no end
[Ops] Ledger the previous pass for all records and properties
[Ops] Archive the first pass of records (full NQL, full Orphan companies ~33% of total CRM records) — delete 6,570 orphan contacts, 2,043 companies with neither deals nor contacts, 10,574 contacts-only auto-creations · goal: “Low-risk purge of records strictly polluting the CRM”
[Ops] Survey the sales director and ensure best practices are applied in the daily workflow
[Document] Document the full set of properties within the CRM and the boundaries between SEALSQ and IC’Alps
[Ops] Remove all object auto-creation workflows
Notes: Provenance notes: see the first slide of “Layer L1 — prepare the pass, archive the first pass (from 13 Oct)”.

## Slide 73: Layer L1 — prepare the pass, archive the first pass (from 13 Oct) (5/6)
6,570 “orphan contacts”, as written · equals the deck’s live count of contacts with no company association, 1 Oct: 6,570 of 26,293 (25.0%; same-day re-run 6,571)
2,043 companies with neither deals nor contacts · the plan’s own count, measured by no admissible source
10,574 contacts-only auto-creations · the plan’s own count, measured by no admissible source
19,187 sum of the three = 45.7% of the 41,944 records measured on 1 Oct (a figure the row does not state)
~33% “of total CRM records”, as written · qualifies “full Orphan companies”; its denominator is not stated (all companies are 32.6% of those records)
Notes: Provenance notes: see the first slide of “Layer L1 — prepare the pass, archive the first pass (from 13 Oct)”.

## Slide 74: Layer L1 — prepare the pass, archive the first pass (from 13 Oct) (6/6)
5 + 5 tasks on this slide · 22 in the plan · all pending · 0% progress · no owner · no priority · dated 13-Oct-26, one day after this deck: the plan as written before its start, not a measurement of progress
Connects to slide 6 (duplicates and orphans, shown with Hs-Logic): across the first 10,000 of ~13.7k companies, 9,150 had zero deal associations, were not tied to any final_customer deal and bore no final_customer name; 226 exact-match duplicate clusters — floors from a capped scan; the plan’s “full Orphan companies” names no denominator.
Notes: Provenance notes: see the first slide of “Layer L1 — prepare the pass, archive the first pass (from 13 Oct)”.

## Slide 75: Layer L2 — 16 to 30 November, eight critical tasks (1/5)
Sequel · Remediation plan, tracker 13-Oct-26 · the user’s chunking: Foundation engine = L1 + L2 · layer L2
Fix the model · 3 of 8 · lines 12–14
[Ops] Solve the final-customer target: 91.9%; only 1,105 companies have a deal — restates the deck’s live, portal-wide measurement of 1 Oct (12,574 of 13,679 companies without a deal, 91.9%; 1,105 with at least one deal) as the state to solve; the row names no target value; no SEALSQ-only baseline was measured
[Ops] Delete all contacts that don’t have a legitimate source (no owner, no recent activities)
Notes: Sequel slides added 2026-10-12 from the remediation-plan tracker (projects/crm-three-scenarios/sources/tracker2026-10-13_remediation-plan.csv, tag tracker-remediation-2026-10-13); verified second pass of 2026-10-12 (metagraph.json meta.verification.second_pass: claims C158–C171, 13 caveated, 1 confirmed, 0 refuted; side findings C172–C187 filed). The tracker is the user’s plan: admissible as what is planned, never as a measurement. Chunking: the user’s two lines ‘foundation : L1+L2’ / ‘E2:E4 : L3’ (brief.md section 5), read by this deck as Foundation engine of the 21/09/26 roadmap ↔ layers L1 + L2 and engines E2–E4 ↔ layer L3; the plan’s own Foundation phase (lines 2–6) is not named in the rule and is shown beside L1 as a reading. Deviation from the metagraph plan: C159 (the L2 window and the ESTIMATED DURATION column) and C158 (plan-wide status: pending, 0%, no owner) are cited here as well as on slides 23 and 25 because the chip row carries them.
C112 confirmed · Companies with no deal association: 12,574 of 13,679 (91.9%); only 1,105 companies carry a deal (live, uncapped; complements the capped Hs-Logic 9,150 orphans). source: live-hubsql-2026-10-01 · locator: SELECT COUNT(*) FROM COMPANY WHERE hs_object_id IS NOT NULL AND associations.DEAL IS NULL · as-of: 2026-10-01 · tag: live-hubsql-2026-10-01
C158 caveat · Remediation plan tracker dated 13-Oct-26: 22 tasks in four phases (Foundation 5, L1 5, L2 8, L3 4), engine ‘Remediation’ on every row, status pending, progress 0%, owner and priority empty on every row. caveat → Slide wording: ‘Tracker export dated 13-Oct-26 (plan start date; one day after this deck’s date): 22 tasks, all pending, 0% progress, no owner, no priority — the plan as written before its start, not a measurement of progress.’ source: projects/crm-three-scenarios/sources/tracker2026-10-13_remediation-plan.csv · locator: lines 2-23 (PHASE, ENGINE, OWNER, PROGRESS, Status columns) · as-of: 2026-10-12 · tag: tracker-remediation-2026-10-13
C159 caveat · Foundation (5 rows) and L1 (5 rows) start 13-Oct-26 with no end date or duration; L2 (8 rows) runs 16-Nov-26 to 30-Nov-26, 11 days, every row Critical = yes; L3 (4 rows) runs 01-Dec-26 to 20-Dec-26, 14 days, every row Critical = yes. caveat → Slide wording: ‘L2 16-30 Nov-26, estimated duration 11 (tracker column; equals the weekday count of the span, which is 15 calendar days); L3 1-20 Dec-26, estimated duration 14 (weekday count; 20 calendar days). Foundation and L1: start 13-Oct-26, no duration, no end date.’ caveat → Show as: ‘L2 16-30 Nov 2026 (tracker estimate 11 working days; 15 calendar days), L3 1-20 Dec 2026 (tracker estimate 14 working days; 20 calendar days, END falls on a Sunday)’. Label 11 and 14 as the plan’s ESTIMATED DURATION column. source: projects/crm-three-scenarios/sources/tracker2026-10-13_remediation-plan.csv · locator: lines 2-11 (START 13-Oct-26, END empty); lines 12-19 (16-Nov-26,11,30-Nov-26,…,yes); lines 20-23 (01-Dec-26,14,20-Dec-26,…,yes) · as-of: 2026-10-12 · tag: tracker-remediation-2026-10-13
C163 caveat · L2, eight tasks (16-30 Nov, all critical): solve the final-customer target ‘91.9%; only 1,105 companies have a deal’; delete all contacts without a legitimate source (no owner, no recent activities); delete all duplicates with no record attached (goal ‘50% of duplicates suppressed’); implement reports and quality checks generated automatically via Quarto-BQ (HS-Standalone connector); reduce friction in form settings for new records; add the ‘project type’ property; surface/audit the property set based on L1 and remove unfilled properties (goal ‘Remove 25% of SEALSQ properties’); define a co-owner of quality metrics in the CRM. caveat → Slide wording: ‘Eight L2 tasks, 16-30 Nov-26, all marked critical; goals and percentages are the plan’s targets as written, not measurements. 91.9% / 1,105 restate the deck’s portal-wide live figures of 2026-10-01 (C112); 50% of duplicates and 25% of SEALSQ properties are targets against baselines that are capped (C051, C053) or snapshot-dated 2026-09-14 (C062, C086).’ source: projects/crm-three-scenarios/sources/tracker2026-10-13_remediation-plan.csv · locator: lines 12-19 · as-of: 2026-10-12 · tag: tracker-remediation-2026-10-13
C164 caveat · The L2 target ‘91.9%; only 1,105 companies have a deal’ is the deck’s own live measurement of 2026-10-01 (claim C112: 12,574 of 13,679 companies carry no deal, 91.9%; 1,105 carry one); the plan quotes the measurement as its target. caveat → Slide wording: ‘The L2 row restates the deck’s live, portal-wide figures of 2026-10-01 (C112: 12,574 of 13,679 companies without a deal, 91.9%; 1,105 with one) as the condition to solve; the row sets no numeric target of its own and no SEALSQ-only baseline was measured.’ Replace ‘quotes the measurement as its target’ with ‘restates the measurement as the condition to solve’. caveat → Carry: ‘The L2 row restates the deck’s live 2026-10-01 measurement (C112: 12,574 of 13,679 companies, 91.9%, with no deal; 1,105 with at least one deal) as the state to solve; the row names no target value. Cross-reference, not a new measurement.’ source: projects/crm-three-scenarios/sources/tracker2026-10-13_remediation-plan.csv · locator: line 12 · as-of: 2026-10-12 · tag: tracker-remediation-2026-10-13
C166 caveat · The user’s chunking rule for the three appended slides: the Foundation engine of the 21/09/26 roadmap corresponds to layers L1 + L2 of the remediation plan; engines E2 to E4 correspond to layer L3. The engine ladder itself (Foundation -> E2 rebuild a cleaner data structure -> E3 leverage the data for GTM/RevOps -> E4 self-autonomous AI-powered CRM) is the 21/09/26 tracker’s legend. caveat → Quote the rule as two lines attributed to the user (‘foundation : L1+L2’ / ‘E2:E4 : L3’, brief section 5) and label the engine-to-layer reading ‘orchestrator reading of the user’s rule’. Quote the legend verbatim: ‘E2 = After Foundation we start rebuilding a cleaner data structure’; ‘E3 = After the data we can now leverage the data for GTM and Reporting/RevOps’; ‘E4 = Self - autonomous AI powered CRM’. Add: ‘The five Foundation-phase rows of the plan (lines 2-6) are not named in the user’s rule.’ caveat → Show the mapping as ‘the user’s rule, read by the deck as: Foundation engine of the 21/09/26 roadmap <-> layers L1 + L2; engines E2-E4 <-> layer L3’ and state on the slide where the five rows of the CSV’s own Foundation phase (lines 2-6) are placed, since the rule names only L1, L2 and L3. source: projects/crm-three-scenarios/brief.md · locator: line 271 (section 5, user request verbatim) · as-of: 2026-10-12 · tag: brief-2026-10-12
C168 caveat · The L2 task ‘reports and quality checks automatically generated via Quarto-BQ (HS-Standalone connector)’ names two items of the implementation health check: Hs-Logic / hs-standalone (rank 6, verdict simplify) and the DBT + BigQuery pipeline Bq-dbt (rank 1, verdict keep); neither repository contains a Quarto document today. caveat → Slide wording: ‘L2 row (line 15) names “Quarto-BQ (HS-Standalone connector)”. By name: HS-Standalone is the user’s label for Hs-Logic (brief, “hs-standalone project = Hs-Logic”; health check rank 6, simplify); BQ read as BigQuery points at the Bq-dbt pipeline (rank 1, keep), whose code is in none of the three repositories. No file in Hs-Logic or HubSpot-Ruler mentions Quarto (grep 2026-10-12).’ Replace the composite quote with the two cell texts. caveat → Wording: ‘The row’s names match, by name only, two health-check items: Hs-Logic / hs-standalone (rank 6, simplify) and the Bq-dbt pipeline (rank 1, keep, code in no repository available). No Quarto file exists in Hs-Logic or HubSpot-Ruler; Bq-dbt’s code cannot be inspected.’ source: projects/crm-three-scenarios/sources/tracker2026-10-13_remediation-plan.csv · locator: line 15 · as-of: 2026-10-12 · tag: tracker-remediation-2026-10-13
C170 caveat · The plan’s ratio targets, read against the baselines already in the ledger: ‘50% of duplicates suppressed’ against 226 company and 281 contact duplicate clusters found by exact match in a capped 10,000-record scan (C051, C053: floors, not counts); ‘remove 25% of SEALSQ properties’ (L2) then ‘50%’ (L3) against the 2026-09-14 snapshots: 498 deal / 30 company / 30 contact properties in the SEALSQ-scope set (C062) and 565 DEAL / 40 COMPANY / 24 CONTACT rows in the Data-Toolkit schema (C086); ‘90% of SEALSQ companies not orphaned’ against 8.1% of companies carrying a deal portal-wide on 2026-10-01 (C112; SEALSQ-only baseline not measured); ‘80% of contacts with email + telephone/LinkedIn’ against phone missing on 53.3% and email on 1.7% of the first 10,000 contacts (C052, capped; LinkedIn not measured). caveat → Slide wording: ‘Baselines in the ledger, none SEALSQ-only: duplicates = 226 company and 281 contact exact-match clusters in the first 10,000 records scanned (floors, not totals; the plan counts only duplicates “with no record attached”); SEALSQ property set = 498 deal / 30 contact / 30 company properties captured 2026-09-14 (the portal-wide schema holds 565 deal / 40 company / 24 contact); companies with a deal = 1,105 of 13,679 portal-wide on 2026-10-01 (8.1%, derived from the 91.9% without); phone missing on 53.3% and email on 1.7% of the first 10,000 contacts, portal-wide; LinkedIn not measured.’ Write the C053 quote as ‘226 Duplicate clusters’ and keep the ‘[Data]’ prefixes in task quotes. caveat → Say ‘property entries’ for C086; state both orphan baselines (C112 portal-wide 91.9% without a deal; C053 9,150 of first 10,000 by Hs-Logic’s definition) and that the plan’s ‘orphaned’ is undefined; label all baselines portal-wide or capped, never SEALSQ-only; for the 80% target cite phone missing 53.3% and email 1.7% separately and mark LinkedIn and the compound as not measured. source: projects/crm-three-scenarios/sources/tracker2026-10-13_remediation-plan.csv · locator: lines 14, 18, 20, 21, 23 (Goal and TASK columns) · as-of: 2026-10-12 · tag: tracker-remediation-2026-10-13
C171 caveat · The plan names no owner on any of its 22 rows and no priority; Foundation and L1 rows carry no end date or duration; the ‘co-owner of quality metrics’ row gives one example name in parentheses; the L2 property-audit row and the L3 deal-documentation row carry different removal targets for the same SEALSQ property set (25% then 50%). caveat → Slide wording: ‘No owner and no priority on any of the 22 rows; Foundation and L1 rows (lines 2-11) carry a start date (13-Oct-26) but no duration or end; the co-owner row (line 19) gives one example name in parentheses; property removal is set at 25% in L2 (line 18) and 50% in L3 (line 23), both worded “SEALSQ properties”, and the plan does not state whether the 50% is cumulative.’ source: projects/crm-three-scenarios/sources/tracker2026-10-13_remediation-plan.csv · locator: OWNER and ‘Priority level’ columns, lines 2-23; line 19; lines 18 and 23 · as-of: 2026-10-12 · tag: tracker-remediation-2026-10-13

## Slide 76: Layer L2 — 16 to 30 November, eight critical tasks (2/5)
[Ops] Delete all duplicates with no record attached — goal: “50% of duplicates suppressed” · baseline in the ledger: 226 company and 281 contact exact-match clusters in the first 10,000 records scanned — floors, not totals; the plan counts only duplicates “with no record attached”
Notes: Provenance notes: see the first slide of “Layer L2 — 16 to 30 November, eight critical tasks”.

## Slide 77: Layer L2 — 16 to 30 November, eight critical tasks (3/5)
Instrument · 2 of 8 · lines 15, 19
[Ops] Implement reports and quality checks automatically generated via Quarto-BQ (HS-Standalone connector) — by name only: HS-Standalone is the user’s label for Hs-Logic (health check rank 6, simplify); BQ read as BigQuery points at the Bq-dbt pipeline (rank 1, keep), whose code is in none of the three repositories; no file in Hs-Logic or HubSpot-Ruler mentions Quarto (grep 2026-10-12); Bq-dbt’s code cannot be inspected
[Admin] Define a co-owner of quality metrics in the CRM — the row gives one example name in parentheses, not printed here
No owner and no priority on any of the 22 rows; the Foundation and L1 rows (lines 2–11) carry a start date, 13-Oct-26, but no duration or end.
Notes: Provenance notes: see the first slide of “Layer L2 — 16 to 30 November, eight critical tasks”.

## Slide 78: Layer L2 — 16 to 30 November, eight critical tasks (4/5)
Trim the schema · 3 of 8 · lines 16–18
[Data] Reduce friction in form settings for new records
[Data] Add the ‘project type’ property
[Data] Surface/audit the property set based on L1 and remove unfilled properties — goal: “Remove 25% of SEALSQ properties” · baseline: 498 deal / 30 contact / 30 company properties in the SEALSQ-scope set captured 2026-09-14; the portal-wide Data-Toolkit schema holds 565 deal / 40 company / 24 contact property entries · L3 sets 50% (line 23), both rows worded “SEALSQ properties”; the plan does not state whether the 50% is cumulative
Notes: Provenance notes: see the first slide of “Layer L2 — 16 to 30 November, eight critical tasks”.

## Slide 79: Layer L2 — 16 to 30 November, eight critical tasks (5/5)
8 tasks · lines 12–19 · 16 → 30 Nov 2026 · estimated duration 11 — the tracker’s column, no unit; equals the weekday count of the span (15 calendar days) · Critical = yes on all 8 · pending · 0% progress · no owner · no priority
Connects to the cardinality trap (slide 7) and the data-modelling gauge (slide 9): the final-customer row is read by this deck as the plan’s answer to a customer typed as a deal string instead of an associated company. Goals and percentages are the plan’s targets as written, not measurements.
Notes: Provenance notes: see the first slide of “Layer L2 — 16 to 30 November, eight critical tasks”.

## Slide 80: Layer L3 — 1 to 20 December, four confirmations (1/4)
Sequel · Remediation plan, tracker 13-Oct-26 · the user’s chunking: engines E2 → E4 = L3
90% of SEALSQ companies not orphaned — target as written · baseline, portal-wide 1 Oct: 1,105 of 13,679 companies carry a deal (8.1%, derived from the 91.9% without); Hs-Logic: 9,150 of the first 10,000 by its own definition; the plan’s “orphaned” is undefined; SEALSQ-only not measured
80% of SEALSQ contacts with at least email + telephone/LinkedIn — target as written · baseline, first 10,000 contacts, portal-wide: phone missing 53.3%, email missing 1.7%; LinkedIn and the compound not measured
Notes: Sequel slides added 2026-10-12 from the remediation-plan tracker (projects/crm-three-scenarios/sources/tracker2026-10-13_remediation-plan.csv, tag tracker-remediation-2026-10-13); verified second pass of 2026-10-12 (metagraph.json meta.verification.second_pass: claims C158–C171, 13 caveated, 1 confirmed, 0 refuted; side findings C172–C187 filed). The tracker is the user’s plan: admissible as what is planned, never as a measurement. Chunking: the user’s two lines ‘foundation : L1+L2’ / ‘E2:E4 : L3’ (brief.md section 5), read by this deck as Foundation engine of the 21/09/26 roadmap ↔ layers L1 + L2 and engines E2–E4 ↔ layer L3; the plan’s own Foundation phase (lines 2–6) is not named in the rule and is shown beside L1 as a reading. Deviation from the metagraph plan: the training-baseline tile cites C039 (21/09/26 tracker training rows at 0%, planned under V14/V17) and C016 (5 training/onboarding sessions, planned under V11/V14), and the foot line cites C158 (planned under V23); the Team B line quotes ‘we are not there yet’ from the brief (Image 4, brief.md line 100) under C150, added to view V25 at the QA pass of 2026-10-12.
C150 caveat · The stories and images are the user’s own visual metaphors (iceberg, sports team, speedometer, messy landlord, Team B); their wording is the brief’s, and where no measurement grounds an element the deck labels it ‘illustrative, not measured’. caveat → Stories and images are the user’s own metaphors (iceberg, sports team, speedometer, messy landlord, Team B) per BRIEF lines 62-101; the brief (lines 9-10) requires ungrounded elements to be labelled ‘illustrative, not measured’ — applied in the project docs, to be carried into the deck’s speaker notes when the deck is built. source: projects/crm-three-scenarios/brief.md · locator: lines 62-101 · as-of: 2026-10-01 · tag: brief-2026-10-01
C016 caveat · 5 training or onboarding sessions; nine reported weeks carry a training or onboarding session; ‘Onboarding and training colleagues’ 10 weeks on the list. caveat → 5 training/onboarding sessions delivered (slide 9); the ‘Onboarding and training colleagues’ item was active in 10 of 21 reported weeks (slides 13/23 strip; slide 23’s callout says nine) - the deck does not reconcile sessions with weeks. source: projects/crm-three-scenarios/sources/aya-work2026-pptx-extract.txt · locator: SLIDE 9 Text 15-16 · as-of: 2026-10-01 · tag: deck-aya-work2026-pptx
C039 caveat · Tracker: ‘[ADMIN] Train former users on duplicate prevention & formatting standards*’ 0%; ‘[DOC] Train Miraex and Wecan companies on CRM usage’ 0%, not started. caveat → ‘[ADMIN] Train former users on duplicate prevention & formatting standards’ 0% (status: in progress); ‘[DOC] Train Miraex and Wecan companies on CRM usage’ 0% (status: Not started). source: projects/crm-three-scenarios/sources/AYA_trackerv4_210926-xlsx-extract.txt · locator: sheet ‘RevOps 6-month plan (2)’ line 14 · as-of: 2026-10-01 · tag: tracker-210926
C052 confirmed · Missing fields across the 10,000 scanned contacts: email 1.7% (170), phone 53.3% (5,329), name 16.5% (1,651), company 31.4% (3,135). source: projects/crm-three-scenarios/sources/hs-logic-contact-health-2026-09.png · locator: Missing field prevalence row · as-of: 2026-10-01 · tag: hs-logic-screenshot-2026-09
C062 caveat · SEALSQ property set captured 2026-09-14 by direct HubSpot MCP calls; scope SealSQ Hardware, SealSQ Services, Icalps_hardware, SEALCOIN = 1,820 of 1,960 deals; 498 deal / 30 contact / 30 company / 14 ticket properties. caveat → Cite sealsq_property_set.json (meta.sealsq_scope: deals_in_scope 1,820 of deals_total 1,960; 7 pipelines: 728 HW + 303 Services + 788 Icalps_hardware + 1 SEALCOIN in scope, 140 Wisekey Services + PKI out of scope, Wise.Sat and Quantum & AI 0) and its 498 deal / 30 contact / 30 company / 14 ticket property arrays, alongside line 3 of the md. source: SEALSQ_Property_Resource.md · locator: line 3 · as-of: 2026-10-01 · tag: sealsq-property-set-2026-09-14
C158 caveat · Remediation plan tracker dated 13-Oct-26: 22 tasks in four phases (Foundation 5, L1 5, L2 8, L3 4), engine ‘Remediation’ on every row, status pending, progress 0%, owner and priority empty on every row. caveat → Slide wording: ‘Tracker export dated 13-Oct-26 (plan start date; one day after this deck’s date): 22 tasks, all pending, 0% progress, no owner, no priority — the plan as written before its start, not a measurement of progress.’ source: projects/crm-three-scenarios/sources/tracker2026-10-13_remediation-plan.csv · locator: lines 2-23 (PHASE, ENGINE, OWNER, PROGRESS, Status columns) · as-of: 2026-10-12 · tag: tracker-remediation-2026-10-13
C159 caveat · Foundation (5 rows) and L1 (5 rows) start 13-Oct-26 with no end date or duration; L2 (8 rows) runs 16-Nov-26 to 30-Nov-26, 11 days, every row Critical = yes; L3 (4 rows) runs 01-Dec-26 to 20-Dec-26, 14 days, every row Critical = yes. caveat → Slide wording: ‘L2 16-30 Nov-26, estimated duration 11 (tracker column; equals the weekday count of the span, which is 15 calendar days); L3 1-20 Dec-26, estimated duration 14 (weekday count; 20 calendar days). Foundation and L1: start 13-Oct-26, no duration, no end date.’ caveat → Show as: ‘L2 16-30 Nov 2026 (tracker estimate 11 working days; 15 calendar days), L3 1-20 Dec 2026 (tracker estimate 14 working days; 20 calendar days, END falls on a Sunday)’. Label 11 and 14 as the plan’s ESTIMATED DURATION column. source: projects/crm-three-scenarios/sources/tracker2026-10-13_remediation-plan.csv · locator: lines 2-11 (START 13-Oct-26, END empty); lines 12-19 (16-Nov-26,11,30-Nov-26,…,yes); lines 20-23 (01-Dec-26,14,20-Dec-26,…,yes) · as-of: 2026-10-12 · tag: tracker-remediation-2026-10-13
C165 caveat · L3, four confirmation tasks (1-20 Dec, all critical): confirm 90% of SEALSQ companies are not orphaned; confirm 80% of SEALSQ contacts have at least email + telephone/LinkedIn; confirm all users are trained for CRM best practice in data; confirm all deals are properly documented and categorised (goal ‘Remove 50% of SEALSQ properties’). caveat → Slide wording: ‘L3 (1-20 Dec 2026, 4 rows, all Critical = yes, status pending, 0%, no owner) as written in the remediation tracker of 13-Oct-26: targets, not measurements. The SEALSQ-only baselines these confirmations assume (companies not orphaned, contacts with phone/LinkedIn, users trained, deals categorised) have not been measured by any admissible source.’ source: projects/crm-three-scenarios/sources/tracker2026-10-13_remediation-plan.csv · locator: lines 20-23 · as-of: 2026-10-12 · tag: tracker-remediation-2026-10-13
C166 caveat · The user’s chunking rule for the three appended slides: the Foundation engine of the 21/09/26 roadmap corresponds to layers L1 + L2 of the remediation plan; engines E2 to E4 correspond to layer L3. The engine ladder itself (Foundation -> E2 rebuild a cleaner data structure -> E3 leverage the data for GTM/RevOps -> E4 self-autonomous AI-powered CRM) is the 21/09/26 tracker’s legend. caveat → Quote the rule as two lines attributed to the user (‘foundation : L1+L2’ / ‘E2:E4 : L3’, brief section 5) and label the engine-to-layer reading ‘orchestrator reading of the user’s rule’. Quote the legend verbatim: ‘E2 = After Foundation we start rebuilding a cleaner data structure’; ‘E3 = After the data we can now leverage the data for GTM and Reporting/RevOps’; ‘E4 = Self - autonomous AI powered CRM’. Add: ‘The five Foundation-phase rows of the plan (lines 2-6) are not named in the user’s rule.’ caveat → Show the mapping as ‘the user’s rule, read by the deck as: Foundation engine of the 21/09/26 roadmap <-> layers L1 + L2; engines E2-E4 <-> layer L3’ and state on the slide where the five rows of the CSV’s own Foundation phase (lines 2-6) are placed, since the rule names only L1, L2 and L3. source: projects/crm-three-scenarios/brief.md · locator: line 271 (section 5, user request verbatim) · as-of: 2026-10-12 · tag: brief-2026-10-12
C170 caveat · The plan’s ratio targets, read against the baselines already in the ledger: ‘50% of duplicates suppressed’ against 226 company and 281 contact duplicate clusters found by exact match in a capped 10,000-record scan (C051, C053: floors, not counts); ‘remove 25% of SEALSQ properties’ (L2) then ‘50%’ (L3) against the 2026-09-14 snapshots: 498 deal / 30 company / 30 contact properties in the SEALSQ-scope set (C062) and 565 DEAL / 40 COMPANY / 24 CONTACT rows in the Data-Toolkit schema (C086); ‘90% of SEALSQ companies not orphaned’ against 8.1% of companies carrying a deal portal-wide on 2026-10-01 (C112; SEALSQ-only baseline not measured); ‘80% of contacts with email + telephone/LinkedIn’ against phone missing on 53.3% and email on 1.7% of the first 10,000 contacts (C052, capped; LinkedIn not measured). caveat → Slide wording: ‘Baselines in the ledger, none SEALSQ-only: duplicates = 226 company and 281 contact exact-match clusters in the first 10,000 records scanned (floors, not totals; the plan counts only duplicates “with no record attached”); SEALSQ property set = 498 deal / 30 contact / 30 company properties captured 2026-09-14 (the portal-wide schema holds 565 deal / 40 company / 24 contact); companies with a deal = 1,105 of 13,679 portal-wide on 2026-10-01 (8.1%, derived from the 91.9% without); phone missing on 53.3% and email on 1.7% of the first 10,000 contacts, portal-wide; LinkedIn not measured.’ Write the C053 quote as ‘226 Duplicate clusters’ and keep the ‘[Data]’ prefixes in task quotes. caveat → Say ‘property entries’ for C086; state both orphan baselines (C112 portal-wide 91.9% without a deal; C053 9,150 of first 10,000 by Hs-Logic’s definition) and that the plan’s ‘orphaned’ is undefined; label all baselines portal-wide or capped, never SEALSQ-only; for the 80% target cite phone missing 53.3% and email 1.7% separately and mark LinkedIn and the compound as not measured. source: projects/crm-three-scenarios/sources/tracker2026-10-13_remediation-plan.csv · locator: lines 14, 18, 20, 21, 23 (Goal and TASK columns) · as-of: 2026-10-12 · tag: tracker-remediation-2026-10-13
Illustrative, not measured: the gating of engines E2–E4 by the four L3 confirmations is this deck’s reading of the user’s mapping (‘E2:E4 : L3’); the engine legend is the 21/09/26 tracker’s (C166). The remediation plan has not started (project start 13-Oct-26), so no L3 outcome is measured.

## Slide 81: Layer L3 — 1 to 20 December, four confirmations (2/4)
all users trained for CRM best practice in data — target as written · baseline: the 21/09/26 tracker’s training rows at 0%; 5 training/onboarding sessions delivered in 2026 (the review deck does not reconcile sessions with weeks)
all deals properly documented and categorised — goal: “Remove 50% of SEALSQ properties” · against 498 deal properties in the SEALSQ-scope set (2026-09-14) and 565 deal property entries in the Data-Toolkit schema; L2 sets 25% first — cumulative or not is not stated
Why E2 → E4 · the user’s mapping, the 21/09/26 legend
The user’s rule, two lines: “foundation : L1+L2” · “E2:E4 : L3” — read by this deck as engines E2–E4 ↔ layer L3 (orchestrator reading of the user’s rule).
Notes: Provenance notes: see the first slide of “Layer L3 — 1 to 20 December, four confirmations”.

## Slide 82: Layer L3 — 1 to 20 December, four confirmations (3/4)
The legend of the 21/09/26 roadmap: “E2 = After Foundation we start rebuilding a cleaner data structure” · “E3 = After the data we can now leverage the data for GTM and Reporting/RevOps” · “E4 = Self - autonomous AI powered CRM”.
Read this way, the four confirmations gate the engines that rebuild (E2), leverage (E3) and automate (E4). The mapping is the user’s; the gating is this deck’s reading.
Baselines in the ledger — none SEALSQ-only
Every baseline above is portal-wide or a capped floor: duplicates and orphans from the first 10,000 records scanned, property counts from the 2026-09-14 snapshots, live counts of 1 Oct. Two of the four L3 rows are scoped to SEALSQ (lines 20–21); line 23’s goal names SEALSQ properties; line 22 names no entity — and no SEALSQ-only baseline exists for any of them in any admissible source.
Notes: Provenance notes: see the first slide of “Layer L3 — 1 to 20 December, four confirmations”.

## Slide 83: Layer L3 — 1 to 20 December, four confirmations (4/4)
The confirmations are the plan’s targets as written, not measurements: lines 20–23, each with START 01-Dec-26, ESTIMATED DURATION 14, END 20-Dec-26, Critical yes, status pending.
Connects to Team B (slide 11), “we are not there yet” — the brief’s own words (Image 4): the L3 confirmations are read by this deck as the plan’s answer to that line.
4 tasks · lines 20–23 · 1 → 20 Dec 2026 · estimated duration 14 — the tracker’s column, no unit; equals the weekday count of the span (20 calendar days; END falls on a Sunday) · Critical = yes on all 4 · pending · 0% · no owner
The plan is the user’s, as tracked on 13 Oct: 22 tasks, 0% done, no owner named. Still a presentation layer: nothing here is recommended.
Notes: Provenance notes: see the first slide of “Layer L3 — 1 to 20 December, four confirmations”.

## Slide 84: Scans are capped, snapshots are dated, HubSQL has traps (1/2)
Appendix A · Evidence and method
Snapshots and scope
SEALSQ property set captured 2026-09-14 by direct HubSpot MCP calls: 1,820 of 1,960 deals in scope (SealSQ HW 728 · Services 303 · Icalps_hardware 788 · SEALCOIN 1); 498 deal / 30 contact / 30 company / 14 ticket properties
Object volumes at capture: 25,782 contacts · 13,422 companies · 1,960 deals (denominators of the utilisation columns)
Live 2026-10-01: 1,972 deals · 822 of 1,960 deals had no product assigned at capture
Hs-Logic scans
CAP = 10,000: companies 73.1% covered, contacts 38.0%, paged in default list order; screenshots undated (2026-09), denominators live 2026-10-01
Notes: C055 caveat · Duplicate detection is exact-match on normalised name / domain / email (lowercase, whitespace collapsed) and duplicate_ids under-count for clusters larger than 10; the 226 / 281 clusters are a floor, not a count. caveat → Reword: ‘Duplicate detection is exact-match on lowercased, whitespace-collapsed name/domain (companies) or email/full name (contacts), so fuzzy duplicates are missed and the scan stops at 10,000 records: the real duplicate volume is at least what is shown. Separately, the exported duplicate_ids list is truncated to 10 members per cluster (README line 75), so the ID list, not the cluster count, under-counts large clusters.’ source: README.md · locator: line 74 · as-of: 2026-10-01 · tag: repo-hs-logic
C056 caveat · Both scans stop at CAP = 10000 and flag ‘cap reached — results partial’; against live totals the company scan covered 10,000 of 13,679 (73.1%) and the contact scan 10,000 of 26,293 (38.0%), paged in default list order (not random). caveat → Use ‘contact scan 10,000 of ~26.3k (38.0%; live total 26,294 on 2026-10-01, totals drift daily)’ and note that the denominators are live 2026-10-01 counts while the scans date from 2026-09. source: hubspot.py · locator: lines 320, 465, 536, 698 · as-of: 2026-10-01 · tag: repo-hs-logic
C062 caveat · SEALSQ property set captured 2026-09-14 by direct HubSpot MCP calls; scope SealSQ Hardware, SealSQ Services, Icalps_hardware, SEALCOIN = 1,820 of 1,960 deals; 498 deal / 30 contact / 30 company / 14 ticket properties. caveat → Cite sealsq_property_set.json (meta.sealsq_scope: deals_in_scope 1,820 of deals_total 1,960; 7 pipelines: 728 HW + 303 Services + 788 Icalps_hardware + 1 SEALCOIN in scope, 140 Wisekey Services + PKI out of scope, Wise.Sat and Quantum & AI 0) and its 498 deal / 30 contact / 30 company / 14 ticket property arrays, alongside line 3 of the md. source: SEALSQ_Property_Resource.md · locator: line 3 · as-of: 2026-10-01 · tag: sealsq-property-set-2026-09-14
C079 caveat · 822 deals have no product assigned (largest ‘product’ bucket); Breeze free-text matching on deal names under-counts (2 vs 32 for ‘QVault TPM IOT’). caveat → 822 of 1,960 deals (42%, whole portal, open and closed, capture 2026-09-14) have no prod___product_name_new_; Breeze free-text on the deal name returned 2 vs 32 by property filter for QVault TPM IOT. source: Prompt_Resource.md · locator: lines 9-12, 79 · as-of: 2026-10-01 · tag: sealsq-property-set-2026-09-14
C087 caveat · The Data-Toolkit encodes the S1 sampling-probe practice: 14 HubSQL rules (one object per query, no JOIN, max 2 associated objects), a 10,000-result ceiling on the CRM Search API, and a prompt template forbidding dealname matching. caveat → HubSQL practice: 14 cheat-sheet rules (one object per query, no JOIN/UNION/subqueries, max 2 associated object types); dealname matching is a flagged last resort, never for product counts. Separately, the CRM Search API (used by Hs-Logic and the hermes agent) stops at 10,000 results per query. source: Prompt_Resource.md · locator: lines 175-190, 215-225 · as-of: 2026-10-01 · tag: sealsq-property-set-2026-09-14
C089 caveat · Object volumes at the 2026-09-14 capture: 25,782 contacts (SEALSQ flag set on 176 = 0.68%), 13,422 companies, 1,960 deals. caveat → Add locator: HubSpot-Ruler/SEALSQ/sealsq_property_set.json meta.captured=‘2026-09-14’, meta.sealsq_scope.deals_total=1960 (per pipeline: SealSQ HW 728, Services 303, Icalps 788, SEALCOIN 1, Wisekey Services+PKI 140, Wise.Sat 0, Quantum & AI 0). State that 25,782 / 13,422 are the denominators used in the property utilisation columns. source: SEALSQ_Property_Resource.md · locator: lines 238, 273 · as-of: 2026-10-01 · tag: sealsq-property-set-2026-09-14
C091 confirmed · Total deals in the portal: 1,972 (live, 2026-10-01). source: live-hubsql-2026-10-01 · locator: SELECT COUNT(*) FROM DEAL · as-of: 2026-10-01 · tag: live-hubsql-2026-10-01
C103 confirmed · The year fields are non-null on virtually every deal because they are calculated fields evaluating to 0 (pipeline_2029__k__ 1,972; calculation___pipeline_2025__k__ 1,972; calculation___cumulative_pipeline_2026 1,964; calculation___pipeline_2026__k__ 1,972), so IS NOT NULL cannot measure fill. source: live-hubsql-2026-10-01 · locator: SELECT COUNT(*) FROM DEAL WHERE pipeline_2029__k__ IS NOT NULL · as-of: 2026-10-01 · tag: live-hubsql-2026-10-01
C108 confirmed · Sum of year fields over ALL deals (k$, live): Pipeline 2029 79,646.67; Pipeline 2025 78,512.3; ‘Cumulative Pipeline 2027’ [calculation___cumulative_pipeline_2026] 434,772.8; Pipeline 2026 103,895.2. source: live-hubsql-2026-10-01 · locator: SELECT SUM(pipeline_2029__k__), SUM(calculation___pipeline_2025__k__), SUM(calculation___cumulative_pipeline_2026), SUM(calculation___pipeline_2026__k__) FROM DEAL · as-of: 2026-10-01 · tag: live-hubsql-2026-10-01
C116 caveat · The HubSpot SQL probe has traps: COUNT(hs_object_id) is executed as a SUM of record IDs (18944500703385 for SealSQ Hardware vs 730 with COUNT(*)), and association filters are silently dropped in GROUP BY and some single-filter queries; only COUNT(*) results are used as facts. caveat → Reword: ‘association filters are silently dropped when combined with GROUP BY (verified 2026-10-01: grouped counts sum to the full 1,972); the plain single-filter COUNT(*) honoured the filter (160) in the verification run.’ source: live-hubsql-2026-10-01 · locator: SELECT pipeline, COUNT(hs_object_id) FROM DEAL GROUP BY pipeline · as-of: 2026-10-01 · tag: live-hubsql-2026-10-01

## Slide 85: Scans are capped, snapshots are dated, HubSQL has traps (2/2)
duplicates = exact match on lower-cased, whitespace-collapsed name/domain or email/full name; duplicate_ids truncated to 10 members per cluster (README line 75)
HubSQL probe rules and traps
14 cheat-sheet rules: one object per query, no JOIN / UNION / subqueries, max 2 associated object types; dealname matching a flagged last resort; CRM Search API stops at 10,000 results
COUNT(hs_object_id) executes as a SUM of ids (18,944,500,703,385 vs 730 with COUNT(*)); association filters silently drop inside GROUP BY → only COUNT(*) results are used
Year fields are calculated and evaluate to 0 on 1,972 deals, so IS NOT NULL cannot measure fill · summed over ALL deals: “2027”-labelled 434,773 k$ · 2026 103,895 · 2029 79,647 · 2025 78,512
Notes: Provenance notes: see the first slide of “Scans are capped, snapshots are dated, HubSQL has traps”.

## Slide 86: Where every price comes from (1/5)
Appendix B · Pricing sources · all fetched 2026-10-01 · USD
Sources and confidence tier
hubspot.com/pricing/data (Starter · Professional): (official list)
hubspot.com/pricing/data/enterprise: (official list)
hubspot.com/pricing/sales (seats, onboarding): (official list)
knowledge.hubspot.com/account-management/manage-seats: (official docs)
knowledge.hubspot.com/records/manage-duplicate-records: (official docs)
knowledge.hubspot.com/reports/data-quality-command-center: (official docs)
Notes: Deviation from the metagraph plan: the source table repeats the price claims of V17 / V17b (slides 17–18; C118–C144) so each URL carries the id of the claim it grounds; C146 (refuted) is not cited.
C145 confirmed · Not priced — to be quoted: Data Hub onboarding (no fee shown on the Data Hub pricing page; Sales Hub shows USD 1,500 / 3,500), the hermes VPS, handover hours, exit costs (StackSync and Data Hub are billed annually, so exposure is the remaining term), per-record credit consumption, the seat count needed, and the portal’s current tier delta. source: cost-lines.md · locator: ‘Confidence summary’ section · as-of: 2026-10-01 · tag: project-docs-2026-10-01
C118 confirmed · HubSpot Data Hub Starter: starts at USD 7 per seat per month (annual) or USD 20 per seat per month (monthly); 500 credits. source: https://www.hubspot.com/pricing/data · locator: as of 2026-10-01, Starter card · as-of: 2026-10-01 · tag: public-pricing-https://www.hubspot.com/pricing/data
C120 confirmed · HubSpot Data Hub Enterprise: starts at USD 2,000 per month (annual); includes 1 Core Seat; additional Core Seats from USD 75 per month; 10,000 credits; adds bi-directional Snowflake / BigQuery / AWS S3 warehouse integrations. source: https://www.hubspot.com/pricing/data/enterprise · locator: as of 2026-10-01 · as-of: 2026-10-01 · tag: public-pricing-https://www.hubspot.com/pricing/data/enterprise
C124 confirmed · Sales Hub Professional USD 90 per seat per month (annual) / USD 100 (monthly) plus a required one-time Professional Onboarding of USD 1,500; Enterprise USD 150 per seat per month plus USD 3,500 onboarding. source: https://www.hubspot.com/pricing/sales · locator: as of 2026-10-01, tier cards · as-of: 2026-10-01 · tag: public-pricing-https://www.hubspot.com/pricing/sales
C125 confirmed · HubSpot seat model: View-only seats are free and unlimited; the Partner Seat is ‘a free seat that gives eligible HubSpot Solutions Partners employees access to all features in a client’s account’; Developer seats are free. source: https://knowledge.hubspot.com/account-management/manage-seats · locator: as of 2026-10-01, seat types · as-of: 2026-10-01 · tag: public-pricing-https://knowledge.hubspot.com/account-management/manage-seats
C121 caveat · Data Hub feature gates (official docs): bulk duplicate management and custom duplicate rules (up to 2 per object, 9 properties) need Data Hub Professional+; custom-code workflow actions need Data Hub Professional+ (20 s / 128 MB); Datasets need Professional+; warehouse data sync needs Enterprise. caveat → Replace quote with verbatim text and add the three extra sources (developers.hubspot.com custom-code-actions; KB create-and-use-datasets; hubspot.com/pricing/data Enterprise card). Note the KB custom-code URL redirects to the developer docs. source: https://knowledge.hubspot.com/records/manage-duplicate-records · locator: as of 2026-10-01, requirements box · as-of: 2026-10-01 · tag: public-pricing-https://knowledge.hubspot.com/records/manage-duplicate-records
C122 confirmed · Data-quality formatting automation (auto-fix rules) is gated to Data Hub Professional and Enterprise. source: https://knowledge.hubspot.com/reports/data-quality-command-center · locator: as of 2026-10-01, Formatting issues section · as-of: 2026-10-01 · tag: public-pricing-https://knowledge.hubspot.com/reports/data-quality-command-center
C144 caveat · A HubSpot private app has no licence price: up to 20 private apps per account; rate limits Free & Starter 100 req per 10 s per app and 250,000 per day; Professional 190 / 625,000; Enterprise 190 / 1,000,000. caveat → State ‘tier of portal 9201667 not confirmed in the brief; Pro = 625,000/day, Enterprise = 1,000,000/day’ and note the 190/10 s limit is per private app while the daily cap is per account. source: https://developers.hubspot.com/docs/guides/apps/private-apps/overview · locator: as of 2026-10-01 · as-of: 2026-10-01 · tag: public-pricing-https://developers.hubspot.com/docs/guides/apps/private-apps/overview
C136 caveat · HubSpot Solutions Partner tiers (official page): five tiers (Solutions partner, Gold, Platinum, Diamond, Elite) ranked by sourced / total points and GRR; USD 400 per month membership is the entry requirement; third-party guides say the fetched thresholds are the 2027-01-15 values. caveat → Solutions Partner tiers: five tiers (Solutions partner, Gold, Platinum, Diamond, Elite) set by sourced and total points, with a GRR floor only at Diamond (75%) and Elite (80%); USD 400/month membership from 15 Jul 2026, waived when the partner’s net HubSpot subscription is >= USD 400/month; performance enforcement from January 2027 — thresholds subject to change. source: https://www.hubspot.com/solutions-partners-tiers-and-benefits-2026 · locator: as of 2026-10-01 · as-of: 2026-10-01 · tag: public-pricing-https://www.hubspot.com/solutions-partners-tiers-and-benefits-2026
C137 caveat · StackSync list price: Starter USD 1,000 per month billed annually (USD 1,400 month-to-month), 1 active sync, 50K records; Pro USD 3,000 per month annually (USD 3,700), 3 syncs, 1M records; Managed Pro USD 4,200; overage USD 8 per 1,000 records (50K-150K), USD 2 (150K-1M); no free tier; the team’s actual plan is not in the repos. caveat → Replace ‘no free tier’ with ‘no free plan listed on the pricing page (Starter is self-serve)’; mark USD 4,200 as the annual-billing price (USD 4,900 month-to-month). source: https://www.stacksync.com/pricing · locator: as of 2026-10-01, plan cards and usage table · as-of: 2026-10-01 · tag: public-pricing-https://www.stacksync.com/pricing
C138 caveat · BigQuery on-demand: USD 6.25 per TiB scanned after the first 1 TiB free per month; active logical storage USD 0.000031507 per GiB-hour (about USD 0.023 per GiB-month, derived at 730 h); long-term USD 0.000021918 per GiB-hour; first 10 GiB free; actual volumes not in the repos. caveat → Add ‘US multi-region / us-central1 list price; europe-west6 (Zurich) rates differ and were not verified’ and state the 730 h/month basis for the ~USD 0.023/GiB-month derivation. source: https://cloud.google.com/bigquery/pricing · locator: as of 2026-10-01, On-demand compute pricing and Storage pricing tables · as-of: 2026-10-01 · tag: public-pricing-https://cloud.google.com/bigquery/pricing
C139 caveat · Cloud Run request-based billing: USD 0.000024 per vCPU-second, USD 0.0000025 per GiB-second, USD 0.40 per million requests; free tier 180,000 vCPU-s, 360,000 GiB-s and 2 million requests per month. caveat → Label as ‘Tier 1 (us-central1) list prices; Zurich/europe-west6 is Tier 2 and costs more (amount not verified)’ and keep the region consistent with the VM line. source: https://cloud.google.com/run/pricing · locator: as of 2026-10-01, Services (Requests-based billing) table · as-of: 2026-10-01 · tag: public-pricing-https://cloud.google.com/run/pricing
C140 caveat · Compute Engine VM for Mir-Load / Go CDC: e2-micro USD 6.11 per month us-central1 (USD 0 for one e2-micro under the Free Tier in us-west1 / us-central1 / us-east1); e2-medium USD 24.46 per month us-central1, USD 32.04 europe-west6 (Zurich) — order of magnitude from a public mirror; instance size not in the repos. caveat → Attribute USD 6.11 and USD 24.46/32.04 to gcloud-compute.com (third-party mirror, updated 2026-09-27) and the free-tier eligibility (US regions only) to docs.cloud.google.com/free; note Zurich is not a free-tier region. source: https://cloud.google.com/free/docs/free-cloud-features · locator: as of 2026-10-01, Compute Engine row · as-of: 2026-10-01 · tag: public-pricing-https://cloud.google.com/free/docs/free-cloud-features
C141 confirmed · dbt Core is free (Apache 2.0); dbt platform Developer USD 0 (1 seat, 3,000 models per month); Starter USD 100 per user per month; Enterprise custom. source: https://github.com/dbt-labs/dbt-core · locator: as of 2026-10-01, README · as-of: 2026-10-01 · tag: public-pricing-https://github.com/dbt-labs/dbt-core
C142 confirmed · Oban Pro: USD 150 per month billed monthly or USD 135 per month billed yearly (USD 1,620 per year); Oban open source is free — relevant only if the ‘Elixir sync’ is built. source: https://oban.pro/pricing · locator: as of 2026-10-01 · as-of: 2026-10-01 · tag: public-pricing-https://oban.pro/pricing
C143 caveat · Anthropic Claude API list prices: three published model tiers at USD 1 / 2 / 4 per MTok in and USD 5 / 10 / 20 per MTok out; Batch API 50% off; cache reads 0.1x input (0.05x on the top tier). At an ASSUMED 1,000 calls per month x (5,000 in + 1,000 out tokens): about USD 40 / 20 / 10 per month — order of magnitude, assumption stated; real volume not in the repos. caveat → Add: ‘the two larger tiers use a newer tokenizer that yields ~30% more tokens for the same text than the smallest tier, so the 5k/1k token assumption understates their cost by roughly that margin; prices exclude prompt-caching and tool-use overhead.’ source: https://platform.claude.com/docs/en/about-claude/pricing · locator: as of 2026-10-01, Model pricing and Batch processing tables · as-of: 2026-10-01 · tag: public-pricing-https://platform.claude.com/docs/en/about-claude/pricing
C130 confirmed · INSIDEA (HubSpot partner) managed-operations retainer: from USD 2,000 per month, 6-12 month minimum commitment, licences separate at partner-discount rates. source: https://insidea.com/hubspot/managed-operations · locator: as of 2026-10-01, pricing block · as-of: 2026-10-01 · tag: public-pricing-https://insidea.com/hubspot/managed-operations
C131 confirmed · HIVE Strategy menu: Fractional Admin from USD 2,000 per month (10 h); Essential retainer from USD 5,000; Growth from USD 7,500; Enterprise from USD 15,000 per month; Audit from USD 3,000; Advanced onboarding from USD 5,000; Training from USD 200 per hour. source: https://www.hivestrategy.com/pricing · locator: as of 2026-10-01 · as-of: 2026-10-01 · tag: public-pricing-https://www.hivestrategy.com/pricing
C132 caveat · Lean Labs (HubSpot Diamond partner): free assessment; onboarding from USD 2,000; migrations from USD 7,000; integrations from USD 15,000 (one-time). caveat → Replace the quote with the verbatim page text: ‘HubSpot assessment — FREE … We offer free HubSpot assessments and consults. No cost or obligation. HubSpot onboarding — Starting at $2k. HubSpot migrations — Starting at $7k. HubSpot integrations — Starting at $15k.’ source: https://www.leanlabs.com/pricing.md · locator: as of 2026-10-01 · as-of: 2026-10-01 · tag: public-pricing-https://www.leanlabs.com/pricing.md
C133 confirmed · HubSpot portal audit ranges (vendor blog dated 2026-01-30): standard audit USD 2,000-5,000; enterprise USD 5,000-10,000+; ongoing advisory USD 150-300 per hour; one cited partner quote USD 8,200; the DIY audit costs USD 1,350-4,500 of staff time per 20-40 h run (USD 5,400-18,000 per year if quarterly) — illustrative proxy for the S1 ‘your time’ line, not measured. source: https://portalpilot.io/blog/hubspot-audit-cost · locator: as of 2026-10-01, article dated January 30, 2026 · as-of: 2026-10-01 · tag: public-pricing-https://portalpilot.io/blog/hubspot-audit-cost
C134 confirmed · IMPACT (HubSpot Elite partner) cost guide (article dated 2024-06-09, older): ongoing DevOps / RevOps retainers USD 2,500-10,000 per month; basic onboarding USD 3,000-6,000 one-time; complex multi-hub implementations USD 10,000-25,000+. source: https://www.impactplus.com/blog/how-much-does-working-with-a-hubspot-partner-agency-cost · locator: as of 2026-10-01, article dated June 9, 2024 · as-of: 2026-10-01 · tag: public-pricing-https://www.impactplus.com/blog/how-much-does-working-with-a-hubspot-partner-agency-cost
C135 confirmed · Secondary benchmark: SmartBug USD 185 per hour (15 h guided onboarding = USD 2,775); Orbital ongoing platform management USD 2,000 per month. source: https://www.getmonetizely.com/articles/how-do-hubspot-implementation-partners-price-their-services-in-2025 · locator: as of 2026-10-01 · as-of: 2026-10-01 · tag: public-pricing-https://www.getmonetizely.com/articles/how-do-hubspot-implementation-partners-price-their-services-in-2025
C127 confirmed · Insycle (record-count priced): USD 100 / 150 / 200 per month billed annually (Starter 1 module / Growth 2 / Professional all); Enterprise custom; monthly billing for databases up to 500K records. source: https://www.insycle.com/pricing · locator: as of 2026-10-01 · as-of: 2026-10-01 · tag: public-pricing-https://www.insycle.com/pricing
C129 caveat · Dedupely: Starter USD 32 per month up to 30,000 records; Basic 60K / Pro 120K / Premium 240K / Gold 480K tiers (prices not shown; vendor site unreachable via proxy); portal contacts + companies = 39,972 exceed Starter. caveat → Dedupely Starter USD 32/month covers up to 30,000 records; the portal’s 13,679 companies + 26,29x contacts (~39,97x, live 2026-10-01, moves with inbound creation) exceed Starter, so the Basic tier (60,000) would apply — its price is not shown on the listing and Dedupely does not state which object types count as records. source: https://ecosystem.hubspot.com/marketplace/apps/dedupely · locator: as of 2026-10-01, pricing tab · as-of: 2026-10-01 · tag: public-pricing-https://ecosystem.hubspot.com/marketplace/apps/dedupely

## Slide 87: Where every price comes from (2/5)
developers.hubspot.com/docs/guides/apps/private-apps/overview: (official docs)
hubspot.com/solutions-partners-tiers-and-benefits-2026: (official (thresholds dated))
stacksync.com/pricing: (vendor list)
cloud.google.com/bigquery/pricing: (official list)
cloud.google.com/run/pricing: (official list)
cloud.google.com/free + gcloud-compute.com (mirror, 2026-09-27): (official / order of magnitude)
Notes: Provenance notes: see the first slide of “Where every price comes from”.

## Slide 88: Where every price comes from (3/5)
github.com/dbt-labs/dbt-core · getdbt.com/pricing: (official)
oban.pro/pricing: (vendor list)
platform.claude.com/docs/en/about-claude/pricing: (official list)
insidea.com/hubspot/managed-operations: (partner range)
hivestrategy.com/pricing: (partner range)
leanlabs.com/pricing.md: (partner range)
portalpilot.io/blog/hubspot-audit-cost (2026-01-30): (secondary range)
Notes: Provenance notes: see the first slide of “Where every price comes from”.

## Slide 89: Where every price comes from (4/5)
impactplus.com … partner-agency-cost (2024-06-09): (secondary range, older)
getmonetizely.com … implementation-partners-price (2025): (secondary range)
insycle.com/pricing: (vendor list)
ecosystem.hubspot.com … dedupely: (vendor list, Starter only)
Not priced — to be quoted
Data Hub onboarding (no fee shown on the Data Hub pricing page; Sales Hub shows USD 1,500 / 3,500) · the hermes VPS · handover hours · exit costs (StackSync and Data Hub are billed annually, so exposure is the remaining term) · per-record credit consumption · the seat count needed · the portal’s current tier delta
Notes: Provenance notes: see the first slide of “Where every price comes from”.

## Slide 90: Where every price comes from (5/5)
Caveats carried on every price slide
List prices, not deltas: the portal’s HubSpot tier and the StackSync plan are recorded nowhere in the repos.
Partner ranges are US / UK agencies; no Swiss / EUR price list exists in the sources.
Two pricing claims were refuted in verification (HubSpot Credits allotments, Koalify tiers) and are not shown.
Confidence legend: official list · vendor list · partner range · secondary range · order of magnitude · illustrative · tracker words · not priced.
Notes: Provenance notes: see the first slide of “Where every price comes from”.